| PRR Number | 675 | PRR Title | Multiple Ramp Rates |
| --- | --- | --- | --- |
| Impact Analysis Date |  | 09/19/06 |  |
| Cost/Budgetary Impact |  | $100,000 - $250,000 |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | Estimated project implementation time is seven to nine months (initiation to implementation). |  |
| ERCOT Staffing Impacts (across all areas) |  | None. ERCOT recommends that this function be fully automated. |  |
| ERCOT Computer System Impacts |  | - The ERCOT XML/Portal programs would need to be modified to accept ramp rate curves, as well as continue to accept a single ramp rate; - The Market Database table structures would need to be modified and automated procedures will be created to calculate equivalent ramp rates for use prior to clearing Balancing Energy Service: and - The Data Warehouse would need to be appropriately modified to accommodate the table changes. |  |
| ERCOT Business Function Impacts |  | No impact on business functions |  |
| Grid Operations & Practices Impacts |  | No impact on grid operations or practices |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

N/A

Evaluation of Interim Solutions (e.g., manual workarounds)

None

Feasibility of Implementation

Impact on Resource Availability: Immediate work on this project would require drawing development, testing and implementation staff from other work. Impact on Other Projects: Diverting development, testing and implementation staff to implement this project may delay the implementation of other projects.

Comments

Limited availability of critical staff may delay initiation of this project.