## Slide 1: Batch Run Issue 09-21-06
Background
  Early in the morning of September 21, 2006, ERCOT Staff detected an batch process creating outbound duplicate transaction IDs being sent to Market Participants. Shortly before 1:30 a.m., a manual intervention was performed to correct the issue. However, during the intervention, an incorrect date was manually entered at the re-initiation of the batch process. The use of the date caused the system to evaluate using the incorrect date and send notification transactions and cancellations up to five days earlier than intended.
  Later in the morning during business hours, ERCOT staff began receiving Market Participant communications reporting possible errors. Upon an investigation, ERCOT staff discovered the error in the manual date entry of the batch.
  ERCOT staff then began the process to identify the affected transactions and communicate the scope of the problem to the Market Participants.

## Slide 2: Batch Run Issue 09-21-06
Processing Improvements
  Duplicate Transaction IDs- ERCOT has planned a system fix for the issue with a planned implementation date of December 2006.
  Manual Intervention Procedures- ERCOT staff has implemented procedures designed to prevent a similar error in manual entry of the batch date and in addition, has created a change request to modify the software as to not allow the entry of future dates.
Communications
  Since this event, ERCOT IT and ERCOT Client Services Staff have established a communication process to improve internal and external communications:
  Internal-
    Internal education of procedures to follow relative to COPSMGRR002
    Promote regular daily system status updates
    Balance system correction and issue analysis with communication requirements
  External-
    Incorporate COPSMGRR002 guidelines through a Business Day manual process
    Provide “ASAP” market notice alerts when an issue or event is identified with minimal amounts of detail
    Provide “ASAP” market notices with reasonable amounts of problem identification

## Slide 3: Batch Run Issue 09-21-06
Lessons learned
  Improvements to communications – internal and external
  ERCOT to provide lists and transaction totals to ALL affected parties to promote problem transaction correction and not assume segmenting the reports to be the best course of action
  Educate Market Participants in problem identification and issue resolution
    Issues that have occurred in past, the time to complete analysis and creation of lists to affected parties should be within same business day.
    New issues, the analysis time will be longer.
    Balance the communication of the issue occurrence with follow up notices that include the lists to affected parties
  Remind Market Participants to call and utilize ERCOT Client Service Account Managers as resources
  Promote distribution of issue materials by Market Participant Primary Contacts and ‘self sign-up’ to ERCOT notice list serves for awareness of market processing issues