| NPRR Number | 033 | NPRR Title | Settlement of CRRs When DAM Does Not Execute |
| --- | --- | --- | --- |
| Impact Analysis Date |  | 11/15/2006 |  |
| Cost/Budgetary Impact |  | $100K - $250K |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | It is anticipated that the impacts can be incorporated into the current Commercial Systems project schedule. |  |
| ERCOT Staffing Impacts (across all areas) |  | No significant additional high-level impacts to staffing are anticipated. |  |
| ERCOT Computer System Impacts |  | The following Commercial Systems requirements will be revised to support the functionality proposed by this NPRR: - Real-Time CRR Settlements Requirements - Real-Time Energy Requirements - Settlement Statement Requirements - Credit Monitoring & Management Requirements |  |
| ERCOT Business Function Impacts |  | The Commercial Systems business process maps will be revised to support the functionality proposed by this NPRR. |  |
| Grid Operations & Practices Impacts |  | No significant additional high-level impacts to grid operations & practices are anticipated. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

NA

Feasibility of Implementation

Impact on Resource Availability: NA Impact to Other Projects: Until the Nodal program schedule and budget are finalized, the full impact of 033 NPRR cannot be fully estimated.

Comments

Nodal Subject Matter Expert coordination indicates estimated Cost/Budgetary Impact of 033NPRR is based on timely incorporation of changes during the project elaboration phase. Delay of incorporation of changes could result in greater impacts. This estimated impact is based on the expectation that a Day-Ahead Market outage will not occur, and if does occur, will be out for less than a day. This Impact Analysis addresses only the market condition existing once the Day-Ahead Market has been implemented. This Impact Analysis does not address the phased approach, which includes one week in which the Real-Time Market is open but the Day-Ahead Market is not open.