## Slide 1
PWG Update Report
By
Ernie Podraza
of Reliant Energy
ERCOT PWG Chair
for
COPS Meeting
November 16, 2006

## Slide 2
Summary

## Slide 3
2006 Goals
2. Existing Profile Evaluation and New Profile Recommendation.
  Settlement trade day transition to new profiles reviewed on August 29 and developed Option 3 Modified.
  Tentative timeline has been revised, see later slide.
  Project slipped to refresh due to sample mapping to profile.
  Voting Package presented at Nov. 16, 2006 COPS meeting.

## Slide 4
2006 Goals
3. LRS sample selection round two.
a. Accuracy criteria discuss for sample design per timeline slipped by another month.
b. Number of additional meters pending accuracy and allocation criteria.

## Slide 5
Timeline
update 11/14/2006

## Slide 6
2006 Goals
Processing new profile requests – Oil & Gas.
  ERCOT Recommendation in favor of a flat profile was approved by PWG consensus at the June 28 meeting.
  Changed to ERCOT Sponsored and supported by PWG see next slide.
  Reimbursement has been waived by Requestor.
  COPS approves concept at September Meeting.
  TAC approves concept at October Meeting.
  PWG working on LPGRR on Oct. 25, 2006.
  LPGRR017 posted for comments on Oct. 26, 2006

## Slide 7
2006 Goals
5. Stabilizing Annual Validation Migration Issues.
  Annual Validation 2006 per weekly update.
  Shall update the default assignments by weather zone at a later date.

## Slide 8
Questions up to this point?