## Slide 1: Texas Nodal COPS Commercial Systems Update By Raj Chudgar, ERCOT Wednesday, 11/16/2006

## Slide 2: Project Updates
Requirements Update:
  27 planned
  22 approved by TPTF to date
  2 moved to COPs officially from TPTF (no return needed)
    Misc. Debit/Credit
    Interfaces
  Disputes:
    Review at COPs today, and tentative vote at 11/30 TPTF meeting
  Start-Up Eligibility:
    Reviewed at TPTF on 11/6
    Decision to NOT use COP (current operating plan) in decision
    ERCOT has direction to move forward
    Planned to vote on 11/30
  Registration:
    Re-write in progress
    Discussions with multiple MPs on the need to “automate” resource parameters. Current direction is not to automate.
    Plan to submit to TPTF by 11/30 for review

## Slide 3: Project updates (cont)
Conceptual System Design
  9 CSD documents Planned
  5 in progress
  Remaining 4 to start this week
  All planned to be submitted to TPTF by end of 2006.
Use Cases
  Over 100 positive scenarios created
  Over 1000 use cases (including negative scenarios) planned
  Market Participants encouraged to create use cases and submit to ERCOT
Commercial System RUP Elaboration Phase Kickoff Meeting
  Held 11/15/2006
  Added 5 new full time business staff, many part time business staff, and 4 testers to COMS staff
  Development team fully engaged
  Contract with ROME for professional Services (CMM) nearly complete

## Slide 4: Nodal Commercial Systems Road Show
GOOD NEWS: Over 16 MPs responded within 1 week
Items to Included:
  Clarifications on requirements
  Clarifications on impact of COMS system on MPs
  Additional information on individual charge types
Items to Excluded:
  Training, the Nodal training group will be included in these discussions and will take back information to enhance training for COMS
Plan:
  Develop a set of questions and topics that MPs requested additional information. Gathered through COPs conference calls and individual means
  Add an ERCOT training person to the conference calls
  Present information in a series of WEBex presentations in 1Q2007

## Slide 5: COMS Contact Information
Commercial Systems Nodal Website
  http://nodal.ercot.com/
Raj Chudgar
  rchudgar@ercot.com