## Slide 1: TPTF Update for TAC Dec 1, 2006 Trip Doggett

## Slide 2: Agenda
Item | Description | Purpose
1. Meeting Summary | Summary of recent TPTF activities | For review
2. Next Meetings | Upcoming activities | For review
3. Approval of Milestone | Request TAC approval of Milestone – Business Requirements Complete for: Commercial Operations : Average Incremental Energy Cost (AIEC) Verifiable Costs Commercial Systems Market Data Transparency (“Extracts”) Data Aggregation | For Vote

## Slide 3
Meeting Summary – November 6 and 7
Meetings November 6 and 7
On November 6th, TPTF discussed the following:
  Nodal Program Update by Ron Hinsley
  MP Qualification, EDS Strategy, Market Readiness Advisor
  PRS Related Work
    NPRR034
    NPRR035
    TPTF asked to review future NPRRs generated by ERCOT Market Rules for nodal conforming changes
  Overview of concept for Frequently Asked Questions Web Page by Kate Horne
  LMP during EECP

## Slide 4
Meeting Summary – November 6 and 7 (continued)
On November 6th, (continued):
  Training Update
    Update
    TAC asked why ERCOT was not included as an “Applicable Attendee” in the ERCOT Nodal 101: The Basics class. TPTF edited the Market Participant Training Readiness Document to clarify that ERCOT should be included as an Applicable Attendee.
      On November 6th, TPTF approved a motion to waive the notice to vote on this correction. Motion carried by a unanimous voice vote with all segments present.
      On November 6th, TPTF approved a motion to correct the Market Participant Training Readiness Document to reflect that ERCOT should be included as an “Applicable Attendee” in the ERCOT Nodal 101: The Basics class and to approve the document with that change. Motion carried by a unanimous voice vote with all segments present.

## Slide 5
Meeting Summary – November 6 and 7 (continued)

## Slide 6
Meeting Summary – November 6 and 7 (continued)
On November 6th, (continued):
  MIS
    Update
    Discussed - MIS Gap Analysis, MIS Nodal WebServices, and MIS Messaging, Alerts, Notifications documents. Agreed to revisit on November 7.
  EDW Requirements
    No Market comments received for Market Monitoring and Data Collection Requirements
    ERCOT agreed to work with WEMM to ensure their needs were assessed.
    Update will be provided at December 4 Meeting.
  Integration Update
    SoSA Review of Documents
  Standard Template for Conceptual System Design
  Initial review of CRR Conceptual System Design Documents

## Slide 7
Meeting Summary – November 6 and 7 (continued)
On November 7th, TPTF discussed the following:
  CIM Compliant Models for Annual CRR Model
  Commercial Operations Business Requirements
    Reviewed disposition of market comments on:
      AIEC
        On November 7th, TPTF approved AIEC Business Requirements as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with seven abstentions (CenterPoint, NRG, Calpine, ANP, City of Allen, Exelon, and Reliant). All Market Segments were present.
      Verifiable Costs
        On November 7th, TPTF approved Verifiable Costs Business Requirements (without fuel cost adder) as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with three abstentions (CenterPoint, NRG, and Calpine). All Market Segments, except Consumers, were present.
      Commercial Systems Market Data Transparency (“Extracts”)
        On November 7th, TPTF approved Commercial Systems Market Data Transparency (“Extracts”) Business Requirements as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with no abstentions. All Market Segments, except Consumers, were present.

## Slide 8
Meeting Summary – November 6 and 7 (continued)
On November 7th (continued):
  Commercial Operations Business Requirements
    Reviewed disposition of market comments on:
      Data Aggregation
        On November 7th, TPTF approved Data Aggregation Business Requirements as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with one abstention (CenterPoint). All Market Segments, except Independent Generators and Consumers, were present.
  Use of COP in DAM and RUC
    On November 7th, TPTF approved a motion to Motion to not use COP in DAM Make-whole, and to obtain Start-type from MMS optimization for DAM and RUC.. TPTF approved the motion by a ballot vote of 83.3% in favor, with two abstentions (GEUS and Coral Power). All Market Segments, except Consumers, were present.

## Slide 9
Meeting Summary – November 6 and 7 (continued)
On November 7th, (continued):
  MIS
    Discussed - MIS Gap Analysis, MIS Nodal WebServices, and MIS Messaging, Alerts, Notifications documents.
      On November 7th, TPTF approved the 3 supporting documents for MIS Business requirements, including WebPortal Messages, System-to-System Messages and MIS Notification (fka- Messages, Alerts and Notifications), WebServices, and TML Gap Analysis. TPTF approved the motion by a ballot vote with 100% in favor and no abstentions. All Market Segments, except Cooperative, were present.
  Market Management System (MMS) Business Requirements
    Initial Review of:
      DAM & SASM
      SCED – RT
      RUC
      Competitive Constraint Test
      Other

## Slide 10
Next Meetings
Next meetings
  Tuesday, November 28 through Thursday, November 30
  Monday, December 4 and Tuesday, December 5
  Tuesday, January 9 and Wednesday, January 10 (tentative)
  Monday, January 22 through Wednesday, January 24 (tentative)

## Slide 11
Next Meetings (continued)
On November 28 - 30, will be discussing:
  Nodal Program Update
  PRS-Related review of NPRR024, NPRR034, NPRR035, NPRR036, NPRR037
  Market Rules plan to conform remaining sections of Protocols
  LMP during EECP Update
  Training Update
  MIS Update
  Integration Update
  CRRs
    Potential approval of CRR Conceptual System Design
    Protocol Clarification on CRR programmatic interface requirements
  Integrated ERCOT Readiness and Transition Update
  Commercial Operations
    Potential approval of Start-up Eligibility Requirements, Dispute Requirements
    Initial Review of Registration Requirements
    Initial Review of Conceptual System Design for Credit Monitoring
    Review Commercial Operations NPRRs
  EMS and MMS Projects
    Project Update
    MMS Initial Review of Outage Scheduler Business Requirements
    Status and Update of TPTF Comments for MMS Requirements
    Presentation and Overview of EMS/MMS Whitepapers

## Slide 12
TAC Approval of Milestones
On November 7th, TPTF approved AIEC Business Requirements as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with seven abstentions (CenterPoint, NRG, Calpine, ANP, City of Allen, Exelon, and Reliant). All Market Segments were present.
On November 7th, TPTF approved Verifiable Costs Business Requirements (without fuel cost adder) as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with three abstentions (CenterPoint, NRG, and Calpine). All Market Segments, except Consumers, were present.
On November 7th, TPTF approved Commercial Systems Market Data Transparency (“Extracts”) Business Requirements as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with no abstentions. All Market Segments, except Consumers, were present.
On November 7th, TPTF approved Data Aggregation Business Requirements as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with one abstention (CenterPoint). All Market Segments, except Independent Generators and Consumers, were present.

## Slide 13
TAC Approval of Milestones (continued)
The Transition Plan says: “Any declaration of the accomplishment of a major milestone (business requirements, conceptual design, and successful completion of Market Participant testing) or a decision to proceed is contingent on the approval of both ERCOT and TAC.”
Request that TAC approve the milestones
  Approval of Average Incremental Energy Cost (AIEC) Business Requirements
  Approval of Verifiable Costs Business Requirements
  Approval of Commercial Systems Market Data Transparency (“Extracts”) Business Requirements
  Approval of Data Aggregation Business Requirements

## Slide 14
Questions
?