## Slide 1: PRS Decision Process For System Changes During Transition To Nodal Market Design
A PRR/SCR “stops” through either a PRS rejection based on the system impact analysis or a PRR removing the boxed
language for an existing, but yet to be initiated, project.
*Alternatives include using contractors, establishing that the PRR/SCR will be completed in the subsequent budget year
or rejecting/removing the PRR/SCR, or manual workaround until Nodal implementation
Does
System
Project
Impact
Nodal
Design?
Post-Nodal
Benefit?
Nodal Resource
Impact?
Project Benefit
Outweighs Impacts
on Nodal Progress
No
Yes
Creates Pre-Nodal Benefits?
No
Yes
Refer to TPTF
Nodal PRR?
Yes
Yes
No
Schedule
STOP
No
Recommendation for rejection to PRS
Yes – Recommendation for approval to PRS
ERCOT Resources
Available?
Alternatives*
No
Yes
Nodal change request approved?
No
Yes
No
STOP
Yes
Schedule
STOP
No
PRRs/SCRs addressing PUC Orders/Projects
will be reviewed upon completion of PUCT process
STOP
Yes
No
Schedule