## Slide 1: Potential PRR672 Phase 2 & 3 Timeline
Approximate Timeline to Initiate PRR672 Phase 2 & 3 Project (assumes approval at each level and no other events impacting the schedule)
Feb 28
2007
Apr 17
2006
RMS
Vote on Revised IA, CBA and Prioritization
Aug 2007
TAC Vote
July
2007
RO DPO Review
PRR672 Phase 2&3 Initiation
Feb 09
2007
PRS
Vote on IA, CBA and Prioritization
Mar 14
2007
Mar 22
2007
Apr 05
2007
RBP Stabilization
ERCOT Revise IA and CBA
June
2006
May
2006
Tx Set 3.0 Implement.
Board
Vote