## Slide 1
WMS Update Demand Side Working Group
Mary Anne Brelinsky Eagle Energy Partners

## Slide 2: DSWG Goals Update

## Slide 3: DSWG Meeting This Friday December 15th

## Slide 4: PUC Workshop Update
PUC scheduled additional workshops regarding Demand Response Programs in ERCOT (Project 32853) on Friday December 8th, Monday December 18th, and Tuesday December 19th beginning at 9:30 in the Commissioners Hearing Room
Topics at the December 8th meeting included:
  Update on Controllable Loads (Mark Patterson)
  Update on DSWG discussion of manual deployment process (Steve Krein)
  LaaR in Replacement Reserves Market (Mark Patterson)
  Linking Responsive and Non-Spinning Reserve Bids (Steve Krein)
  Balancing Up-Load Program (Floyd Trefny)
  Presentations will be posted to: http://www.puc.state.tx.us/electric/projects/32853/32853.cfm
Meetings originally scheduled for the 18th and 19th have been postponed until January

## Slide 5: LaaR Update on Participation in RPRS
Background:
In early 2006 ERCOT identified 3 problems related to LaaR modeling which impacted the RPRS process and caused incorrect solutions
In an effort not to delay the implementation of RPRS, ERCOT elected to temporarily disable LaaR participation in RPRS until problems were solved
Current Status:
ERCOT believes modeling LaaR as negative generation will correct problem
A patch (modified code) is expected to be migrated into the test environment in early December
After successful testing ERCOT plans to migrate patch into production during the January update
LaaR should be able to participate in March 2007 when Replacement Reserve service procurement is reinstated