| MCT Event Summary |  |  |
| --- | --- | --- |
| Event Description: Market Coordination Team Meeting | Date: December 11, 2006 | Completed by: Susan Munson |
| Attendees: See MCT Attendance Worksheet |  |  |
| Summary of Event: |  |  |
| - MCT Meeting - Antitrust Admonition - Introductions - Reviewed Notes from MCT Meeting 11/6/06 - Address Action Items from Previous Meetings and New Issues - Discuss Potential Solution(s) for Cancel/Re-bill Issue (follow-up from 11/6) - 867_03 REF~5I segment for cancel and re-bills that happen after V3.0 but are for billing periods prior to V3.0 and the months being cancelled were estimated - It was determined that the solution proposed at the 11/6 meeting is acceptable and the Market Requirements Document was redlined accordingly to state: 867_03 cancel and rebills that happen after Version 3.0 but are for estimated billing periods prior to Version 3.0 will contain the REF~5I segment. TDSPs will send 867_03s Version 3.0 with a REF~5I segment that includes a value of "D10" reason code (Other) in the REF02, the reason explanation of "Before V3.0", and Estimation counters of "0". In these instances, the cancel transaction will not be identical to the original. - RMG changes for Post-Texas SET 3.0 - Changes will need to be made to modify or delete procedures that are not in effect after Texas SET 3.0 is implemented. The group discussed the appropriate time to get this accomplished. It was determined that Texas SET will be responsible for this activity at a future meeting after 7/1/07. - Discussion: Q & A (see list of emailed questions) - All questions submitted were discussed and clarifications given. The questions and their answers are documented in the MCT Issue Log on the MCT page of ERCOT.com - 810 Replacement Invoice Reference Number Clarification - Suzette Wilburn asked for clarification via email and discussion followed at the meeting. She will write up a Texas SET issue to be addressed in a change control (non-emergency) at a future Texas SET meeting. - Kevin Clark emailed questions relating to charges on the 810 - Per the TDSPs, there are no changes to the SAC codes used in the transactions on the 810 for meter changes resulting from a disconnect, then a reconnect. - Review and Update Redlined Market Requirements Document - Minor redlined changes to current version of Market Requirements document since last meeting were reviewed and accepted. Other changes during the meeting were made per the group’s request. This new Redlined version 1.8 will be emailed out and a final version will be posted to the MCT page on ERCOT.com. - Change Controls - No emergency change controls identified - TX SET 3.0 Project Timeline Update - No change to project schedule - MP Project Progress Reporting - RMS Reporting starts January, 2007 - Status conference calls - TTPT Script Sub-team Update - Review Draft Scripts – Brian Pidcock led a review of the Draft test scripts from Script Sub-team and the participants validated the test scenarios. There were several recommended changes Brian will take to the 12/14 Script Sub-team meeting. - Identify Issues - Add Issues to issue Log – All Issues discussed in #3 above were documented in the Issues Log - Review Future Meeting Schedule and Agenda Items - Action Items and assignments for next meeting - agenda items requested for next meeting – none requested - Tentative Meeting Dates for 2007 – MCT meetings will still be in conjunction with TX SET meetings. Dates are still being determined and scheduled. |  |  |
| Action Items / Next Steps: |  |  |
| Hot topics or ‘At Risk’ Items: |  |  |