## Slide 1
PWG Update Report
By
Ernie Podraza
of Reliant Energy
ERCOT PWG Chair
for
COPS Meeting
January 9, 2007

## Slide 2
Summary

## Slide 3
2006 Goals
2. Existing Profile Evaluation and New Profile Recommendation.
  Voting Package approved at Nov. 16, 2006 COPS meeting.
  TAC approved on Dec. 1, 2006.
  Before BOD on Dec. 12, 2006.
  5/15/2007 Implementation Date.

## Slide 4
2006 Goals
3. LRS sample selection round two.
a. Number of additional meters pending accuracy and allocation criteria.
b. PWG to review on Jan. 30, 2007.

## Slide 5
2006 Goals
Processing new profile requests – Oil & Gas.
  ERCOT Recommendation in favor of a flat profile was approved by PWG consensus at the June 28 meeting.
  Changed to ERCOT Sponsored and supported by PWG see next slide.
  Reimbursement has been waived by Requestor.
  COPS approves concept at September Meeting.
  TAC approves concept at October Meeting.
  PWG working on LPGRR on Oct. 25, 2006.
  LPGRR017 posted for comments on Oct. 26, 2006.
  PWG modified the decision tree language on 12/20.
  PWG to review IA and or CBA on Jan. 30, 2007.
  Estimated 8/7/2007 implementation date.

## Slide 6
2006 Goals
5. Stabilizing Annual Validation Migration Issues.
  Annual Validation 2006 per weekly update.
    All transactions complete.
    Residential 99.9% and Business 99.9% reconciled with TDSPs.
    LPGRR to be drafted to clarify completion metric.
  LPGRR draft submitted on default assignments by weather zone.

## Slide 7
Questions?