## Slide 1
TTPT Goals & Accomplishments
January 10, 2007

## Slide 2: 2006 Goals & Accomplishments
Conduct 4 test flights
  Flights 0106, 0406, 0706 & 1006
    12 New REPs
      0106 = 4
      0406 = 4
      0706 = 0
      1006 = 4
    7 REPs testing in a New Territory. Total of 8 new territories added.
      0106 = 1. Territories added = 1
      0406 = 1. Territories added = 1
      0706 = 3. Territories added = 4
      1006 = 2. Territories added = 2
    3 REPs testing New Functionality
      0106 = 0
      0406 = 0
      0706 = 1
      1006 = 2
Conduct flight orientation and continue to improve and modify as required to support testing
  Four market orientations conducted for each of the Approved Flights. Orientation dates changed from Wednesdays to Tuesdays so as not to interfere with RMS meetings.

## Slide 3: 2006 Goals & Accomplishments
Develop and conduct script testing for new FasTrak system
  Developed both GUI and API test scripts for MarkeTrak. Successful GUI testing accomplished beginning with Flight 0706. Successful testing of API during Flight 1006. 17 scripts utilized for GUI testing. 8 scripts utilized for MarkeTrak API certification.
Continue to enhance Retail Testing Website to support market testing
  Eliminated separate references for TSW and TCW; combined into one TW.
  Identification of previously completed testing versus current testing for each CR/TDSP.
  Ability to add Test and Production NAESB EDM Specifications.
  Ability to Delete TWs.
  FASD calculator updated.
  Connectivity primary contact added as a new field for display
Flight Planning for 2007
  Approved 4 flights for 2007 – 0107, 0407(TX SET 3.0), 0707 and 1007.

## Slide 4: 2006 Goals & Accomplishments
TMTP updates
  Approved Version 1.4 of the TMTP in January 2006 and Version 1.5 in December 2006
Support of TX SET version upgrade if required or RMS required market testing
  Preparation for TX SET 3.0 began in October 2006. Collaborated with MCT for TX SET 3.0 implementation requirements.
TTPT procedures and protocols updates
  TTPT meetings reduced from monthly to every six weeks. (2wks prior to orientation – 1 time during Flight). Cut out 4 meetings per year (33%).
Update SCR742 documentation for 2007 prioritization
  TTPT decided to withdraw this SCR due to higher priorities of other items.

## Slide 5: What a Year
Overall TTPT accomplished 100% of the Goals set by the team for 2006

## Slide 6
2007 Goals
Flight Planning for 2008
Develop and modify scripts for the four approved Flights
Support of TX SET Version upgrade if required or RMS requested market testing
Continue to enhance Retail Testing Website to support market testing
Maintain updated content within TMTP, TTPT Procedures and Protocol updates
Develop and conduct script testing for MarkeTrak system enhancements, if needed

## Slide 7
TTPT Leadership Suggestion for Version Releases
Best place to understand the capacity of changes is through an open forum
Perhaps Market needs a group to hold a “change session” for version releases
  Similar to how Glen & ERCOT had site visits for TX SET 2.0
  Susan Munson of MCT could do the same for TX SET 3.0
Want to ensure Market is doing it’s due diligence to inform MPs