## Slide 1: TPTF Update for TAC January 4, 2007 Trip Doggett

## Slide 2: Agenda
Item | Description | Purpose
1. Meeting Summary | Summary of recent TPTF activities | For review
2. Next Meetings | Upcoming activities | For review
3. Approval of Milestones | Request TAC approval of Milestone – Conceptual System Design Complete for: Congestion Revenue Rights Request TAC approval of Milestone – Business Requirements Complete for: Commercial Operations : Dispute Requirements Eligibility Requirements | For Vote

## Slide 3
Meeting Summary – November 28-30, December 4-5, 11
Meetings November 28-30, December 4-5, December 11
On November 28th, TPTF discussed the following:
  Ron Hinsley announced the hiring of Jerry Sullivan, new Nodal Executive Director
  Nodal Program Update by Tim Pare
  PRS Related Work
    NPRR034, Conforming Section 10 to Nodal Format
      On November 28th, TPTF approved the filing of TPTF comments on NPRR034 with PRS. TPTF approved the motion by a ballot vote of 92.9% in favor, with four abstentions (Garland, CPS San Antonio, AEP, and Formosa Plastic). All Market Segments were present.
    NPRR035, Protocol Clarifications Required for Net Metering
      On November 28th, TPTF approved the filing of TPTF comments on NPRR035 with PRS. TPTF approved the motion by a ballot vote of 91.7% in favor, with three abstentions (LCRA, Denton, and AEP). All Market Segments were present.
    NPRR037, Conforming Section 13 – TPTF will review after boxed language is implemented in Zonal (PRR565, Calculation of Losses for Settlement)

## Slide 4
Meeting Summary – November 28-30 (continued)
On November 28th, TPTF discussed the following (continued):
  LMP during EECP Update
  PRS Related Work
    NPRR036, Market Operations Test Environment (MOTE) in the Nodal Market
      On November 28th, TPTF approved the filing of TPTF comments on NPRR036 with PRS. TPTF approved the motion by a ballot vote of 100% in favor, with no abstentions. All Market Segments, except Consumers, were present.
  MIS Update
  Training Update
  Market Rules Plan to Conform Remaining Sections of Protocols
  Integration Update

## Slide 5
Meeting Summary – November 28-30 (continued)
On November 29th, TPTF discussed the following:
  Disposition of Market Comments on CRR Conceptual System Design (CSD) document.
    On November 29th, TPTF approved the CRR CSD document. TPTF approved the motion by a ballot vote of 100% in favor, with three abstentions (Calpine, Formosa Plastic, and City of Allen). All Market Segments were present.
  CRR Auction Engine Performance
  Integrated ERCOT Readiness and Transition (IRT)
  Market Readiness Advisor

## Slide 6
Meeting Summary – November 28-30 (continued)
On November 30th, TPTF discussed the following:
  Commercial Operations – Invoicing Due Dates
  PRS Related Work
    NPRR024
      On November 30th, TPTF rejected a motion to approve the Topaz comments on NPRR024. The motion failed by a ballot vote of 44.4% for, with one abstention (Formosa Plastic). All Market Segments, except Cooperative were present.
  Commercial Operations Business Requirements
    Reviewed disposition of market comments on:
      Dispute Management Business Requirements
        On November 30th, TPTF approved Commercial Operations Dispute Management Business Requirements as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with five abstentions (CPS San Antonio, CenterPoint, City of Allen, Town of Flower Mound, and Residential Consumers). All Market Segments, except Cooperative, were present.

## Slide 7
Meeting Summary – November 28-30 (continued)
On November 30th, (continued):
  Commercial Operations Business Requirements
    Reviewed disposition of market comments on:
      Eligibility Process for Settlements Business Requirements
        On November 30th, TPTF approved Commercial Operations Eligibility Process for Settlements Business Requirements as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with five abstentions (CPS San Antonio, CenterPoint, Formosa Plastic, City of Allen, and Exelon). All Market Segments, except Cooperative, were present.
    Initial Review of Business Requirements for Registration
  Commercial Operations Conceptual System Design (CSD)
    Initial Review of CSD for Credit Monitoring and Management
  Commercial Operations Review of Draft NPRRs reflecting Approved Business Requirements

## Slide 8
Meeting Summary – November 28-30 (continued)
On November 30th, (continued):
  EMS and MMS Project
    Update by Al Hirsch
    Initial Review of Outage Scheduler Requirements
    Review of Comments received on MMS Requirements Documents
    Overview of EMS/MMS Whitepapers

## Slide 9
Meeting Summary – December 4-5
On December 4, TPTF discussed the following:
  Nodal Program Update by Tim Pare
  Congestion Revenue Rights (CRRs)
    Discussed change request to add API to CRR system
      On December 4th, TPTF approved a motion to proceed with a change request, to be submitted to the Nodal Program Change Control Board, for the API interaction described in CRR presentation. TPTF approved the motion by a ballot vote of 77.8% in favor, with three abstentions (GEUS, Garland, and Calpine). All Market Segments, except Cooperative, were present.
  Integrated ERCOT Readiness and Transition (IRT) Project
    Initial Review of IRT Qualification Approach Document
  Market Management System (MMS) Requirements
    Sai Moorty reviewed the Security Constrained Economic Dispatch (SCED) and Real-Time MMS Processes Requirements Document

## Slide 10
Meeting Summary – December 4-5
On December 5, TPTF discussed the following:
  Integration and Design Authority (IDA) Project
    Review of IDA Proof of Concept Activities
  Market Information System (MIS) project
    Review of MIS Web Portal Conceptual System Design Document
  Training Update
  NMMS Project
    Review of NMMS CSD Document
  Market Management System (MMS) Requirements
    Sai Moorty reviewed the Day Ahead Market (DAM) Requirements Document
  Energy Management System (EMS) Project
    Jay Dondeti presented an overview of the EMS Requirements Documents
    Deadline for EMS Requirements review delayed until December 22
  Al Hirsch reviewed status of EMS/MMS Projects

## Slide 11
Meeting Summary – December 11
On December 11, TPTF discussed the following:
  Review of EMS/MMS White Papers
    Base Point above High Ancillary Service Limit (HASL) Flags
      On December 11th, TPTF approved the Base Point Above HASL Flags white paper, as amended by TPTF. TPTF approved the motion by a ballot vote of 100% in favor, with no abstentions. All Market Segments were present.
    High Dispatch Limit (HDL) and Low Dispatch Limit (LDL) during Start-up and AS recall
      On December 11th, TPTF approved the HDL and LDL During Start-up and AS Recall white paper, as amended by TPTF, with the caveat that the diagrams in Figures 1-3 will be reconciled with the changes as necessary. TPTF approved the motion by a ballot vote of 100% in favor, with one abstention (City of Allen). All Market Segments were present.

## Slide 12
Meeting Summary – December 11 (continued)
On December 11, (continued):
  Review of EMS/MMS White Papers
    Emergency Base Point Calculation and Deployment
      On December 11th, TPTF approved the Emergency Base Point Calculation and Deployment white paper, as amended by TPTF. TPTF approved the motion by a ballot vote of 100% in favor, with no abstentions. All Market Segments were present.
    Coincidental Deployment of Up and Down Regulation
      On December 11th, TPTF approved the Coincidental Deployment of Up and Down Regulation white paper, as submitted. TPTF approved the motion by a ballot vote of 94.4% in favor, with one abstention (Calpine). All Market Segments, except Consumers, were present.
    Ancillary Service Schedules and Deployment Telemetry
      On December 11th, TPTF approved the Ancillary Service Schedules and Deployment Telemetry white paper, as amended by TPTF. TPTF approved the motion by a ballot vote of 100% in favor, with no abstentions. All Market Segments were present.

## Slide 13
Meeting Summary – December 11 (continued)
On December 11, (continued):
  Review of EMS/MMS White Papers
    Non-Spin Deployment Notification and Availability
      Tabled until TAC reviews ROS procedure to deploy Non-Spin
    Responsive Reserve Deployment and Recall
      Review to resume during January 3 Meeting
    SCED Base Point Dispatch
      Review to resume during January 3 Meeting

## Slide 14
Next Meetings
Next meetings
  Wednesday, January 3
  Monday, January 8 through Wednesday, January 10
  Monday, January 15
  Monday, January 22 through Thursday, January 25

## Slide 15
Next Meetings (continued)
On January 3, will be discussing:
  Review of EMS/MMS Whitepapers
    SCED Base Point Dispatch
    Responsive Reserve Deployment and Recall
    Non-Spin Deployment Notification and Availability

## Slide 16
Next Meetings (continued)
On January 8-10, January 15, and January 22-25, will be discussing:
  Nodal Program Update
  EMS/MMS Requirements Discussion
    MMS Requirement Docs
    EMS Requirement Docs
    EMS/MMS Whitepapers
  Commercial Operations
    Registration Requirements
    CSD for Credit Monitoring and Mgmt System
    Review six NPRRs to align with Requirements
    Initial Review of Commercial Operations CSDs
  NMMS Project
    NMMS CSD
  IRT Project
    Market Trial Approach Document
    Qualification Approach Document
  IDA Project
    Review of Draft MP API List and Strategy Documents
  MIS Project
    MIS Conceptual System Design
  PRS Assignments
    NPRR037- Section 13

## Slide 17
TAC Approval of Milestones
On November 29th, TPTF approved the CRR Conceptual System Design document. TPTF approved the motion by a ballot vote of 100% in favor, with three abstentions (Calpine, Formosa Plastic, and City of Allen). All Market Segments were present.
On November 30th, TPTF approved Commercial Operations Dispute Management Business Requirements as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with five abstentions (CPS San Antonio, CenterPoint, City of Allen, Town of Flower Mound, and Residential Consumers). All Market Segments, except Cooperative, were present.
On November 30th, TPTF approved Commercial Operations Eligibility Process for Settlements Business Requirements as being in compliance with the applicable Nodal protocols. TPTF approved the motion by a ballot vote of 100% in favor, with five abstentions (CPS San Antonio, CenterPoint, Formosa Plastic, City of Allen, and Exelon). All Market Segments, except Cooperative, were present.

## Slide 18
TAC Approval of Milestones (continued)
The Transition Plan says: “Any declaration of the accomplishment of a major milestone (business requirements, conceptual design, and successful completion of Market Participant testing) or a decision to proceed is contingent on the approval of both ERCOT and TAC.”
Request that TAC approve the milestones
  Approval of CRR Conceptual System Design
  Approval of Commercial Operations Dispute Management Business Requirements
  Approval of Commercial Operations Eligibility Process for Settlements Business Requirements

## Slide 19
Questions
?