List of Proposed Metrics for TPTF Meeting

Proposed 	Proposed 	Proposed 	Proposed Short Metric Name	Proposed Business 	Proposed Business

Metric #	Group	Category	Director/Owner	Manager

C1	Contingency	ERCOT-I	Contingency Plan for W/D RUC/LMP 	Kent Saathoff	Joel Mickey

Failure

C2	Contingency	ERCOT-I	Contingency Plan for HRUC/LMP Failure	Kent Saathoff	Joel Mickey

C3	Contingency	ERCOT-I	Contingency Plan for ICCP Data Failure	Kent Saathoff	Richard Howard

C4	Contingency	ERCOT-I	Contingency Plan for SCED Failure	Kent Saathoff	Joel Mickey

C5	Contingency	ERCOT-I	Contingency Plan for Settlement Failure	Donald Meek	Bill Barnes

C6	Contingency	ERCOT-I	Contingency Plan for SE Failure	Kent Saathoff	Carlos Gonzalez-Perez

C7	Contingency	ERCOT-I	Contingency Plan for a Backup Facility	Kent Saathoff	James Hinson, Richard

Howard

C8	Contingency	ERCOT-I	Contingency Plan for Portal/API Failure	Kent Saathoff	Richard Howard

CO1	System	CO	Settle Market for 7 Days	Betty Day	Bill Barnes

CO2	System	CO	Resolve Disputes of 168 Hour Test	Richard Gruber	Patrick Coon

CO3	System	CO	Settle a RUC/SASM DAM Market	Betty Day	Bill Barnes

CO4	System	CO	Zonal/Nodal Coordinated Settlement	Betty Day	Bill Barnes

CO5	System	CO	Verify RT Settlement Statements	Betty Day	Bill Barnes

CRR1	System	CRR	Develop CRR Test Plan	Bill Bojorquez	Beth Garza

CRR2	System	CRR	Develop TCR to CRR Transition Plan	Bill Bojorquez	Beth Garza

CRR3	System	CRR	Execute Monthly CRR Market during 	Bill Bojorquez	Beth Garza

Trials

CRR4	System	CRR	Implement TCR to CRR Transition Plan	Bill Bojorquez	Beth Garza

CRR5	System	CRR	Execute Seasonal/Annual CRR Market 	Bill Bojorquez	Beth Garza

during Trials

D1	Develop	ERCOT-I	Develop Stakeholder Basic Training	Richard Gruber	Ted Hailu

Friday, January 19, 2007	Page 1 of 5

Proposed 	Proposed 	Proposed 	Proposed Short Metric Name	Proposed Business 	Proposed Business

Metric #	Group	Category	Director/Owner	Manager

D2	Develop	ERCOT-I	ERCOT Staff Completes Training	Steve Grendel	Cagle Lowe

D3	Develop	ERCOT-I	Develop MP Training Plan	Richard Gruber	Ted Hailu

D4	Develop	ERCOT-I	Verify ERCOT Performance Monitoring 	Kent Saathoff	Mark Henry

Plan

D5	Develop	ERCOT-I	Verify Credit Calculations	Cheryl Yager	Cheryl Yager

D6	Develop	ERCOT-I	Price Protection Mechanisms	Kent Saathoff	Joel Mickey

D7	Develop	ERCOT-I	Nodal SAS 70 Preparedness	Betty Day	Betty Day

D8	Develop	ERCOT-I	Develop Nodal Operating Guides	Kent Saathoff	Colleen Frosch

D9	Develop	ERCOT-I	Validate EDW Access & Accuracy	Kent Saathoff	Richard Howard

D10	Develop	ERCOT-I	Develop ERCOT Staff Training Plan	Steve Grendel	Cagle Lowe

D11	Develop	ERCOT-I	Develop Nodal Market Guides	Richard Gruber	Ted Hailu

D12	Develop	ERCOT-I	Verify New Facilities Construction

E1	System	ALL	Nodal Readiness Declaration	Steve Grendel

EMS1	System	EMS	Validate Transmission Constraint 	Kent Saathoff	Carlos Gonzalez-Perez

Management Functions

EMS2	System	EMS	Validate Network Security Analysis	Kent Saathoff	Carlos Gonzalez-Perez

EMS3	System	EMS	Verify Voltage Support Functionality	Kent Saathoff	Carlos Gonzalez-Perez

EMS4	System	MMS	Verify Operation of Dynamic Ratings 	Kent Saathoff	Carlos Gonzalez-Perez

Processor

EMS5	System	EMS	Verify Outage Scheduler Operation	Kent Saathoff	Carlos Gonzalez-Perez

EMS6	System	EMS	Verify Outage Evaluation System 	Kent Saathoff	Woody Rickerson

Functionality

EMS7	System	EMS	Run 168 Hour Test	Kent Saathoff	Kent Saathoff

EMS8	System	EMS	Regulation Communications Test	Kent Saathoff	Carlos Gonzalez-Perez

EMS9	System	EMS	QSE Frequency Run	Kent Saathoff	Carlos Gonzalez-Perez

Friday, January 19, 2007	Page 2 of 5

Proposed 	Proposed 	Proposed 	Proposed Short Metric Name	Proposed Business 	Proposed Business

Metric #	Group	Category	Director/Owner	Manager

EMS10	System	EMS	QSE Load/Freq/Reg Test	Kent Saathoff	Carlos Gonzalez-Perez

EMS11	System	EMS	Verify ACE Performance	Kent Saathoff	Carlos Gonzalez-Perez

EMS12	System	EMS	QSE Response to Dispatch	Kent Saathoff	Carlos Gonzalez-Perez

EMS13	System	EMS	Verify Load Forecast Accuracy	Kent Saathoff	Carlos Gonzalez-Perez

EMS14	System	EMS	Conduct EECP Test	Kent Saathoff	James Hinson

EMS15	System	EMS	Validate Security Analysis Sequence	Kent Saathoff	Carlos Gonzalez-Perez

IMM1	WEMM	MM	Market Monitor Systems Capability	Dan Jones

IMM2	WEMM	MM	Market Monitor Data Access	Ray Chase	Joel Mickey

MMS1	System	MMS	Develop W/D/H RUC Test Plan	Kent Saathoff	Joel Mickey

MMS2	System	MMS	Verify RUC Functionality	Kent Saathoff	Joel Mickey

MMS3	System	MMS	Verify MIS Functionality	Richard Gruber	Patrick Coon

MMS4	System	MMS	Verify DAM Test Plan	Kent Saathoff	Joel Mickey

MMS5	System	MMS	QSE submits DA Bids & Offers	Kent Saathoff	Joel Mickey

MMS6	System	MMS	Verify DA Market Convergence	Kent Saathoff	Joel Mickey

MMS7	System	MMS	Verify DAM Ancillary Services	Kent Saathoff	Joel Mickey

MMS8	System	MMS	Operate DA Market for 7 Days	Kent Saathoff	Joel Mickey

MMS9	System	MMS	Operate market with RUC	Kent Saathoff	Joel Mickey

MMS10	System	MMS	Verify Supplemental Ancillary Services	Kent Saathoff	James Hinson

MMS11	System	MMS	Verify MP Offer Inputs	Kent Saathoff	Joel Mickey

MMS12	System	MMS	Verify SCED Functions	Kent Saathoff	Joel Mickey

MMS13	System	MMS	Verify Basepoint Generation	Kent Saathoff	Joel Mickey

Friday, January 19, 2007	Page 3 of 5

Proposed 	Proposed 	Proposed 	Proposed Short Metric Name	Proposed Business 	Proposed Business

Metric #	Group	Category	Director/Owner	Manager

MMS14	System	MMS	Verify LMP Reasonableness	Kent Saathoff	Joel Mickey

MMS15	System	MMS	MIS Compliance Test Plan	Richard Gruber	Patrick Coon

MMS16	System	MMS	QSE submit RT Offer Curves	Kent Saathoff	Joel Mickey

MMS19	System	MMS	Test Time Transitions	Lisa Petoskey	assigned by Lisa

MMS20	System	MMS	Post RT Information	Kent Saathoff	Richard Howard

MP1	MP	MP-E	Telemetry Point Validation	Kent Saathoff	Carlos Gonzalez-Perez /

Richard Howard

MP2	MP	MP-E	Telemetry Value Validation	Kent Saathoff	Carlos Gonzalez-Perez /

Richard Howard

MP3	MP	MP-E	Telemetry Functionality	Kent Saathoff	Carlos Gonzalez-Perez /

Richard Howard

MP4	MP	MP-E	MP Use of MIS	Richard Gruber	Patrick Coon

MP5	MP	MP-E	MP AP & RTM Transactions	Cheryl Yager

MP6	MP	MP-E	MP DAM Transactions	Kent Saathoff	Joel Mickey

MP7	MP	MP-E	Gather and Submit Meter Data	Betty Day	Dan Tucker

MP8	MP	MP-E	MP Registration Activities	Richard Gruber	Patrick Coon

MP9	MP	MP-E	Market Trials MP Participation	Trip Doggett	Trip Doggett

MP10	MP	MP-I	MP Completes Training	Richard Gruber	Ted Hailu

MP11	MP	MP-E	QSE/CRR Account Agreements Signed	Legal

MP12	MP	MP-E	MP Validation of Nodal Data Extracts	Betty Day	Jackie Ashbaugh

MP13	MP	MP-E	Verify QSE Performance Monitoring Test 	Kent Saathoff	Carlos Gonzalez-Perez

Plan

MP14	MP	MP-E	Verify TSP Performance Monitoring Test 	Kent Saathoff	Richard Howard

Plan

MP15	MP	MP-E	MP Qualification Activities	Richard Gruber	Patrick Coon

N1	System	NMMS	Telemetry Point Validation	Kent Saathoff	Carlos Gonzalez-Perez

Friday, January 19, 2007	Page 4 of 5

Proposed 	Proposed 	Proposed 	Proposed Short Metric Name	Proposed Business 	Proposed Business

Metric #	Group	Category	Director/Owner	Manager

N2	System	NMMS	Telemetry Value Validation	Kent Saathoff	Carlos Gonzalez-Perez

N3	System	NMMS	Telemetry Functionality	Kent Saathoff	Carlos Gonzalez-Perez

N4	System	NMMS	Verify Constraint Accuracy	Kent Saathoff	Carlos Gonzalez-Perez

N5	System	NMMS	Validate SE Performance/Availability	Kent Saathoff	Carlos Gonzalez-Perez

N6	System	NMMS	Validate SE Accuracy	Kent Saathoff	Carlos Gonzalez-Perez

Friday, January 19, 2007	Page 5 of 5