## Slide 1: TPTF Update for TAC February 1, 2007 Trip Doggett

## Slide 2: Agenda
Item | Description | Purpose
1. Meeting Summary | Summary of recent TPTF activities | For review
2. Next Meetings | Upcoming activities | For review
3. Approval of Milestones | Request TAC approval of Milestones – Business Requirements Complete (6 Business Requirements Complete) Request TAC approval of Milestones – Conceptual System Designs Complete (12 CSDs Complete) | For Vote

## Slide 3
Meeting Summary
Meetings January 3, January 8-10, January 15, January 22-25
On January 3, TPTF discussed the following:
  Review of EMS/MMS Whitepapers
    SCED Base Point Dispatch Whitepaper
      On January 3, TPTF approved the SCED Base Point Dispatch Whitepaper as modified by TPTF. The motion was approved by a ballot vote of 100% in favor, with twelve abstentions (NRG, City of Dallas, City of Eastland, City of Allen, Town of Flower Mound, Residential Consumers, Stream Energy, StarTex Power, Strategic Energy, Accent Energy, Cirro Group, and Green Mountain Energy). All Market Segments were present.
    Non-Spin Deployment Notification and Availability Whitepaper
      On January 3, TPTF approved the Non-Spin Deployment Notification and Availability Whitepaper as modified by TPTF. The motion was approved by a ballot vote of 100% in favor, with no abstentions. All Market Segments, except Cooperative and Consumers, were present.

## Slide 4
Meeting Summary – January 3
On January 3, TPTF discussed the following:
  Review of EMS/MMS Whitepapers
    Generation Resource Responsive Reserve Deployment and Recall Whitepaper
      Presentation by Bob Green of Garland: Proposed ERCOT Nodal AGC Framework
      On January 3, TPTF approved the Generation Resource Responsive Reserve Deployment and Recall Whitepaper as modified by TPTF. The motion was approved by a ballot vote of 90% in favor, with seven abstentions (Stream Energy, Star-Tex Power, Strategic Energy, Accent Energy, Cirro Group, Green Mountain Energy, and Exelon). All Market Segments, except Consumers, were present.

## Slide 5
Meeting Summary – January 8-10
On January 8, TPTF discussed the following:
  Nodal Program Update by Jerry Sullivan
  Market Management System (MMS) Requirements
    Day Ahead Market (DAM) and Supplementary Ancillary Services Market (SASM) Requirements Document
On January 9, TPTF discussed the following:
  Market Management System (MMS) Requirements
    Reliability Unit Commitment (RUC) Requirements Document
  Floyd Trefny reviewed a presentation entitled “Determination of Generation to be Dispatched in SCED” that discussed the effects of typical non-conforming loads in ERCOT.
  Status of EMS Requirements Documents
  Commercial Operations
    NMMS CSD
      Deferred action until week of 1/22

## Slide 6
Meeting Summary – January 8-10
On January 9, TPTF discussed the following:
  Commercial Operations
    Credit Monitoring and Management CSD
      On January 9, TPTF approved the Credit Monitoring and Management CSD. The motion was approved by a ballot vote of 100% in favor, with one abstention (Reliant). All Market Segments were present.
    Registration Requirements Document
      On January 9, TPTF approved the Registration Requirements Document as modified by TPTF. The motion was approved by a ballot vote of 100% in favor, with no abstentions. All Market Segments were present.
    Overview of Other Commercial Operations CSDs
  Market Management System (MMS) Requirements
    Constraint Competitive Test

## Slide 7
Meeting Summary – January 8-10
On January 10, TPTF discussed the following:
  IDA Project
    Review of Draft MP API List and Strategy Documents
  MIS Project
    MIS Portal CSD
      On January 10, TPTF approved the MIS Portal CSD. The motion was approved by a ballot vote of 100% in favor, with one abstention (CenterPoint). All Market Segments, except Cooperative and Independent Generator, were present.
  PRS Related Work
    NPRR037
      On January 10, TPTF approved a motion to endorse NPRR037 as being consistent with the nodal protocols. The motion was approved by a ballot vote of 100% in favor, with no abstentions. All Market Segments, except Cooperative and Independent Generator, were present.

## Slide 8
Meeting Summary – January 8-10
On January 10, TPTF discussed the following:
  Market Management System (MMS) Requirements
    Overall MMS
    Review Punchlist for SCED and Real-Time MMS Processes
      On January 10th, TPTF approved the MMS SCED Business Requirements document. TPTF approved the motion by a ballot vote of 100% in favor, with no abstentions. All Market Segments, except Cooperative and Independent Generator, were present.
    Review Punchlist for Overall MMS Requirements
      On January 10th, TPTF approved the Overall MMS Business Requirements document. TPTF approved the motion by a ballot vote of 100% in favor, with no abstentions. All Market Segments, except Cooperative and Independent Generator, were present.
  EMS Requirements
    Data Models

## Slide 9
Meeting Summary – January 8-10
On January 10, TPTF discussed the following:
  Market Management System (MMS) Requirements
    Review Punchlist for RUC
      On January 10th, TPTF approved the MMS RUC Business Requirements document. TPTF approved the motion by a ballot vote of 100% in favor, with no abstentions. All Market Segments, except Cooperative, Independent Generator, and Consumers, were present.

## Slide 10
Meeting Summary – January 15
On January 15, TPTF discussed the following:
  Market Management System (MMS) Requirements
    Review Punchlist for DAM and SASM
      On January 15th, TPTF approved the MMS DAM and SASM Business Requirements as modified by TPTF. TPTF approved the motion by a ballot vote of 100% in favor, with three abstentions (City of Dallas, Town of Flower Mound, and Residential Consumers). All Market Segments, except Independent Rep, were present.
    Review Punchlist for Constraint Competitive Test
      On January 15th, TPTF approved MMS Constraint Competitive Test Business Requirements as modified by TPTF. TPTF approved the motion by a ballot vote of 100% in favor, with no abstentions. All Market Segments, except Independent Rep, were present.
  EMS Requirements
    Dynamic Ratings
    Forced Outage Detection
    Network Security and Stability Analysis

## Slide 11
Meeting Summary – January 22 - 25
On January 22, TPTF discussed the following:
  Program Update by Jerry Sullivan
  Market Management System (MMS) Requirements
    Outage Scheduler
      Additional review required on February 5
  EMS Requirements
    State Estimator
    Voltage Support
    Outage Evaluation

## Slide 12
Meeting Summary – January 22 - 25
On January 23, TPTF discussed the following:
  EMS Requirements
    Outage Evaluation
    SCADA
    Wind Power Forecasting
    Generation Subsystem

## Slide 13
Meeting Summary – January 22 - 25
On January 24, TPTF discussed the following:
  Readiness Advisor Report
  IRT Project
    Review Disposition of Comments and consider approval of:
      Market Trial Approach
      Qualification Approach
        On January 24, TPTF failed to pass a motion to approve the concept described in the IRT Qualification Approach document (with the exception of the AS qualification piece). The vote failed with a vote of 19.2% in favor, with five abstentions (Suez, Calpine, Formosa, City of Allen, and City of Eastland). All Market Segments were present.
  Training Update

## Slide 14
Meeting Summary – January 22 - 25
On January 24, TPTF discussed the following:
  Commercial Operations CSDs
    Commercial Operations Financial Transfer CSD
    Commercial Operations Statements and Invoices CSD
      On January 24, TPTF approved the Commercial Operations Financial Transfer CSD and Commercial Operations Statements and Invoices CSD. The motion was approved by a ballot vote of 100% in favor, with two abstentions (City of Allen and City of Eastland). All Market Segments, except Cooperative, were present.
    Commercial Operations DAM CSD
    Commercial Operations RUC CSD
    Commercial Operations Real-Time CSD
      On January 24, TPTF approved the Commercial Operations DAM CSD, Commercial Operations RUC CSD, and Commercial Operations Real-Time CSD. The motion was approved by a ballot vote of 100% in favor, with two abstentions (City of Allen and City of Eastland). All Market Segments, except Cooperative, were present.

## Slide 15
Meeting Summary – January 22 - 25
On January 24, TPTF discussed the following:
  Commercial Operations CSDs
    Commercial Operations Data Aggregation CSD
      On January 24, TPTF approved the Commercial Operations Data Aggregation CSD (with corrections as detailed in the disposition sheet on 012407). The motion was approved by a ballot vote of 100% in favor, with five abstentions (City of Dallas, City of Allen, City of Eastland, Town of Flower Mound, and Residential Consumers). All Market Segments were present.
    Commercial Operations AIEC CSD
      On January 24, TPTF approved the Commercial Operations AIEC CSD. The motion was approved by a ballot vote of 100% in favor, with two abstentions (City of Allen and City of Eastland). All Market Segments were present.
    Commercial Operations CRR Settlements CSD
      On January 24, TPTF approved the Commercial Operations CRR Settlements CSD. The motion was approved by a ballot vote of 100% in favor, with five abstentions (City of Dallas, City of Allen, City of Eastland, Town of Flower Mound, and Residential Consumers). All Market Segments were present.

## Slide 16
Meeting Summary – January 22 - 25
On January 24, TPTF discussed the following:
  Commercial Operations CSDs
    Commercial Operations Eligibility CSD
      On January 24, TPTF approved the Commercial Operations Eligibility CSD. The motion was approved by a ballot vote of 90.9% in favor, with three abstentions (City of Allen, City of Eastland, and Exelon). All Market Segments were present.
    Commercial Operations Registration CSD
      More work needed
  NMMS Project
    Disposition of Comments and consider possible approval of:
      NMMS CSD
        On January 24, TPTF approved the NMMS CSD (subject to the commitments recorded in the TPTF meeting minutes on 01/24/07). The motion was approved by a ballot vote of 100% in favor, with four abstentions (GEUS, City of Dallas, Town of Flower Mound, and Residential Consumers). All Market Segments, except Cooperative, were present.

## Slide 17
Meeting Summary – January 22 - 25
On January 25, TPTF discussed the following:
  EMS Requirements
    Generation Subsystem
    Load Forecasting
    Energy Management System
  Discussion of EMS Requirements baseline

## Slide 18
Next Meetings
Next meetings
  Monday, February 5 through Wednesday, February 7
  Thursday, February 22 and Friday, February 23
  Monday, March 5 through Wednesday, March 7
  Thursday, March 22 and Friday, March 23

## Slide 19
Next Meetings (continued)
On February 5-7, we plan to discuss:
  Nodal Program Update
  MIS Update
  Market Readiness Advisor Update
  CRR Project
    Review and consideration of draft NPRR for Section 7 – API between the CRR System and Market Participant Management Systems
    Review of Optimization Run Time
  IDA Project
    Review of Comments received on MP API List and Strategy Documents EMS/MMS Requirements Discussion
    Update on Integration Activities
  EMS Project
    Review and consideration of draft NPRR for Wind Forecast by W. Reid
    Whitepaper NPRRs
    Update on EMS Requirement Docs
  MMS Project
    Approval of Outage Scheduler Requirements
    Review of MMS CSDs

## Slide 20
Next Meetings (continued)
On February 5-7, we plan to discuss:
  IRT Project
    Market Trial Approach Document
    Qualification Approach Document
  Training Update
  Commercial Operations
    Registration CSD
    Clean-up NPRRs
  Net Metering NPRR
  Determination of Generation to be Dispatched in SCED
  LMP during EECP
    Draft NPRR to Remove Pseudo Resource
  PRS Assignment
    Reconsideration of NPRR037 – Section 13

## Slide 21
TAC Approval of Milestones
On January 9th, TPTF approved the Commercial Operations Credit Monitoring and Management System Conceptual System Design document. TPTF approved the motion by a ballot vote of 100% in favor, with one abstention (Reliant). All Market Segments were present.
On January 9th, TPTF approved the Commercial Operations Registration Business Requirements as modified by TPTF. TPTF approved the motion by a ballot vote of 100% in favor, with no abstentions. All Market Segments were present.
On January 10th, TPTF approved the MIS Portal Conceptual System Design document. TPTF approved the motion by a ballot vote of 100% in favor, with one abstention (CenterPoint). All Market Segments, except Cooperative and Independent Generator, were present.
On January 10th, TPTF approved the MMS SCED Business Requirements document. TPTF approved the motion by a ballot vote of 100% in favor, with no abstentions. All Market Segments, except Cooperative and Independent Generator, were present.

## Slide 22
TAC Approval of Milestones (continued)
On January 10th, TPTF approved the Overall MMS Business Requirements document. TPTF approved the motion by a ballot vote of 100% in favor, with no abstentions. All Market Segments, except Cooperative and Independent Generator, were present.
On January 10th, TPTF approved the MMS RUC Business Requirements document. TPTF approved the motion by a ballot vote of 100% in favor, with no abstentions. All Market Segments, except Cooperative, Independent Generator, and Consumers, were present.
On January 15th, TPTF approved MMS DAM and SASM Business Requirements as modified by TPTF. TPTF approved the motion by a ballot vote of 100% in favor, with three abstentions (City of Dallas, Town of Flower Mound, and Residential Consumers). All Market Segments, except Independent Rep, were present.
On January 15th, TPTF approved MMS Constraint Competitive Test Business Requirements as modified by TPTF. TPTF approved the motion by a ballot vote of 100% in favor, with no abstentions. All Market Segments, except Independent Rep, were present.

## Slide 23
TAC Approval of Milestones (continued)
On January 24th, TPTF approved the Commercial Operations Financial Transfer CSD and Commercial Operations Statements and Invoices CSD. The motion was approved by a ballot vote of 100% in favor, with two abstentions (City of Allen and City of Eastland). All Market Segments, except Cooperative, were present.
On January 24, TPTF approved the Commercial Operations DAM CSD, Commercial Operations RUC CSD, and Commercial Operations Real-Time CSD. The motion was approved by a ballot vote of 100% in favor, with two abstentions (City of Allen and City of Eastland). All Market Segments, except Cooperative, were present.
On January 24, TPTF approved the Commercial Operations Data Aggregation CSD (with corrections as detailed in the disposition sheet on 012407). The motion was approved by a ballot vote of 100% in favor, with five abstentions (City of Dallas, City of Allen, City of Eastland, Town of Flower Mound, and Residential Consumers). All Market Segments were present.
On January 24, TPTF approved the Commercial Operations AIEC CSD. The motion was approved by a ballot vote of 100% in favor, with two abstentions (City of Allen and City of Eastland). All Market Segments were present.

## Slide 24
TAC Approval of Milestones (continued)
On January 24, TPTF approved the Commercial Operations CRR Settlements CSD. The motion was approved by a ballot vote of 100% in favor, with five abstentions (City of Dallas, City of Allen, City of Eastland, Town of Flower Mound, and Residential Consumers). All Market Segments were present.
On January 24, TPTF approved the Commercial Operations Eligibility CSD. The motion was approved by a ballot vote of 90.9% in favor, with three abstentions (City of Allen, City of Eastland, and Exelon). All Market Segments were present.
On January 24, TPTF approved the NMMS CSD (subject to the commitments recorded in the TPTF meeting minutes on 01/24/07). The motion was approved by a ballot vote of 100% in favor, with four abstentions (GEUS, City of Dallas, Town of Flower Mound, and Residential Consumers). All Market Segments, except Cooperative, were present.

## Slide 25
TAC Approval of Milestones (continued)
The Transition Plan says: “Any declaration of the accomplishment of a major milestone (business requirements, conceptual design, and successful completion of Market Participant testing) or a decision to proceed is contingent on the approval of both ERCOT and TAC.”
Request that TAC approve the milestones
  Approval of Commercial Operations Credit Monitoring and Management System Conceptual System Design
  Approval of Commercial Operations Registration Business Requirements
  Approval of MIS Portal Conceptual System Design
  Approval of MMS SCED Business Requirements
  Approval of Overall MMS Business Requirements
  Approval of MMS RUC Business Requirements
  Approval of MMS DAM and SASM Business Requirements
  Approval of MMS Constraint Competitive Test Business Requirements
  Approval of Commercial Operations Financial Transfer CSD
  Approval of Commercial Operations Statements and Invoices CSD
  Approval of Commercial Operations DAM CSD
  Approval of Commercial Operations RUC CSD
  Approval of Commercial Operations Real-Time CSD
  Approval of Commercial Operations Data Aggregation CSD

## Slide 26
TAC Approval of Milestones (continued)
Request that TAC approve the milestones
  Approval of Commercial Operations AIEC CSD
  Approval of Commercial Operations CRR Settlements CSD
  Approval of Commercial Operations Eligibility CSD
  Approval of NMMS CSD

## Slide 27
Questions
?