## Slide 1: Flight Testing Update

## Slide 2: Flight 0107
Details
Flight Kick-Off Conference Call: 01/12/07
Flight to begin with Day 1 transactions flowing: 01/15/07
Flight 0107 scheduled to conclude: 02/27/07
  No Contingency Testing dates this Flight

## Slide 3: Flight 0107
Flight Manifest
6 TDSPs
4 New REPs – 15 New Relationships
3 New Umbrella DUNs
1 Existing REP testing in a new territory – 1 New Relationship
2 Existing REPs testing new functionality
1 Existing REP testing Change of Service Provider
2 REPs changing Banks – 1 Existing & 1 New DUNS+4
3798 Total Tasks

## Slide 4: Flight 0107
Progress
Connectivity complete
Flight started on time; even with the Austin ice storm occurring the first three days of Flight testing!
As of 02/13/07 at 5:00 PM
  Day 22
    68.88% complete
    Goal is to be at 81.23% by end of day

## Slide 5: Flight 0107
Progress (continued)
0 outstanding transactions for Week 1
  0 Inbound to ERCOT
  0 Outbound from ERCOT
  0 Point-to-Point
3 outstanding transactions for Week 2
  0 Inbound to ERCOT
  0 Outbound from ERCOT
  3 Point-to-Point

## Slide 6: Flight 0107
Progress (continued)
10 outstanding transactions for Week 3
  2 Inbound to ERCOT
  2 Outbound from ERCOT
  6 Point-to-Point
50 outstanding transactions for Week 4
  28 Inbound to ERCOT
  1 Outbound from ERCOT
  21 Point-to-Point

## Slide 7: Flight 0107
Progress (continued)
323 outstanding transactions for Week 5 (Test Days 21 through 23 only)
  188 Inbound to ERCOT
  121 Outbound from ERCOT
  14 Point-to-Point

## Slide 8: Flight 0107
Reminder
Next Flight (0407) will be testing for TX SET Version 3.0
CRs electing not to test for TX SET 3.0 will lose their ERCOT certification
10 scripts developed specifically for TX SET 3.0
Scripts will be loaded to the Retail Testing Website (RTW) File Cabinet for review

## Slide 9: Questions
Notes: <number>
<footer>
<header>
<date/time>