| Texas Nodal Readiness Advisor Metric Framework & Metric Comments |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| NBR | Issuing Entity (Name) | Metric | Description | Response Type | Reason / Comment |
| 1 | Reliant (F. Trefny) |  | Management, Market Management, and EMS into one nodal team implementation box. We need to promote we are all in this together from a readiness perspective. Add hand offs from the nodal design team to the ERCOT operations staff. For example, I do not think the nodal Network Model Management is responsible for actual testing. They may be the ones to fix something if it is not correct, but dispatch operations need an organization to house the testing team. | Accepted | We have included they subject boxes into 1 box named "Systems" for that purpose; Additional decomposition enables us to aggregate reporting to a second level of detail. We placed them into logical groupings as they cover differing aspects of program development as defined in the Transition Plan. |
| 2 | Reliant (F. Trefny) | D12 | Add box to ERCOT internal to cover new facilities construction including control room logistics during start up testing and cut over | Accepted | Metric added "D12 - Verify New Facilities Construction Complete" to metric map pending approval by the TPTF |
| 3 | Reliant (F. Trefny) | D14 | Add box to ERCOT internal to identify all the operating tasks in the nodal protocols and make operating personnel assignments for all functions in nodal clear to all personnel involved. | Accepted | Metric added "D14 - ERCOT Staffed for TN Operations" to the metric map pending approval by the TPTF |
| 4 | Reliant (F. Trefny) | D15 | Add box to ERCOT internal to describe process for maintaining data and telemetry in a controlled environment once that data and systems are “approved” by operations | Accepted | The Metric "D9 - Validate EDW Access/Accuracy" is intended to address this item. Discussion with TPTF determined that this comment did not reflect on metric D9. Recommend a new metric D15 – develop TN Maintenance Processes which will address maintenance beyond telemetry. |
| 5 | Reliant (F. Trefny) | MP16 | Add box to ERCOT internal to cover communications systems infrastructure for new com lines to QSEs, etc | Accepted | The communications infrastructure is required before many other tests can be performed. The end products like telemetry and control are only possible when the communications infrastructure is in place. Recommend new Metric MP16 – MP Redundant Telemetry Communications. |
| 6 | Reliant (F. Trefny) | MP9 | Add boxes to Market Participants to cover support of EDS 3. EDS 3 can not complete until we have all MPs working and good LMPs running. Seems like several steps are needed such as getting interface working, getting offers, etc | Accepted | Metric "MP9 - Market Trials MP Participation" could be expanded into 4 metrics, one for each EDS. Metrics added for each EDS. MP17 EDS1, MP18 EDS2, MP19 EDS3 & MP9 EDS4 |
| 7 | Reliant (F. Trefny) |  | Voltage Support in the EMS box needs to have a green border to match network testing | Accepted | Metric Map changed - pending approval by TPTF |
| 8 | Reliant (F. Trefny) | EMS10 | Need LFC tuning in EMS; consider have LFC operational as a milestone | Accepted | Metric 'EMS10 – ERCOT plus QSE Load/Freq/Reg Control' in EDS3 is intended to address this item. |
| 9 | Reliant (F. Trefny) | MMS10 | Need to have the Generation subsystem working to start EDS 3 so it can call SCED. | Clarification Provided | Metric "MMS10 - 'Verify SCED Functions" in EDS3 is intended to address this item. |
| 10 | Reliant (F. Trefny) |  | Add boxes for completion of EDS1, EDS2, EDS3 and EDS4 as moving from one test system to another is a major accomplishment toward readiness | Accepted | EDS1, 2, 3 & 4 are currently identified on the Metric Map and their completion will be apparent by the colorized border combined with a colorized background. Completion of the EDS Trials will be reported by the metrics making up the test. |
| 11 | Reliant (F. Trefny) |  | Has the Metric Sub-group been formed? Is it attended by all who need to be? Do we need to elevate to TPTF with updates for each meeting week. | Accepted | The Metric Sub-Group held the first meeting on Jan 30th, 2007. Those in attendance were: Chris Brewster Trip Doggett Marguerite Wagner Don Blackburn Readiness Advisors |
| 12 | Reliant (F. Trefny) |  | Schedule a detail review to vet all with TPTF and ERCOT management before adopting | Accepted | A detailed review of the Metric Map and comments received is scheduled for the TPTF on February 6th. Recommended and agreed that the Readiness Advisor Report will be a standing TPTF Agenda Item. |
| 13 | Garland Power & Light (Ronnie Hoeinghaus) |  | The MSG will consist of market participants (ideally 2) from each of the seven market segments and an ERCOT representative Comment: How much involvement is anticipated from these participants over time? What should happen if due to small shop size, one or more segments are not able to have 2 reps? | Accepted | Initially we plan to meet every other week until the Metric Framework and Metrics are approved (mid-march). Meetings can be attended in person or via Webex. Time spent outside of the meetings will vary. The MSG will last for the duration of the transition. Our goal is for the entire team to be represented by at least 2 reps per segment. Theoretically, a small organization can be represented by 1 rep. |
| 14 | Garland Power & Light (Ronnie Hoeinghaus) |  | ERCOT shall chair and provide administrative and technical support to the MSG Comment: Who would ERCOT recommend from their shop to chair this committee? | Accepted | It is being suggested that the Readiness Advisor fulfill this role as facilitator - the RA will not be part of the decision making process. |
| 15 | Garland Power & Light (Ronnie Hoeinghaus) |  | Any declaration of the accomplishment of a metric is at the sole discretion of the Readiness Advisor Team Comment: Should you add to the end of this “with TPTF’s concurrence? | Accepted | The TPTF will have a major approval role in the definition and verification criteria for each metric, however, the RA will have the responsibility to verify the metric upon submittal - this insures the credibility of the RA to all parties. |
| 16 | Garland Power & Light (Ronnie Hoeinghaus) |  | Readiness Advisor Team Contacts Comment: Will ERCOT have an employee that will manage this group? | Accepted | Yes, however, for the verification phase, the reporting structure has not been defined. |
| 17 | City of Eastland (Chris Brewster) |  | Market participants will be very interested in the sharing of market readiness responsibility/authority between the MSG and the RA. I recommend noting in the Metric Fill Legend Box that the first three steps (Metric Definition, Metric Defined, and Metric Approved) will be the responsibility of the MSG/TPTF, and the next four steps or statuses (Metric Late, Metric Received by RA, Metric LTA, and Metric Verified) will be the responsibility of the RA. Perhaps this could be accomplished by two sub-boxes within the fill legend box, or brackets with text | Accepted | Readiness Advisor concurs. Pending TPTF approval. |
| 18 | City of Eastland (Chris Brewster) |  | A point that was raised today that I recommend would be arrows connecting the dependent or linked metrics across the boxes, so long as the resulting linkages do not become as complex as to obscure the rest of the map. In that circumstance, perhaps separate sub-maps would be helpful, and would keep the high-level map cleaner and more easily understood. Today's example was connecting Telemetry Point Validation in the MP box to the same metric in the Network Model Management box. | Accepted | Readiness Advisor concurs. Pending TPTF approval. However, other methods may be adopted to show these relationships. Metric Map has been modified to show relationships between categories as well as relationships within categories. Additionally small letters have been added to the right-hand bottom corner of the metrics to indicate relationships to other metrics in other categories. Arrows between metrics in different categories would appear too confusing |
| 19 | IRT Project (John Hall) | D13 | In discussion of the metric to define the verification criteria to show a method is in place to identify and continuously manage the Nodal Project Critical Path, it was suggested that this metric be expanded to include at least 2 other aspects of Project Management, specifically a method is in place to manage budget and project resourcing. | Accepted | Readiness Advisor concurs. Pending TPTF approval. Metric D13 has been expanded to include the additional PM responsibilities |
| 20 | Meter Data Management (Don Tucker) | MP7 | In discussion of the metric to define the Meter Data Management for Market participants it was determined that this function will not change as transition from zonal to nodal occurs. Therefore this should not be considered a metric issue and the metric removed from the Metric Map. | Pending | Readiness Advisor concurs. Pending TPTF approval. TPTF disagrees; Readiness Advisor has the action to re-visit this item with Don Tucker and Ken Ragsdale. Per Don Tucker “While we do have some work in regards to setting EPS meters up in the network model and providing an association to generation based on typical system configurations, it has nothing to do with gathering and submitting meter data. The process for gathering and submitting meter data stays the same for both the EPS Meters and the TDSP meters |
| 21 | Patrick Coon / Readiness Advisor | CO2 | It is requested that since the preceding metric CO1 is performed in EDS4 that the following metric CO2 be changed to show as being done in EDS4 also | Accepted | Readiness Advisor concurs. Pending TPTF approval. Metric Map changed. |
| 22 | Settlements & Billing (Bill Barnes) | CO3 | Change name of metric from "Settle a RUC/SASM DAM Market" to "Verify DAM Settlement Statements" | Accepted | Readiness Advisor concurs. Pending TPTF approval. Owner - Bill Barnes. Metric name changed. |
| 23 | Settlements & Billing (Bill Barnes) | CO4 | Change name of metric from "Zonal/Nodal Coordinated Settlements" to "Zonal/Nodal Parallel Settlement Operations" | Accepted | Readiness Advisor concurs. Pending TPTF approval. Owner - Bill Barnes Metric name changed |
| 24 | Settlements & Billing (Bill Barnes) | CO6 | Recommend new metric "Verify Inbound Settlement Invoices" | Accepted | Readiness Advisor concurs. Pending TPTF approval. Owner - Bill Barnes Metric added |
| 25 | Settlements & Billing (Bill Barnes) | CO7 | Recommend new metric "Verify RT Invoices" | Accepted | Readiness Advisor concurs. Pending TPTF approval. Owner - Bill Barnes Metric added |
| 26 | Settlements & Billing (Bill Barnes) | CO8 | Recommend new metric "Verify DAM Invoices" | Accepted | Readiness Advisor concurs. Pending TPTF approval. Owner - Bill Barnes Metric added |
| 27 | Settlements & Billing (Bill Barnes) | CO9 | Recommend new metric "Verify CRR Auction Invoices" | Accepted | Readiness Advisor concurs. Pending TPTF approval. Owner - Bill Barnes Metric added |
| 28 | Settlements & Billing (Bill Barnes) | CO10 | Recommend new metric "Verify Financial Transfer and Processing" | Accepted | Readiness Advisor concurs. Pending TPTF approval. Owner - Cheryl Yager / Bill Barnes Metric added |
| 29 | Settlements & Billing (Bill Barnes) | C5 | Change name of metric from "C5 -Contingency Plan for Settlement Failures" to "C5 - Develop Plan for Settlement Failures" | Accepted | Readiness Advisor concurs. Pending TPTF approval. Owner - Bill Barnes Metric name changed |
| 30 | CRR (Beth Garza) | CRR3 | Change name of metric from "CRR3 - Execute Monthly CRR Market during Trials" to "CRR3 - Execute and Settle Monthly CRR Market during Trials" | Accepted | Readiness Advisor concurs. Pending TPTF approval. Owner - Beth Garza Metric name changed |
| 31 | CRR (Beth Garza) | CRR5 | Change name of metric from "CRR5 - Execute Seasonal/Annual CRR Market during Trials" to "CRR5 - Execute and Settle Seasonal/Annual CRR Market during Trials" | Accepted | Readiness Advisor concurs. Pending TPTF approval. Owner - Beth Garza Metric name changed |
| 32 | ERCOT (Jackie Ashbaugh) | D9 | Recommend that metric “D9 – Validate EDW Access / Accuracy” be further defined as 3 metrics one each addressing Access / Accuracy for Operations extracts (D5), WEMM extracts (D9) and Commercial Systems extracts (D19) | Accepted | Readiness Advisor concurs. Pending TPTF approval. Metrics added |
| 33 | ERCOT Internal Training (Cagle Lowe) | D2 | Recommended that metric “D2 – ERCOT Staff Completes Training” be further defined as 4 metrics, one each for EDS-1, EDS-2, EDS-3 and EDS-4 | Accepted | Readiness Advisor concurs. Pending TPTF approval. Metrics added |
| 34 | Readiness Advisor | EMS7 | Recommended that metric “EMS7 – Run 168 Hour Test” be changed to “EMS7 – Run 7 Day Stability Test” | Accepted | Readiness Advisor concurs. Pending TPTF approval. Metric name changed |
| 35 | Readiness Advisor | D5 | Recommend that metric “D5 – Verify credit Calculations” be moved to its own Category because the CMM is a computer system. The new category is CMM and the metric number is changed to CMM1. | Accepted | Readiness Advisor concurs. Pending TPTF approval. Metric moved to its own category and name changed |
| 36 | ERCOT Market Participant Training (Ted Heidu) | MP10 | Recommended that metric “MP10 – MP Completes Training” be further defined as 2 metrics, one each for EDS-3 and EDS-4 | Accepted | Readiness Advisor concurs. Pending TPTF approval. Metrics added |
| 37 | ERCOT (Larry Grimm) |  | Question posed by Larry Grimm: Should there also be one (metric) for Compliance Monitor or are we absorbed in the Market Monitor or elsewhere? | Pending | Per follow-on discussion with Larry Grimm it was suggested that Metric(s) need to be developed to ensure that processes to monitor compliance for systems, data feeds and processes are in place prior to market transition. These metric(s) are considered separate from IMM metrics. Recommend to change metric “”D4 Verify ERCOT Performance Plan to “Verify ERCOT Compliance Readiness” and add a new metric “Validate EDW Compliance Data Access” |
| 38 | Nodal Team Matt Mereness | MMS15 | Recommended that metric “MMS15 - MIS Compliance Plan” be moved from the MMS category to the ERCOT Internal category since this metric addresses scope greater than MMS | Pending | Readiness Advisor concurs. Pending TPTF approval. |
| 39 | Nodal Team Matt Merreness | MMS3 | Recommended that metric “MMS3 – Verify MIS Functionality” be changed to “MMS3 – Verify MIS Functionality for MMS”. | Pending | Readiness Advisor concurs. Pending TPTF approval. |
| 40 | ERCOT Julie Thomas | D12 | Discuss - “Verify New Facilities Construction” is, as stated, neither a metric nor a criterion; nor is it, to my knowledge, a prerequisite for Market Launch. Some additional background as to who proposed a facilities-based metric and what that individual had in mind would be helpful. | Pending | Further discuss required |
| 41 | Metric Sub Group 02/21/2007 | MMS14 | Should we have an audit function for LMP or a shadow system? MPs need to know exactly how the vendor and ERCOT plan to prove the accuracy of LMP | Pending | Further discuss required |
| 42 | Metric Sub Group 02/21/2007 | MMS5 | Does MMS5 include stress and exception testing? There should be a test of exception cases, in particular, matches between counter parties as well as stress testing for high volumes. Exception testing and stress testing (especially high volume transactions) should be part of all metrics involving test execution. | Pending | Further discuss required. Current plans for stress and exception testing should be included in associated metrics. |
| 43 | Metric Sub Group 02/21/2007 | MMS9 | Does MMS9 include both HRUC & DRUC? Market participants would like to see HRUC and DRUC operating at the same time as well as multiple RUC scenarios. If this is not included in this metric, another metric should be created to address it. | Pending | Further discuss required. Current plans. Current plans for HRUC & DRUC parallel testing process should be included in associated metrics |
| 44 | Metric Sub Group 02/21/2007 |  | Is there a metric for the Price Correction Process? The Price Correction Process should have more transparency and perhaps a metric to verify it is ready for market launch. | Pending | Further discuss required |
| 45 | Metric Sub Group 02/21/2007 | Multi | Should contingency plans be exercised prior to signoff? Where feasible, contingency plans should be tested. Black Start should not be tested, but many others should, like software failovers and backup facilities | Pending | Further discuss required |