OWG Report to ROS

3/15/ 2007

The OWG met February 26, 2007. The following OGRRs are pending at the OGRTF:

- OGRR165 – Update Unit Telemetry Requirement:  This revision proposes to add a requirement for QSEs to submit real-time AGC status and Ramp Rate for all units in their portfolio. ERCOT submits this OGRR to address Recommendation No. 14 of Potomac Economics’ recommendations to improve ERCOT’s wholesale market design.  This OGRR has been tabled per ROS directive.

- The OGRTF has reviewed Section 1, 2, most of 3, 4, 5, 6 and 9 (which will be an appendix of sorts). Section 3 is currently being worked on with comments being requested by SPWG on Section 7. The following is an updated schedule for the completion of the Nodal Operating Guides:

  - March 19, 20, 22 Sections 3, 7, 8 will be worked on and any remaining issues from the previous meeting. The NDSWG and TPTF will assist the OGRTF in the Section 8 language.

  - April 16, 17, 19 the OGRTF will probably meet to finalize the first pass through of the Nodal Operating Guides prior to the OWG getting their two week review of the Guides. This meeting will be set after the March meeting.

  - During the last weeks of April or the first two (2) weeks of May 2007, the OGRTF will forward the entire Nodal Operating Guides to the OWG for their initial review and comments.

  - After receiving the OWG comments, the OGRTF will review those comments for incorporation into the draft Nodal Operating Guides.

  - Upon completion of the OWG comment review the OGRTF will post the entire Nodal Operating Guides for its 21 day comment period.

  - In June the OGRTF will meet to review and coordinate all comments received.

  - The first meeting of the OWG after the June OGRTF meeting days will be for final review and recommendation to the ROS

  - The first meeting day after the recommendation by OWG, the Nodal Protocols will be presented to ROS for further action.

The Black Start Task Force met on March 9, 2007 to discuss the 2008 Black Start RFP. All Black Start Training Seminars will be completed by the end of this date, March 15th.

The OTF met on March 14th, 2007. The purpose of the meeting was to move forward on the assignment of possible expansion of the SSRG scope. It had been brought up at the OWG that this was originally set up due to the 911 event for terrorist activities. There are now other events such as cyber security, NIMS – Presidential Directive 8 - First Responder and other possibilities that may be relevant to the SSRG scope. In addition, it was discussed at the OWG that the contact list is not very well kept up to date. If Jason Sweeney, chairman of OTF, is on the phone or at the ROS, please convey your meeting discussions.

At the February 25th, 2007  OWG meeting, there was some discussions pertaining to use of NSRS, OOMC, and one specific SPS when ARRS is below 2500 and not at EECP. ERCOT Operations discussed the January 20th and February 8th EECP events. In addition, Colleen Frosch explained that the EECP event lasted 30 minutes on Saturday, February 24th but that ARRS came back up above 2300 MWs in 3 minutes. There was a short discussion on who will actually do the media appeal. Kent Grammer reported, after questioned by several members of the OWG, that Media Appeal is communicated by the Director of Media Distribution and provided state wide to the appropriate media outlets.  The PUCT is also advised by ERCOT. ERCOT will notify the TOs and QSEs via a Hot Line call that media appeal is being initiated.

The meeting was short in anticipation of the rehearsal of the Annual Operator Training Seminar. The seminar is of excellent quality and CEHs are being awarded for the first time this year for those already NERC Certified.

- The next OWG meeting is scheduled for March 21st, 2007.