## Slide 1: TPTF Update for TAC March 8, 2007 Trip Doggett

## Slide 2: Agenda
Item | Description | Purpose
1. Meeting Summary | Summary of recent TPTF activities | For review
2. Next Meetings | Upcoming activities | For review
3. Approval of Milestones | Request TAC approval of Milestone – Business Requirements Complete for Market Management System Outage Scheduler Request TAC approval of Milestone – Conceptual System Design Complete for Market Management System Request TAC approval of Milestone – Conceptual System Design Complete for Commercial Systems – MP Registration | For Vote

## Slide 3
Meeting Summary
Meetings February 5-7, February 12, February 20, and February 22-23
On February 5, TPTF discussed the following:
  Nodal Program Update
  Energy Management System (EMS) Impact Status Update
  Determination of Generation to be Dispatched in Security Constrained Economic Dispatch
  Remedial Switching Action White Paper
  EMS Definition of Outage
  EMS Draft NPRR - Generation Subsystem Changes to Incorporate Approved White Papers

## Slide 4
Meeting Summary – February 6
On February 6, TPTF discussed the following:
  Alternate Wind Power Forecasting Methodology
  Draft NPRR - Wind Power Forecasting
  Recommended Language for Opportunity Outages
  API for CRR System
  CRR Optimization Run Time Options
  MIS Update
  Market Readiness Advisor Update
  IRT Qualification Approach
  Discussion of ERCOT Comments on NPRR037
  MMS Outage Scheduler Requirements

## Slide 5
Meeting Summary – February 7
On February 7, TPTF discussed the following:
  COMS Review of NPRRs to align with Requirements
    Section 4, Day Ahead Operations
      On February 7, TPTF approved the clean up NPRR for Commercial Systems Section 4, as modified by TPTF, with the exception of Section 4.4.10. The motion was approved by a ballot vote of 100% in favor, with four abstentions (City of Dallas, City of Allen, City of Eastland, and Town of Flower Mound). All Market Segments were present.
    Section 5, Transmission Security Analysis and Reliability Unit Commitment
      On February 7, TPTF approved the clean up NPRR for Commercial Systems Section 5, as modified by TPTF. The motion was approved by a ballot vote of 100% in favor, with two abstentions (City of Allen and City of Eastland). All Market Segments, except Independent Generators and Independent Power Marketers, were present.

## Slide 6
Meeting Summary – February 7
On February 7, TPTF discussed the following:
  COMS Review of NPRRs to align with Requirements
    Section 6, Adjustment Period and Real-Time Operations
      On February 7, TPTF approved the clean up NPRR for Commercial Systems Section 6. The motion was approved by a ballot vote of 100% in favor, with three abstentions (CenterPoint, City of Allen, and City of Eastland). All Market Segments, except Independent Generators, were present.
    Section 7, Congestion Revenue Rights
      On February 7, TPTF approved the clean up NPRR for Commercial Systems Section 7, as modified by TPTF. The motion was approved by a ballot vote of 100% in favor, with two abstentions (City of Dallas and Town of Flower Mound). All Market Segments were present.
  COMS Draft NPRR for Credit Monitoring
    Decided to schedule a special meeting, on February 20) to address questions in more detail.
  COMS Update on Registration CSD

## Slide 7
Meeting Summary – February 7
On February 7, TPTF discussed the following:
  IDA Review disposition of comments for MP API Docs and Nodal Sandbox
  IDA update on integration Activities
  NPRR035, Net Metering
    On February 7, TPTF approved ERCOT Staff’s clarifications in their comments on NPRR 035. The motion was approved by a ballot vote of 88.9% in favor, with three abstentions (City of Garland, City of Allen, and City of Eastland). All Market Segments, except Independent Generators and Cooperative, were present.
  Draft NPRR - Removal of a Pseudo Resource

## Slide 8
Meeting Summary – February 12
On February 12, TPTF discussed the following:
  Review Disposition of Comments and Consider Possible Approval of Market Management System (MMS) Outage Scheduler Requirements Specification
    On February 12, TPTF approved Outage Scheduler Requirements contingent upon incorporation of proposed changes documented in comments disposition spreadsheet as modified by TPTF on February 12, 2007 and by Remedial Switching Action white paper. The motion was approved by a ballot vote of 100% in favor, with two abstentions (CenterPoint and Exelon). All Market Segments, except Independent Generators and Consumers, were present.
  Review MMS Draft NPRR for Confirmation of Trades
  Review MMS Draft NPRR for Clarification on Re-submittal of AS Offers for SASM
    On February 12, TPTF approved a motion to endorse the draft NPRR on resubmittal of AS Offers in SASM as modified by TPTF. The motion was approved by a ballot vote of 87.5% in favor, with no abstentions. All Market Segments, except Cooperatives, Independent Generators and Consumers, were present.

## Slide 9
Meeting Summary – February 12
On February 12, TPTF discussed the following:
  Review Disposition of Comments and Consider Possible Approval of MMS Conceptual System Design
    On February 12, TPTF approved the MMS CSD as modified by TPTF. The motion was approved by a ballot vote of 100% in favor, with no abstentions. All Market Segments, except Cooperatives, Independent Generators and Consumers, were present.

## Slide 10
Meeting Summary – February 20
On February 20, TPTF discussed the following:
  Review Disposition of Comments on Commercial Operations draft NPRR on Credit Monitoring, including:
    Review previous decisions by CWG and TPTF from last year
    Discuss CRR forfeiture

## Slide 11
Meeting Summary – February 22
On February 22, TPTF discussed the following:
  Nodal Program Update
  IRT Project
    IRT Registration Approach
    Market Readiness Advisor Update
    EDS-1 Detailed Plan
  Commercial Systems Project
    Draft NPRR: Credit Monitoring and Management
      On February 22, TPTF approved a draft NPRR on Credit Monitoring and Management. The motion was approved by a ballot vote of 100% in favor, with two abstentions (GEUS and City of Garland). All Market Segments, except Cooperatives and Independent Power Marketers, were present.

## Slide 12
Meeting Summary – February 22
On February 22, TPTF discussed the following:
  Commercial Systems Project
    Registration CSD
      On February 22, TPTF approved the MP Registration CSD with changes based upon all of the recommendations in the COMS Presentation, slide #6, presented at TPTF February 22, 2007 . The motion was approved by a ballot vote of 100% in favor, with one abstentions (TXU). All Market Segments, except Cooperatives, were present.
  CRR Project
    Review of Steps to Review CRR Detail Design Documents

## Slide 13
Meeting Summary – February 23
On February 23, TPTF discussed the following:
  Market Management Systems Project
    Remedial Switching Action Plan whitepaper
      On February 23, TPTF approved the Remedial Switching Action Plan whitepaper . The motion was approved by a ballot vote of 100% in favor, with no abstentions. All Market Segments, except Consumers, were present.
  Draft NPRR: Opportunity Outage
    On February 23, TPTF approved the concept as described in the Reliant Protocol Language for Opportunity Outages as modified at TPTF on Feb 23rd provided a NPRR will be submitted to TPTF. The motion was approved by a ballot vote of 100% in favor, with no abstentions. All Market Segments, except Consumers, were present.

## Slide 14
Meeting Summary – February 23
On February 23, TPTF discussed the following:
  Discussion of issues regarding DC Tie, Controllable Load Resources
    Issues with providing Responsive Reserve (RRS) over DC Ties
    How should Controllable Load Resources (CLRs) be deployed for RRS?
    Purpose of the Scheduled Power Consumption Snapshot
    What is the intent of providing max deployment time and max weekly energy for CLRs
    Should a Load be able to switch between Load Resource and CLR from hour to hour
    CLRs providing Non-Spin
  Review and consideration of draft NPRR: Pricing during EECP

## Slide 15
Next Meetings
Next meetings
  Wednesday, February 28 and Thursday, March 1
  Monday, March 5 through Wednesday, March 7
  Thursday, March 22 and Friday, March 23

## Slide 16
Next Meetings (continued)
On February 28 and March 1, we plan to discuss:
  EMS
    Review and consideration of draft NPRR on Generation Subsystem Changes to Incorporate Approved Whitepapers (Possible Vote*)
    Review of EMS Requirements Documents
  Draft NPRR on Opportunity Outage
On March 5-7, we plan to discuss:
  Nodal Program Update
  CRR Optimization Runtime Options
  NPRR on WGRs and Capacity Short Calculation
  Hub Clarification NPRR
  MIS Update
  Training Update
  NPRR on Removal of Pseudo Resource

## Slide 17
TAC Approval of Milestones
On February 12, TPTF approved Outage Scheduler Requirements contingent upon incorporation of proposed changes documented in comments disposition spreadsheet as modified by TPTF on February 12, 2007and Remedial Switching Action white paper. The motion was approved by a ballot vote of 100% in favor, with two abstentions (CenterPoint and Exelon). All Market Segments, except Independent Generators and Consumers, were present.
On February 12, TPTF approved the MMS CSD as modified by TPTF. The motion was approved by a ballot vote of 100% in favor, with no abstentions. All Market Segments, except Cooperatives, Independent Generators and Consumers, were present.
On February 22, TPTF approved the MP Registration CSD with changes based upon all of the recommendations in the COMS Presentation, slide #6, presented at TPTF February 22, 2007 . The motion was approved by a ballot vote of 100% in favor, with one abstentions (TXU). All Market Segments, except Cooperatives, were present.

## Slide 18
TAC Approval of Milestones (continued)
The Transition Plan says: “Any declaration of the accomplishment of a major milestone (business requirements, conceptual design, and successful completion of Market Participant testing) or a decision to proceed is contingent on the approval of both ERCOT and TAC.”
Request that TAC approve the milestones
  Approval of Business Requirements for Market Management System Outage Scheduler
  Approval of Conceptual System Design for Market Management System
  Approval of Conceptual System Design for Commercial Systems – MP Registration

## Slide 19
Questions
?