# ERCOT

DYNAMICS WORKING GROUP

## Report to ROS

## March 15-16, 2007

- The last DWG meeting held in Taylor on February 7, 2007.

- The 2007 summer peak base case flat start is complete, and has been distributed to members who have requested it.

- The 2006 DWG Stability Book is complete, and has been distributed.

- DWG has begun work on the future year flat start case.  We will be using a SSWG 2010 base case that was just released by ERCOT, with the recently planned coal units in it.  We are now working on the schedule for completing the 2010 flat start.

- The next DWG meeting is will be in April and will be scheduled to coincide with the future year flat start.

DWG Tasks, 2007

| Task | Status |
| --- | --- |
| Flat start 2007 case | Complete |
| Flat start 2010 case | Working |
| Flat start 2007 case with wind models. | Future Activity |
| Publish 2006 flat start book. | Complete |
| Publish 2007 flat start book. | Future Activity |
| Make annual determination of the number and location of dynamic monitoring devices. | Future Activity |
| Dynamic Voltage Recovery criteria | Working |
| Review recently approved NERC Standards with respect to ERCOT Op Guides and Protocols | Working |
| Participate in ROS Ad Hoc Task Force regarding Power System Stabilizers | Working |
| Annual Procedural Manual review/update. | Future Activity |
| Begin 2008 flat start activities. | Fall Activity |