## Slide 1: SCR 745 – Outage Evaluation & Resolution Phases I & II PR 60006_01 - Project Update Retail Market Subcommittee March 14, 2007 Adam D. Martinez Mgr, Market Operations DPO

## Slide 2: Current Activities
Testing Status as of 03/06/2007
  Successfully tested 148 of 148 Market Participants, 18 of 18 entities
  No open issues
Production Migration Status as of 03/06/2007
  All but 1 MP have successfully migrated to the new environment
  Migrations completion estimated complete by 03/09/07
  Start of metrics collection against new environment delayed until 03/12/2007
  Old NAESB URL will be disabled on 03/30/2007

## Slide 3: Questions / Contact
Adam D. Martinez
Manager, Market Operations Divisional Projects Organization
ERCOT
(512) 248-3883
amartinez@ercot.com