## Slide 1: RO Projects Financial Overview Retail Market Subcommittee March 14, 2007 Adam Martinez Market Operations Division Projects Organization

## Slide 2: 2007 Project Expenditures

## Slide 3
Current RO PPL Status* – above the line
TX SET 3.0 Budget Range has changed to reflect final estimated cost
Overall RO Capability Line Funding has been lowered to $4.879M from $7M to reflect change in TX SET 3.0 Budget
*The source for this presentation is the February 2007 PPL posted to ERCOT.com, dated 2/21/07

## Slide 4
Current RO PPL Status – below the line
2007 Planned but not Funded

## Slide 5: PPL Recommendations

## Slide 6
RO PPL “Clean-up” Recommendations
There are several “clean-up” actions RMS can take at this time to refine the RO PPL
  ERCOT.com Registered Access (PR 60077_01)
    Scope of this project is presentation of T Maps content, not related to Retail
    Recommend removal from RO list and addition to MO list
  Retail Enhancements to TML – Phase 4 (PR 50058_01)
    Nodal MIS will be introducing changes and infrastructure that can be leveraged for Retail changes; no SCR filed for this project
    Recommend cancellation; revisit in conjunction with MIS delivery
  Performance Measures Reporting (PR 60007_01)
    Project gaining momentum at PUCT and may be better represented on the PPL if removed from the Parking Lot
    Recommend reprioritization and re-ranking of project to a higher level on the PPL

## Slide 7
PPL Impact
PLEASE NOTE – Today’s vote will NOT change the placement of the RO capability line
This project will be removed from this list & added to the MO PPL
This project will reflect a status of “Cancelled”
This project will move up the list, depending on the priority & rank assigned by RMS

## Slide 8
Potential Voting Item: Proposed Motion
Motion to:
  Transfer ERCOT.com Registered Access project (PR 60077_01) to the MO PPL and remove it from the RO PPL without a transfer of project funds;
  Cancel Retail Enhancements to TML – Phase 4 project (PR 50058_01); and
  Reprioritize and re-rank Performance Measures Reporting project (PR 60007_01) to a priority (blank) with a rank of (blank)

## Slide 9: Questions / Contact
Adam D. Martinez
Manager, Market Operations Divisional Projects Organization
ERCOT
(512) 248-3883
amartinez@ercot.com