## Slide 1: Texas Nodal Transition Plan Task Force ROS Meeting Carrie Tucker, ERCOT Friday, 03/16/2007

## Slide 2: Last month at TPTF
Last month, TPTF convened on:
  February 5-7
  February 12
  February 20
  February 22-23
  February 28-March 1

## Slide 3: Last month at TPTF
Major accomplishments
  Market Management System (MMS) Project – Approval of:
  Outage Scheduler Business Requirements
  MMS Conceptual System Design
  One MMS NPRR to synchronize nodal protocols with business requirements
  Commercial Systems (COMS) Project – Approval of:
  Market Participant Registration Conceptual System Design
  Five COMS NPRRs to synchronize nodal protocols with business requirements

## Slide 4: Last month at TPTF
Major accomplishments (continued)
  Energy Management System (EMS) Project – Approval of:
  Generation Subsystem Business Requirements
  SCADA Business Requirements
  Data Models Business Requirements
  Network Security and Stability Analysis Business Requirements
  State Estimator Business Requirements
  Dynamic Ratings Business Requirements
  Outage Evaluation Business Requirements
  Voltage Support Business Requirements
  Forced Outage Detection Business Requirements
  Wind Power Forecasting Business Requirements
  Load Forecasting Business Requirements
  Energy Management System Business Requirements

## Slide 5: Coming up at TPTF
This month, TPTF has met/will meet:
  March 5-7
  March 22-23

## Slide 6: Coming up at TPTF
Plan to discuss:
  Integrated ERCOT Readiness and Transition (IRT) Project:
  EDS-1 Approach, Initial Review of EDS-2 and EDS-3
  Market Registration approach and Initial Review of Market Participant Qualification Guide
  Enterprise Data Warehouse (EDW) Project:
  EDW Business Requirements for Protocol Section 17
  EDW Conceptual System Design for Protocol Section 17

## Slide 7: Coming up at TPTF
Plan to discuss (continued):
  COMS Project:
  NPRR, WGRs and Capacity Short Calculation
  NPRR, Settlement of Non-Modeled Generators
  Network Model Management System (NMMS) Project:
  NPRR, Hub Clarification
  Updates from MIS Project, MMS Project, IDA Project, Market Readiness Advisor
  Several companion NPRRs to submitted PRRs

## Slide 8
Questions?