Conceptual System Design

Texas Nodal EDW Project

Version 0.06

29-Mar-07

[Reliant: There is a lot of overlap between this document and the IMM document. The two documents both need to be clarified (and sent out for review again) and only one document should govern for any specific requirement.  When a document needs to incorporate something from the other, it should be by reference to the other document so that two separate systems are not developed (unless there is a compelling reason for why two data warehouses are required to store market data).  For example, why does the IMM specification document talk about data accuracy and this document doesn’t? (See D3 in the IMM document)  Wouldn’t the EDW depend on the source systems to do the data accuracy check?  Additionally, terminology between the IMM/PUCT document and this document is inconsistent. All documents referring to the same systems need to use the same terminology. Etc.]

Document Revisions

| Date | Version | Description | Author(s) |
| --- | --- | --- | --- |
| 01-Mar-07 | 0.01 | First draft | J. Scott Privette |
| 05-Mar-07 | 0.04 | Update draft to include IMM specific requirements. | J. Scott Privette |
| 09-Mar-07 | 0.05 | Update draft to include adjustments to IMM requirements. | J. Scott Privette |
| 16-Mar-07 | 0.06 | Update draft to include Compliance related requirements. | J. Scott Privette |

Document Approvals

| Date | Approved By | Approval Documented In (select) |
| --- | --- | --- |
|  | <Name> <Role> | ___ Approval email on file ___ Signature |

Table of Contents

1.	Introduction	4

1.1.	Purpose	4

1.2.	Scope	4

1.3.	Definitions, Acronyms, and Abbreviations	4

1.4.	References	5

1.5.	Overview	5

2.	Overview	5

2.1.	Design Goals	5

2.2.	Design Approach	5

2.2.1.	System functional capabilities	6

2.2.2.	Black Box View	7

2.3.	Delivery Mechanism & Schedule	8

3.	Functional Specification	10

3.1.	Function 1	11

3.1.1.	Introduction	11

3.1.2.	Inputs & Sources	11

3.1.3.	Processing	11

3.1.4.	Outputs & Targets	12

3.2.	Function 2	12

3.2.1.	Introduction	12

3.2.2.	Inputs & Sources	12

3.2.3.	Processing	12

3.2.4.	Outputs & Sources	12

3.3.	Function 3	12

3.3.1.	Introduction	12

3.3.2.	Inputs & Sources	13

3.3.3.	Processing	13

3.3.4.	Outputs & Sources	13

3.4.	Function 4	13

3.4.1.	Introduction	13

3.4.2.	Inputs & Sources	13

3.4.3.	Processing	13

3.4.4.	Outputs & Sources	14

3.5.	Function 5	14

3.5.1.	Introduction	14

3.5.2.	Inputs & Sources	14

3.5.3.	Processing	14

3.5.4.	Outputs & Sources	14

3.6.	Function 6	14

3.6.1.	Introduction	15

3.6.2.	Inputs & Sources	15

3.6.3.	Processing	15

3.6.4.	Outputs & Sources	15

3.7.	Function 7	15

3.7.1.	Introduction	15

3.7.2.	Inputs & Sources	15

3.7.3.	Processing	15

3.7.4.	Outputs & Sources	16

3.8.	Function 8	16

3.8.1.	Introduction	16

3.8.2.	Inputs & Sources	16

3.8.3.	Processing	16

3.8.4.	Outputs & Sources	16

3.9.	Function 9	16

3.9.1.	Introduction	16

3.9.2.	Inputs & Sources	16

3.9.3.	Processing	16

3.9.4.	Outputs & Sources	17

4.	System Dependencies & Design Constraints	18

4.1.	Hardware Interfaces	18

4.2.	Software Interfaces	18

4.3.	Services Interfaces	19

4.4.	Database Interfaces	19

4.5.	Licensing Requirements	19

5.	Supplementary Specifications	20

5.1.	Performance	20

5.2.	Legal and Regulatory	20

5.3.	System and Communication	20

5.4.	System Security	20

5.5.	Back up and Recovery	20

5.6.	Availability and Redundancy	20

5.7.	Maintainability	20

5.8.	Usability	20

6.	Appendix A: Subsystem Mapping to Nodal SoSA	21

# Introduction

The Enterprise Data Warehouse Conceptual System Design (CSD) document is the result of applying the approved requirements onto the systems expected to deliver the functionality.  In this case the systems that will be delivering the functionality will be the EIS [Reliant: please define acronyms at first use.] replication streams, Operational Data Store, Data Delivery Module, Web Services, Conformed Data Warehouse, and Business Intelligence Component.  The requirements that determine the work products for the Nodal EDW Project come from other Nodal Projects requirements and directly from Protocol Section 17. [Reliant: this statement is correct, but somewhat confusing, as other EDW requirements arise in the protocols, but they “flow through” the other projects…so there may be a better way to say this.]

## Purpose

The purpose of this document is to identify what IT understands as the expected requirements.  This document should be used as a validation tool that the requirements were understood correctly and accurately.  In addition, this document will provide a high level understanding of how IT will address the requirements related to the EDW data services provided for the Nodal Program.

## Scope

This document covers the entirety of the Nodal EDW Project scope of work.  Since the EDW project provides enterprise data services to the remaining Nodal Project teams, this scope of work has a program-wide impact.

## Definitions, Acronyms, and Abbreviations

The following definitions are specific to the EIS systems and are referenced throughout this document.

Data Archive —The legacy ERCOT data retention system being decommissioned in 2007.  Data from the go-live of the zonal market until 2006 was stored into the Data Archive for reporting to Market Participants.

Data Warehouse—A generic term applied to a system of stored, historic data configured into subject area data marts for ease of reporting. The legacy ERCOT Data Warehouse was decommissioned in 2004 and it data products produced from the Data Archive.

Conformed Data Warehouse (CDW)—A data warehouse solution for reporting of enterprise data that integrates data from a variety of source systems and ensures all dimensional data conforms to a single set of enterprise-approved dimensions.  This type of data warehouse enables far greater flexibility for business users to design their own reports for business intelligence.  The replacement data warehouse for ERCOT is of this type and began deliveries in 2007.

Operational Data Store (ODS)—The replacement ERCOT data retention system for the decommissioned Data Archive. The ODS offers near real-time replication of data from nearly all ERCOT source systems.  The ODS preserves the accurate history of each source system allowing for accurate historical reporting of source system data.

Replication—The architecture that copies data after being inserted, updated, or deleted into or from a source system to the ODS.  This process ensures that the ODS captures ever version of data as it existed in the source system.

Source System—A source system is the system of record for a particular set of data.  In the ERCOT enterprise architecture the source systems are those systems that either originate the data set, own the business process that creates the data, or is the first system that lands data coming in from an external source.

## References

The following sources provided input to this conceptual design document.

| Artifact | Definition |
| --- | --- |
| TN.EDW.IMMRequirementsSpecification v0.97.doc [Reliant: the IMM document seems to cover a lot of the same territory as this document. If the IMM document is a basis for this document, then the references in here should be to the IMM document and the detail should be in the IMM document. Otherwise, there could be (and is for us) confusion about what exactly this document covers and what specifically the IMM document covers.] | Nodal EDW requirements from Protocol Section 17, v 0.97 |
| TN.EDW.ComplianceRequirementsSpecification v0.01.doc [Reliant: Does this contain the requirements that would lead to performance monitoring for Section 8 of the nodal protocols? Was it ever reviewed by TPTF as part of the ‘normal process’?] | Nodal EDW requirements from Compliance Function, v 0.01 |

## Overview

This document includes the following sections: system overview, objectives for specific services such as data replication, data archiving, creating business subject areas, reporting, providing data extracts, and delivering operational metadata.  Supplementary specifications are included to highlight designs around supporting functions such as system security, performance, and maintainability.

# Overview

## Design Goals

The goal of this design is to transition the Enterprise Information Services (EIS) data services and components from their current Zonal configurations to meet the Texas Nodal protocols and the remaining unchanged sections of the ERCOT protocols.  In addition, this design should include the deliver of existing components to meet market expectations and internal ERCOT reporting needs for the new Nodal market.

These objectives can be categorized into five major areas of functionality:

- Providing capability to collect and access  historic data

- Providing a platform for performing data analysis

- Providing the capability to collect data from operational systems for retention, reporting and analysis

- Providing predefined data extracts

- Providing the data library for all EIS data products

[Reliant: what about ad hoc queries for public data? Will these be possible?]

## Design Approach

The design approach taken will be to utilize the existing EIS systems and integrate nodal products where applicable then bring up additional systems that are entirely new to the market with the transition to Nodal.  Because of the requirement to run Zonal and Nodal functionalities in parallel for a period of time after the Go-Live date, the design will need to insure the compatibility between the Zonal and Nodal instances of similar function

The code deliverables will be developed using the EIS resources that are most familiar with the current systems in a shared capacity with their Zonal obligations.

[Reliant: is the transition to the EDW complete for zonal? Does the decision to not build a separate system impact historic data retrieval for the zonal system or capabilities of the nodal system?]

### System functional capabilities

The system should be able to provide the following capabilities:

- Near real-time replication of data from ERCOT source systems concurrently.

- Point-in-time archival of all replicated data architected for efficient access to all time periods of data.

- Extract generation capabilities for raw data sets to be sent to Public, Secure, or Certified areas of the MIS portal for retrieval by Market Participants.

- Data Transparency capabilities utilizing web services for specific data sets specified in protocols.

- Detailed and summary reporting capabilities for data sets requiring some level of data integration, aggregation, or transformation.

- Provide reporting & analysis capability to ERCOT internal business units

- Be able to combine sets of data from different source systems to build business subject area data marts for reporting.

- Maintain a security framework around all EIS systems.

- Provide reporting capability of operation metadata to include creation of updated data dictionary for all data within EIS systems.

- Flexible architecture to accommodate increasing data volumes and interface specifications.

### Black Box View

The two primary functions of the system will be to transition all the EIS data services and products to support the nodal market, and to provide the appropriate access and toolsets necessary for the IMM and PUCT oversight functions.

Transition of EIS Systems

Since the EIS systems do not provide all the data services that the market and ERCOT internal users receive, and for the purposes of simplicity in this design document the following diagram shows only the interfaces for the EIS data services.

[Reliant: what is DMZ in diagram above?]

IMM and PUCT access to ERCOT data services

For the Independent Market Monitor and PUCT staff access to some additional interfaces need to be included in the system design.  These additional interfaces are shown in the diagram below.

## Delivery Mechanism & Schedule

The delivery of this system will be a combination of new product creation, old product modification, and delivery of interfaces between systems.   Since the EIS systems receive their data feeds from the source systems, the staged delivery schedule of the different source systems creates a likewise staggered delivery of data services that use data from those systems. For this reason the delivery time frame is broken into distinct phases and smaller sub projects.  Support of the TNMIP Early Delivery System market trials also places timeline requirements for some functionality to be present by specific milestones.

The environments necessary to replicate data from the new systems and generate data products will be the following:

The following schedule will be utilized to deliver the entire system of functionality:

|  | Project Area (Level 1) | Start | Finish |
| --- | --- | --- | --- |
| Project Management |  | 9/1/2006 | 1/1/2009 |
|  | Project Management Activities | 9/1/2006 | 1/1/2009 |
|  | Project Administration | 11/1/2006 | 1/1/2009 |
|  | Project Control | 11/1/2006 | 1/1/2009 |
| EIS Delivery Management |  | 2/1/2007 | 7/1/2007 |
|  | Rapid Prototyping and Transition Tools | 2/1/2007 | 7/1/2007 |
| Source System Design Collaboration |  | 10/1/2006 | 8/1/2007 |
|  | Prototypes | 10/1/2006 | 8/1/2007 |
| Source System Design Interface |  | 5/1/2007 | 9/1/2008 |
|  | Source System Replication | 5/1/2007 | 9/1/2008 |
| Energy Market Products |  | 9/1/2007 | 1/1/2009 |
|  | Telemetry Processing and Monitoring | 12/1/2007 | 4/1/2008 |
|  | Real-Time Activities | 3/1/2008 | 7/1/2008 |
|  | Generation Subsystem | 2/1/2008 | 6/1/2008 |
|  | Management Activities | 4/1/2008 | 9/1/2008 |
|  | Dynamic Ratings | 5/1/2008 | 9/1/2008 |
|  | EMS Day Ahead | 6/1/2008 | 10/1/2008 |
|  | Energy Management System | 6/1/2008 | 11/1/2008 |
|  | Market Application System | 10/1/2007 | 8/1/2008 |
|  | Market Infrastructure System | 7/1/2008 | 11/1/2008 |
|  | Outage Scheduler | 9/1/2008 | 1/1/2009 |
|  | Market Management System | 9/1/2008 | 1/1/2009 |
|  | Network Model Management System | 10/1/2007 | 1/1/2009 |
| Commercial Systems Products |  | 6/1/2007 | 12/1/2008 |
|  | Commercial Systems | 6/1/2007 | 11/1/2008 |
|  | Credit Management Monitoring | 8/1/2007 | 12/1/2008 |
| Congestion Revenue Rights Products |  | 3/1/2008 | 2/1/2009 |
|  | Congestion Revenue Rights | 3/1/2008 | 2/1/2009 |
| Integration Testing Products |  | 1/1/2007 | 9/1/2008 |
|  | Integration Testing | 1/1/2007 | 9/1/2008 |
| Market Monitoring Products |  | 3/1/2008 | 8/1/2008 |
|  | PUCT Reporting | 3/1/2008 | 8/1/2008 |
| [Reliant: is there any duplication between the products being provided to the PUCT and IMM separately? If so, we recommend that these be combined. Also, there is a document for data for IMM provision, when will the document detailing data provision/services to the PUCT be released for review?] | Independent Monitoring Transparency | 3/1/2008 | 8/1/2008 |
| Market Information System Products |  | 3/1/2007 | 9/1/2007 |
|  | Product Delivery | 3/1/2007 | 7/1/2007 |
|  | Control Activities | 5/1/2007 | 9/1/2007 |
| Integrated Readiness and Transition |  | 3/1/2007 | 1/1/2009 |
|  | Market Trials | 3/1/2007 | 10/1/2007 |
|  | Transition Planning | 3/1/2008 | 10/1/2008 |
|  | Nodal Training | 6/1/2008 | 1/1/2009 |
| EIS Products Transition |  | 3/1/2007 | 1/1/2009 |
|  | Operational Data Store Products | 3/1/2007 | 1/1/2009 |
|  | Business Intelligence Products | 6/1/2008 | 1/1/2009 |

# Functional Specification

The functioning of this system consists of an orchestration of a number of data transportation and storage subsystems.  In a most basic description the system performs the following high-level functions:

- Copy data from source systems.  [Reliant: where will the frequency/data type of data capture from each system be detailed? For example, the PI system has real time data. Will the EDW store all of it? Or only a subset? Where are the details on what subset will be stored---which team is determining this?]

- Store data into operational data storage.

- Transport and transform data into business area data marts.

- Extract raw data and format to send to market. [Reliant: Please list that systems developing reporting formats so that we can be sure that all of the reports are covered.]

- Compile custom reports from data marts.

- Provide row-level security of data on all incoming data requests. [Reliant: what does this mean?]

- Generate/ update data dictionary of all data in all systems.

- Store completed data products for retrieval by external entities.

The first three functions (data flows in) are diagrammed below:

The last five functions (data flows out) are diagrammed below:

[Reliant:  Will the Market have access to Cognos to develop reports?  Also, why doesn’t IMM/PUCT link to BI Monitoring and Reporting as they link to MIS?  Also, why doesn’t PUCT access BI/Reporting through the MIS so that the security evaluations can be conducted similar to MP digital certificates?  Or are the PUCT digital certificates handled differently?]

## Function 1

Source System Replication

### Introduction

The replication function is performed on a source system [Reliant: but not stored in the source system, right?] to create historical storage of the data and to offload all unnecessary processing directly against the source system.  [Reliant: when will we develop the data list and frequency of capture and then ultimate determination of what is stored in EDW?]

### Inputs & Sources

A replication effort requires a set of data delivery requirements for a source system, based on the EIS Content Generation guidelines. [Reliant: where is this information documented?]

### Processing

The replication function basically reads the Oracle redo logs from the source system and creates those data rows and loads them into a database (either ODS or RSS [Reliant: This term isn’t defined yet, happens in section 3.2. Should be defined at first use.]) on another server.  By using the redo logs the source database performance is not affected. The replication stream is buffered on both the sending and receiving side to allow for different rates of data flow between the source and target systems.  Replication does no transformation on the data but rather replicates the rows exactly as they looked in the source database into the target database.

### Outputs & Targets

Replication requires the target database to be identically structured to the source database.  This structural sync is kept by the replication system itself adding new structures to the target database as they are created in the source.

## Function 2

Replicated Source System (RSS) Capability

[Reliant: For which systems will RSS functionality be developed?]

### Introduction

The target database for a replication stream can be a RSS system if there are architectural benefits to having a standby database that looks exactly like the source system.  This means that a RSS will contain the same rows as the source at any given time, without any historical data present.  This solution can be used to allow for real-time querying to be off-loaded that would otherwise hit directly against the source database that must also maintain a normal transactional load of critical information.

### Inputs & Sources

The RSS system will receive DML [Reliant: DML has not yet been defined. Please define.] and DDL [Reliant: DDL has not yet been defined. Please define.]inputs from the replication stream which results in data Inserts, Updates, and Deletes to specific tables in the data base.

### Processing

No processing will be done on the source data coming into the RSS, as this data must maintain 100% integrity with the source system data. [Reliant: In 3.1.1 this document states: “The replication function is performed on a source system to create historical storage of the data and to offload all unnecessary processing directly against the source system.”  So if the source data isn’t used for processing, what is the purpose of the RSS? Is the point here to state that an exact copy will be made and that the data will be used for processing by other systems, but the processed data will be stored separately and the replicated data will always match the source system?  If the source system only stores data for a certain period, will the RSS only store it for a matching period? If the answer to this is yes, where does the RSS data “roll off to” for storage?  If the answer is no, then the RSS actually contains more data than the source system and perhaps it would be useful to state this.] The RSS will maintain a set of metadata associated with each transaction so that performance and data traceability can be reported.  [Reliant: what data elements comprise the set of metadata? Where/when will these be defined?] The RSS will enforce all referential integrity and primary key constraints enforced on the source system.

### Outputs & Sources

The RSS will be capable of receiving any queries that are designed to pull data from the source system.  [Reliant: related to the question above, what data (both data elements and period of storage and period of collection) will be kept in RSS and does it differ by the source system?  For example, if the MMS stores data for 2 days, does the RSS for the MMS store the MMS data for only 2 days?] RSS will enforce all referential integrity and primary key constraints enforced on the source system.  After the data has been stored in the RSS the transaction will be forwarded on to be archived into the Operational Data Store via and additional replication stream.

## Function 3

Operational Data Store (ODS)

[Reliant: does data from the RRS roll off to ODS? What is the time period for this by source system?]

### Introduction

The ODS will be the enterprise archival solution for data from most all ERCOT systems.  One source system (NMMS) will not be replicated as a database into the ODS, but rather have its output files stored in the MIR [Reliant: MIR has not yet been defined. Please define.]  system for monitoring and compliance.  Data in the ODS will reflect the current and historical configurations of the source databases.  The inclusion of historical records will require the use of an additional time dimension to allow a “Point-In-Time” (PIT) representation of any data set.  By creating this PIT architecture all the huge volumes of data that will be archived can be easily accessed and extracted.  All transactions processed on the source systems are captured and stored in the ODS, [Reliant: does this mean every SCADA feed, every data element in PI? We need a table by system of the data elements and periodicity of collection/storage into RSS and eventually into RSS. For example will every piece of RT data coming into ERCOT and leaving ERCOT actually be archived? Even 4 second data?] including intra-day transactions [Reliant: what is the definition of transactions?] that would not be captured in a batch loaded process.  The ODS system will organize the data from each different source database into its own schema with the larger ODS database.  A number of advantages are gained by creating one large database to house the archival solution for the many source databases:

- Maintaining single security framework.

- Allowing for roles (such as IMM) that can access all schemas from a single login point.

- Incorporating enterprise-wide metadata integration and alerting.

- Producing a standardized point-in-time solution that is controlled from a single application architecture.

- Producing a standardized, view-based access solution that is controlled from a single application architecture and security infrastructure.

[Reliant: is it standard industry practice across the other ISOs to merge all of the data into a single DB?  Is this how they would choose to do it if they were doing it again and aren’t doing it this way now?]

### Inputs & Sources

The ODS system will receive DML and DDL inputs from the replication stream which results in data Inserts, Updates, and Deletes to specific tables in the data base.

### Processing

Transactions being processed will receive an ODS timestamp and metadata to determine the time the [Reliant: “what” hit the ODS?] hit the ODS environment.  Out of sync issues will be addressed using an alerting function and a compare/repair process.  Source data will be in the ODS no more than 9 hours from the time the data was created in the source system. [Reliant: is this trying to say that all source data will be archived in the ODS within 9 hours?  Does this mean that at certain times specific data elements will simultaneously exist in the source system, the RSS and the ODS (and the CDW)? Or does it mean that once it “hits” the ODS that the data will no longer be in RSS?]  Data in the ODS will remain on-line for at least seven years from the date of deletion in the respective source system after which the data will be rolled off to a static form of storage.

### Outputs & Sources

The ODS system will be capable of receiving any queries that are designed to pull data from the source system as well as queries that address historical data.  The ODS will enforce all referential integrity constraints enforced on the source system.  After the data has been archived in the ODS the transaction will be available for delivery in extracts or report that will be generated from the ODS.  Additionally, the data will be available to be loaded into the Conformed Data Warehouse business subject area data marts.  The ODS will provide metadata to the Application Metadata Engine for use in creating the Data Dictionary product.

[Reliant:  is the Conformed DW separate from the ODS or is it part of it?]

## Function 4

Conformed Data Warehouse (CDW)

### Introduction

The CDW database will house a number of smaller subject area data marts that will each be designed around the way the business users view their respective data sets.  The data marts will all conform to a single standard for dimensional data allowing for reporting across multiple data marts and apples-to-apples comparisons of disparate data sets.

### Inputs & Sources

The CDW will source its data from the ODS system to take advantage of the point-in-time capability.

### Processing

The CDW will be the system where the data will be transformed using common procedures such as aggregation, concatenation, truncation, summation, pivoting, and integration.  Each data mart will organize a specific data set in a specific way that makes reporting most efficient even for large data queries and queries for data spanning multiple source systems.  Source data will be in the CDW no more than 24 hours from the time the data was created in the source system.  Data in the CDW will remain on-line for at least four years from the date of deletion in the respective source system after which the data will be rolled off to a static form of storage.  [Reliant: so the static storage will contain all data in the ODW (Section 3.3.3 last sentence) and all transformed data in the CDW?]

### Outputs & Sources

The CDW will provide data to the Cognos server for reporting and to individual web services for data transparency.   The CDW will provide metadata to the Application Metadata Engine for use in creating the Data Dictionary product.

## Function 5

Market Information Repository (MIR)

### Introduction

The MIR system will be a database-centric system for file management of Market information.   The system will allow a single enterprise solution for the archival of all market-facing data products as well as the outputs from the NMMS system.  The majority of information that can be accessed by the IMM, PUCT, or market participants from the MIS portal will be archived in the MIR system.  The data specifically not archived in the MIR system will be the alerts, notifications, and streaming data feeds that go to MIS directly from the source system.

### Inputs & Sources

The MIR database will receive files from the ODS and CDW systems, additionally any data products from source systems sent directly to the MIS system will be stored in MIR.  The MIR system will be capable of handling files up to a 4 GB size, and for this reason will perform the archival function of the large data models and files from the NMMS system.

### Processing

Instead of storing files the traditional way within a file system, MIR will automatically convert files into a binary large object (BLOB) and store them within an Oracle database along with various metadata to allow easy retrieval by requesting systems.  This will allow for the utilization of the powerful database functionalities including advanced search, security, and storage capabilities.  MIR will allow for files to be stored in either a compressed or uncompressed state to allow for easier transportation of large files through to the MIS portal.

### Outputs & Sources

The data products stored in MIR will be immediately available to the MIS Portal, and remain available for download until their “active” time is reached (this will usually be 30 days, but could be longer).  [Reliant: does this mean kept there until the expiration of the “active” time?] The files will be deactivated simply by switching of a metadata flag within the database.  Inactive data files stored in MIR will still be accessible to internal ERCOT business units, the IMM function, the PUCT, and market through special request.

## Function 6

Data Delivery Module (DDM)

### Introduction

The DDM will provide the automated capability to produce the large number of data extracts for the Nodal Market.  The DDM will be a metadata-driven solution and receive runtime instructions from the ERCOT enterprise scheduling system, which is currently AppWorx.  This module will interface with the ODS databases to create all required data extracts on a recurring schedule.  The extracts created will be specific to each market participant and the DDM will be required to enforce data privacy during this process.  Since the DDM is metadata-driven, reporting on the condition and status of extract delivery will be easily integrated within the overall EIS operational performance reporting.

### Inputs & Sources

The DDM will receive inputs from the AppWorx system on a daily basis for command and control of each run of a specific extract.  The data for each run will be sourced from one or more schemas in the ODS system.  The metadata repository of the DDM itself will also be stored on the ODS system in a separate schema for secure access and updating.  An additional source of information that will be fed into the DDM will come from the MIR database for receipt acknowledgement once each created extract has been successfully stored in the MIR system.

### Processing

The DDM module will utilize an optimized schedule to run extracts during low activity periods on the ODS database.  Once an extract is invoked the DDM will setup a complete metadata record of the execution of that extract to include Market Participant recipient, data rows per table, and file name for compliance and systems support purposes.  [Reliant: what does compliance mean here?]

### Outputs & Sources

Extracts created by the DDM will be sent to the MIR database to make it available for download on the MIS portal by the Market Participant.  The DDM will contain an automated alert functionality to email the production support team if any problems are encountered during the production or transmission of an extract.  Daily status reports of extract creation will also be sent to the ERCOT business and market services managers.

## Function 7

Application Metadata Engine (AME)

### Introduction

The EIS data delivery systems are all compliant with the ERCOT enterprise vision of ensuring reportability and accuracy of data handling.  The Application Metadata Engine will centralize the important metadata from the RSS, ODS, CDW, and DDM components for reporting of the overall status of the ERCOT data services.

### Inputs & Sources

The AME system will query the respective metadata from the ODS and CDW.

### Processing

The AME system will produce compliance reports pertaining to data products made available to the Market, PUCT, the IMM function, and ERCOT internal users.  This system will also respond to specific alerts to provide reports of system statuses for the production support function and database analysts.  Daily reports of overall system reports will also be generated as a part of normal operations and provided to ERCOT business, executive dashboards, and market services managers.

### Outputs & Sources

The AME will output most reporting to predefined business intelligence layers, but will also be accessible through the application security framework on an as needed basis by ERCOT personnel.

## Function 8

Business Intelligence Layer

### Introduction

The CDW will contain the storage of business focused data sets in easily reportable structures, but the Business Intelligence Layer (aka Business Intelligence Foundation) will provide the business logic for each specific type of query.  The Business Intelligence Layer will also allow the BI Reporting function to queue up queries in an efficient manner to prevent bottlenecking of data requests behind the occasional very large request.

### Inputs & Sources

The Business Intelligence Layer will receive input parameters from the Cognos users, either internally (ERCOT business users) or externally (IMM, PUCT, or Market).  The service will also receive runtime performance information on CDW system loads for analysis on queue stacking.

### Processing

The Business Intelligence Layer will process the data request through the business rules then set the resultant request into the queue.  The service will implement row-level security filtering on the request to insure that data is not sent to requestors not authorized to see that data. After the data request is processed the Business Intelligence Layer will maintain a status on the completion of the query.

### Outputs & Sources

Once completed the resultant data set will be issued back to the requesting interface.

## Function 9

Web Service Data Delivery

### Introduction

Data in the ODS and CDW will be accessible through specific web services set up to allow for data transparency.

### Inputs & Sources

The web services will be constructed to allow for specific parameters of various ranges to be input.  By a user either internally or externally.

### Processing

The web services function will process the request and issue the resultant data request to the respective database depending on the initial configuration.  The service will implement row-level security filtering on the request to insure that data is not sent to requestors not authorized to see that data.

### Outputs & Sources

Once completed the resultant data set will be sent to the MIR repository for retrieval by the requesting source only.

# System Dependencies & Design Constraints

The systems describe within this CSD will be heavily dependent upon resource constraints that can come from either storage systems or processing hardware.  System trials and stabilization efforts will be highly useful to allowing tuning of the individual systems for optimal performance in the nodal market.  Likewise, the solution will be implemented in a staged approach as individual source system come on-line over the next 21 month period.  By staggering the volume changes and  structural changes performance can be baselined for more rapid analysis during the build phase.

## Hardware Interfaces

The solution will run on the IBM AIX servers virtual machine solution planned for nodal.  The preliminary migration and architecture plans are shown below:

ODS

9.2.0.7

MIR

9.2.0.7

COG

9.2.0.7

RCD

10.2.0.x

HP-UX

Linux

OAS/CMSDK

9.0.4.2.2

Linux

OAS/

App Express

ODS

9.2.0.7

MIR

9.2.0.7

RCD

10.2.0.x

AIX

Zonal / HPUX

(Delivery Dates are TBD)

HP-UX

ARC

8.1.7.2

X

IBM Migration Factory

IBM Migration Factory

IBM Migration Factory

Linux

OAS/CMSDK

9.0.4.2.2

AIX

AIX

ISM

10.2.0.3

AIX Migration

(Delivery Dates are TBD)

Zonal/Nodal AIX Plan

(Delivery Dates are TBD)

AIX

AIX

RCD

10.2.0.3

CDW

ODS

CMSDK

Cognos 8.1.2

ODS

CMSDK

Cognos 8.1.2

ARC

ARC

ODS

CMSDK

Cognos 8.1.2

ARC

Cognos 1.1

Linux

Cognos

1.1

IBM Migration Factory

IBM Migration Factory

X

X

X

Data Migration

R

R

G

G

Cognos 8.1.2

Cluster

C

Linux

R

R

G

G

Cognos 8.1.2

Cluster

C

Linux

EIS/IBM GLBSRVS

EIS

## Software Interfaces

Besides the sources systems mentioned the solution will interface with the TIBCO bus system currently in use for many types of transportation, and the MIS system for all data services being provided to the market.

## Services Interfaces

All services interfaces are TBD, and will comply with ERCOT’s enterprise integration standards.

## Database Interfaces

The data bases total storage requirements will be defined after the delivery of the source systems, with a rough estimate being two times the data storage of the current EIS systems.  [Reliant: Considering just one data element—prices, ERCOT stores 4 to 5 zonal prices now, every 15 minutes. In nodal ERCOT will store prices for every bus in the system. The prices are published every 5 minutes and rolled up to 15 min settlement prices. Considering this data element alone, the estimate of 2x storage seems low.] Full storage requirements will be determined by 9/1/2007.

## Licensing Requirements

The Oracle, Cognos, and other licenses currently available to ERCOT will be utilized for this development.  No additional licenses are expected at this time.  [Reliant: a list of all licenses should be developed to facilitate contracting and license management.]

# Supplementary Specifications

## Performance

Performance requirements will be addressed per specific data product or service, and comply with the PUCT, IMM, and TPTF requirements for those data product or services.  [Reliant: When will the business requirements document for the PUCT system be rolled out?]

## Legal and Regulatory

The data products and services provided by the EIS systems will conform to the collection, handling, verification, and retention guidelines outlined in subsection (e) of P.U.C Subst. R. 25.362, Electric Reliability Council of Texas (ERCOT) governance.

## System and Communication

Communication requirements are TBD.  [Reliant: To what communication is this referring?]

## System Security

System security will be compliant with the ERCOT and PUCT standards.  Specific security measures will be included once determined for the final data services set.

## Back up and Recovery

Disaster recover will be implemented on the production systems.

## Availability and Redundancy

The production environments of the ODS and CDW will be designated as high-availability systems.

## Maintainability

Specific maintainability requirements are TBD.

## Usability

Specific usability requirements are TBD.

# Appendix A: Subsystem Mapping to Nodal SoSA

| SoSA Use Case & System Operation | Satisfied? (Y/N/?) | Subsystem | Subsystem Operation | Document Reference |
| --- | --- | --- | --- | --- |
| UC e.g. n.nn CRR Auction [One system level operation may map to several subsystem operations, each should be listed. When all of the system operations combine to satisfy the operation, mark satisfied = y] |  |  |  |  |
| System Operation e.g. n.nn openCrrAuction | N |  |  | Section n.n.n |

[Reliant: what is this table? Are similar tables being developed for all systems?]