Agenda

SSWG Meeting

April 4 – 5, 2007

April 4 1:00-?, April 5  9:00 – 3:00

Waco

- Compliance

  - ALDR results

  - TDSP and resource input on models and loads as per OG 5.1

  - Review NERC standards

  - NERC registration and agency agreements and contact with company compliance contacts

- Change in Data Set A Schedule (see below)

- Procedure changes and additions

  - provision of generation data

- uplan dispatch

- what passes?

- ERCOT to provide all gen data including Pmax, Pmin, Qmax, Qmin

- Mothball units?

- NOIE dispatch

  - data submission requirements and changes

- Limit load changes to 1st 3 passes

- Limit 3 passes at meeting

  - list of responsible parties for data submission

  - case building metrics

- ERCOT to keep track of case building data problems

- Keep metrics by company

- ERCOT to report to Chairman on any problems for each pass

  - compliance with data submission requirements

- ERCOT will be provider of last resort for any data not provided

- ERCOT will utilize historical topology data

- Responsible party will be subject to any monetary damages resulting

from using historical data

- CRR Cases

  - Number

  - Base case for second year cases (topology base)

  - Replace Set A cases?

- NMMS Issues

  - How often is network model pulled into MOD?  Case on demand?

  - Ability to pick and choose NOMCRs, PMCRs

  - 3 winding transformer

  - DC ties (may have to use idevs to implement but limit to dc ties)

  - Distributed gen

  - Centerpoint tapped lines

  - Phase shifting transformers

  - Facts devices

  - Bus splitting --- one time manual entry for specs for topology processor to convert operations model to planning model

  - Profiles – generation, loads, device settings(switched shunts, xfmr taps)

- Case Development Course

Amended 2007 SSWG Data Set A Schedule

March 1                ALDR data due to ERCOT

April 2                  Complete ALDR due to SSWG from ERCOT

April 20                 NOIE dispatch data due to ERCOT

May 1                    Case raw data files due to ERCOT

May 8                    Pass 1 cases due to SSWG

May 15                  Pass 1 changes due to ERCOT

May 21                  Pass 2 cases due to SSWG(w/Uplan dispatch)

May 25                  Pass 2 changes due to ERCOT

June 1                    Pass 3 cases due to SSWG

June 7                    Pass 3 changes due to ERCOT

June 19-21             SSWG meeting, Pass 4 cases w/Uplan dispatch

Note:  At least one other pass at meeting should have Uplan

dispatch

June 22                   Pass xx(w/Uplan dispatch) due to SSWG

June 26                   Pass xx changes due to ERCOT

July 2                     ERCOT posts final cases