## Slide 1: Commercial Operations Sub-Committee Update to TAC
March 13, 2007

## Slide 2: Highlights of March 13th Meeting
CCWG
Met March 6 at ERCOT
  Reviewed revised Outage Template for Market Notification Process
  Updated COPSMG Outline
Suggested adding a Code to be used to track to Retail, Wholesale or Market Wide, date of issue, issue number for day, and number of notices sent relating to original notice – ERCOT can implement within existing notice process.

## Slide 3: Highlights of March 13th Meeting
SDAWG
Preparing draft PRR and NPRR to simplify the dispute process – for discussion at COPS April 10th meeting.
Review and submit comments on TPTF documents.
PWG
Reviewed goals and target completion dates
Provided update on status of implementing new load profiles
Requested approval of LPGRR018 (voting item)

## Slide 4
March 13th Meeting – PWG Update

## Slide 5: Highlights of February 13th Meeting
New ERCOT Load Profile Update
Implementation Date
5/15/2007

## Slide 6: PWG – New Profile Status Report
SIR 10920 -- Transition to new load profiles, Option 3M.
  P-test almost complete
  I-test to start week of March 5th
  Proceeding according to schedule
SIR 11236 -- Create folders for posting of Auxiliary backcasts to TML and ercot.com, and manually populate.
  Task now being performed as maintenance—no longer a SIR
  Scheduled to be completed by Wednesday, March 14th
SIR 11240 -- Automated posting of Auxiliary backcasts to TML and ercot.com.
  Analysis is underway
  To be completed prior to May 15th

## Slide 7: PWG – New Profile Implementation
New Load Profile models are scheduled to be implemented on May 15, 2007.
Profile transition plan Option 3M allows for a mixture of old and new profiles to be used in settlement.
Auxiliary backcasted load profiles (from new models) are scheduled to start posting to the TML and ercot.com on March 14, 2007.
A Market Notice will be sent out 7 to 10 days before actual posting begins.

## Slide 8: PWG – New Profile Implementation
For trade date 05/15/07 onward, profiles generated from new models will be posted in the “primary” folder.
Profiles from old models would be posted in auxiliary folder for 60 days and archived on ercot.com afterward.

## Slide 9: Auxiliary Backcasted Load Profiles
ext.(03-17-2007 15:48:23 ).Bcst03162007_aux.csv ext.(03-16-2007 15:47:43 ).Bcst03152007_aux.csv ext.(03-15-2007 15:47:48 ).Bcst03142007_aux.csv ext.(03-14-2007 15:48:23 ).Bcst03132007_aux.csv
Auxiliary Backcasted Profiles Extract
Auxiliary Backcasted Profiles Extract
new folder
Notes: <number>
<footer>
<header>
<date/time>

## Slide 10: Auxiliary Backcasted Load Profiles
Auxiliary Backcasted Load Profiles
new link
20070317.154823.Bcst03162007_aux.csv 20070316.154743.Bcst03152007_aux.csv 20070315.154748.Bcst03142007_aux.csv 20070314.154823.Bcst03132007_aux.csv
Auxiliary Backcasted Profiles Extract

## Slide 11
LPGRR018
Default Residential Profile Segment
and
Clean Up of Valid Profile IDs Tab

## Slide 12
Default Residential Profile Segment
and
Clean Up of Valid Profile IDs Tab
COPS recommends to TAC approval of LPGRR018

## Slide 13
Questions ?