## Slide 1: RO Projects Financial Overview Retail Market Subcommittee April 11, 2007 Adam Martinez Market Operations Division Projects Organization

## Slide 2
2007 RO PPL
Unplanned 2006 Carry-over Projects
(Green Shaded Area)
Projects ABOVE the current Capability Line
(Orange Shaded Area)
Projects BELOW the current Capability Line
(Yellow Shaded Area)

## Slide 3: Unplanned 2006 Carry-Over Projects
PR 50121_07, Retail Business Processes (SOA) project recently closed
  Will be marked as “Complete” in next PPL update posted to ERCOT.com
Upcoming changes
  PR 60006_01, ERCOT Outage Evaluation and Resolution (SCR745) is about to go into Closing phase

## Slide 4: Projects ABOVE the Capability Line
2 projects gated into the next project phase
  PR 50088_01, ETS Transition to EDW, gated into the Planning phase
  PR 70006_01, Website Enhancements for ERCOT Outages, gated into the Planning phase
Upcoming changes
  PR 60008_01, MarkeTrak Enhancements to gate into Initiation; update will be reflected in next PPL posted to ERCOT.com
  Analysis of “not yet started” projects to determine next Initiation to activate when resources are available

## Slide 5: Projects BELOW the Capability Line
One project below the capability line was cancelled – PR 70010, Transition of Production Reporting to EIS-Retail
  Scope addresses transition of several Retail related reports from running against Production source data to running against the EIS/ODS environment. Analysis indicates several reports have already been migrated via other EIS-related projects
  Business has decided to cancel the project and transfer remaining scope to PR 50088_01, ETS Transition to EDW (this project above the cut line and active)

## Slide 6: Financial Overview
RO PPL Budget Activity | Amount | Notes/comments
Funds released by cancellation of project UNDER the Capability Line | $0 | No funds available to release since project was not above the Capability Line and was not allocated any of the $4.88M funding for RO PPL
Approved RO Capability Line Budget Funding | $4.88M | New approved RO funding allocation after release of TX SET 3.0 excess of $2.1M to CO CART
Current Forecast Spend of projects above the Capability Line | $4.92M | Budget range of $4M – $5M
Budget Variance | (~$43K) | Difference between RO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line Transfer of ERCOT.com Secured Area project from RO to MO last month helped narrow the budget shortage for MarkeTrak Enhancements project (previously, RO was running short by about $200K)

## Slide 7: Questions / Contact
Adam D. Martinez
Manager, Market Operations Divisional Projects Organization
ERCOT
(512) 248-3883
amartinez@ercot.com