| PRR Number | 705 | PRR Title | Emergency Interruptible Load Service (EILS) – Interim Option |
| --- | --- | --- | --- |
| Impact Analysis Date |  | 3/27/2007 |  |
| Cost/Budgetary Impact |  | $50,000 - $100,000, to be managed under the O&M budgets of affected departments. |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | This PRR constitutes an interim solution conforming to the provisions of PUC Subst. R. §25.507, Electric Reliability Council of Texas (ERCOT) Emergency Interruptible Load Service (EILS), to be managed as a non-automated effort that is planned to be effective on April 19, 2007. |  |
| ERCOT Staffing Impacts (across all areas) |  | No additional FTE’s needed. Increased workload will be absorbed by current staff. |  |
| ERCOT Computer System Impacts |  | This PRR may require minor system modifications for ongoing support to offset non-automated processes, some of which would be related to data aggregation development of the baselines. If needed, these minor system modifications are to be managed as a System Investigation Request (SIR). |  |
| ERCOT Business Function Impacts |  | A significant effort will be required to implement new and/or modified business processes to qualify, register, settle, and verify performance of the Emergency Interruptible Load Service (EILS) contracts. Administration of the program is expected to be routine and non-resource intensive following business process development and implementation. The influx of registrations and execution of many EILS contracts every four months will impact the Market Participant Registration Business function. Additional workload will be incurred following any EILS deployments, which are anticipated to be infrequent. Business processes will be impacted in the following areas: - Market Operations Support - Settlements and Billing Operations - Energy Analysis & Aggregation - Wholesale Client Services - Legal |  |
| Grid Operations & Practices Impacts |  | None. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: NA Impact to Other Projects: NA

Comments

PUC Subst. R. §25.507 allows for the Market to identify and propose alternative, long-term solutions that would sunset the solution proposed in this PRR. PUC Subst. R. §25.507 provides funding through the end of 2008. This interim plan involves non-automated efforts. If the number of EILS contracts increases to the point that a non-automated solution is not sufficient, then an automated solution could be proposed. The proposal should take into consideration the timing of implementation in relation to Nodal Go-Live.