| MCT Event Summary |  |  |
| --- | --- | --- |
| Event Description: MCT Meeting | Date: March 29, 2007 9:00 a.m. to 3:00 p.m. | Completed by: David Gonzales / Sandra Tindall / Susan Munson |
| Attendees: See MCT Attendance Worksheet |  |  |
| Summary of Event: |  |  |
| - MCT Meeting - Reviewed Antitrust Admonition - Introductions - Update from MCT meeting 2/21/07 - Address Action Items from Previous Meetings and New Questions - NAESB Information for Customer Billing Contact Information File What file extension should be used on the CBCI? If the file is encrypted = .pgp but should still = .csv once decrypted. When the ERCOT receives the Customer Billing Contact File and there are issues with some of the records, but not all, does the CR resend the entire file or the ones that there were issues with? The CR will need to resend the entire file since ERCOT saves the most recent file for potential use during a mass transition.. Can ERCOT provide test data for our CBCI file? ERCOT will not provide test data for the file; the purpose of testing this during Flight 0407 is to have the CR send a file containing their own test data.. Question about the Customer Billing Information file: We have many customers for which we do not have a phone number. I do not recall the market discussing what to send when information is not available. Our system is programmed to populate this field with all 9s in these cases. Will this cause us to "reject" at ERCOT? ERCOT will only check to see if the field is populated.. Question about the Customer Billing Information file: What about the zip code formatting? The RMG says ERCOT will validate the format. Does that mean you will validate whether it is ##### or #####-####? Note that this is a postal code to allow for addresses outside the U.S. Also, punctuation (spaces, dashes, etc.) must be excluded. Postal codes will only contain uppercase letters (A to Z) and digits (0 to 9).. CBCI File name stated in RMG and not in Market Requirements document. File should be named according to RMG but ERCOT will not reject if the name is different.. If the larger CRs send a single CBCI file is ERCOT OK with the size of the file?. Is there a MIMO rule that prohibits a CR from sending an 814_12 on a priority MVI order that is already in a schedule status? While there is no rule that specifically prohibits submitting a date change on a scheduled priority MVI, the fact that they are already in their window when they schedule will mean that any date changes will be rejected for being in the window. They CAN be date changed prior to being scheduled. (And if for some reason we receive a MVI with a priority code that is requesting a date further in the future, or that is scheduled further in the future, it could be date changed.). Is there an evaluation window for priority MVI orders? The evaluation window for Priority MVIs is the same for regular MVIs – 2 business days prior to the SMRD. Since priority MVIs are requesting today or tomorrow, it means that ERCOT will receive them and schedule them within that window.. 867_03 – sub-element separators are stated incorrectly as element separators in REF~5I in both gray box and example. Will be handled as a clean-up after production implementation of 3.0.. - Review POLR Information Spreadsheet - Received a question on the spreadsheet for Mass Transition – RMGRR did not get updated even though this was previously discussed. ERCOT will send a list to affected POLRs in the event of a mass transition. Appendix F3 was reviewed. Question: Why do you have the POLR submitting the Move In? If the defaulting Rep has a Move In pending ERCOT will cancel that Move In and the POLR will resubmit that Move In for that customer. The Spreadsheet is how the POLR will know to resubmit that Move In. - Reconnect for Non-Pay 650_01 – No date or Future Date Issue (Bill Riley) - TXUED honors the date requested. TXUED is putting in a manual work around for catching transactions older than 48 hours. The field should be mandatory but the CR should get the date correct. TX SET Guide field should be a mandatory field and should default to today’s date. Propose Reconnect and Disconnect the Date Field should be a mandatory field and the date should be today’s date. Question: When should we date it? It should be same day or 2 day time frame. Centerpoint and AEP don’t look at the date. Question: For circumstances where power has not been turned off and a reconnect is submitted does the date matter? AEP and CenterPoint change it to Date Received. - Update Draft Production Implementation and Contingency Plan - Modify Plan - ERCOT meeting will be held to gather information and email TX SET list serv the updated plan and we can discuss at the April 26th meeting. Information should be available by next week and call will be scheduled for Thursday April 12th.at 10:00 AM. - Reviewed the Brainstorm document from last meeting. - Market Participant or ERCOT Delay – Question: On 6/22 if an MP has an “In house Meltdown” what do we do? Response: If you have a meltdown, you have a week cushion to figure it out. If you have a “Meltdown” we will need to communicate with everyone. We would need to pull the PUCT in to the discussion. We will identify risks or contingencies over the next conference call and meetings. - Reviewed 814_20 Transactions Draft for Shutdown Timeline - Reviewed 650 Transactions Draft for Shutdown Timeline - Reviewed 650 Transactions Draft for Shutdown Timeline for Disconnect for Non-Pay - Reviewed 814 Point to Point (P-2-P) Transactions Draft for Shutdown Timeline - Questions for 4/12/2007 MCT Conference Call - At what time will Transaction Shutdown occur? - Will all Transactions be shutdown at one time and not phased like MIMO? - When will mandatory conference calls begin? - What additional risks and contingencies will be identified? Lunch - Review TTPR Final Flight Tests Scripts - We have over 10 new scripts. Reviewed the following Test Scripts (from RTW file cabinet F0122): TS01, TS02, TS03, TS04, TS05, TS06, TS07, TS08, TS09, TS10 - Identify Issues - Add Issues to add to Action Items Log. Request for new Action Items - Conference call to review Production Implementation and Contingency Plan containing ERCOT and MP information is needed prior to April 26 MCT meeting. - Susan to communicate with Nueces on participation. - Change Controls - New Emergency Change Controls? - Checkpoint - Identify New Action Items and Assignments - Review Future Meeting Schedule and Agenda Items - PRR and RMGRR to get Customer Information. - Review results of the discussion of the CBCI file. Adjourn |
| Action Items / Next Steps: |  |  |
| Susan Munson to follow-up with NEC to gain participation in Production Implementation and Contingency Plan. ERCOT to hold meeting to start discussion on Production Implementation for TX SET 3.0. Susan Munson to find the answers to the question regarding maximum file size to the CBCI and communicate back to the MPs. |  |  |
| Hot topics or ‘At Risk’ Items: |  |  |