| PRR Number | 716 | PRR Title | Self-Provision of Emergency Interruptible Load Service |
| --- | --- | --- | --- |
| Impact Analysis Date |  | 4/26/2007 |  |
| Cost/Budgetary Impact |  | Implementation of this PRR will have a minor cost impact that will be managed as part of the same O&M effort to implement PRR705, Emergency Interruptible Load Service (EILS) – Interim Solution. |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | The target implementation date for this PRR is June 1, 2007. P.U.C. Subst. R. §25.507 (Electric Reliability Council of Texas (ERCOT) Emergency Interruptible Load Service (EILS), requires that provisions for (NOIE) self-provision of EILS be in place by the start of the next contract period (June 1, 2007). Implementation of this PRR will be managed as a non-automated effort along with the provisions in PRR705. |  |
| ERCOT Staffing Impacts (across all areas) |  | No additional FTE’s needed. Increased workload will be absorbed by current staff, contingent on the workload from Nodal Market transition remaining at anticipated levels. |  |
| ERCOT Computer System Impacts |  | This PRR may require minor system modifications for ongoing support to offset non-automated processes. If needed, these minor system modifications are to be managed as a System Investigation Request (SIR). |  |
| ERCOT Business Function Impacts |  | PRR716 may increase the number of participants in the EILS program. In addition to the effort to implement and administer PRR705, there will be a minor additional effort required to implement and administer PRR716, impacting the same Business processes: - Market Operations Support - Settlements and Billing Operations - Energy Analysis & Aggregation - Wholesale Client Services - Legal |  |
| Grid Operations & Practices Impacts |  | None. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: See comment under “ERCOT Staffing Impacts”. Impact to Other Projects: NA

Comments

Initial implementation of self-provision of EILS will be a non-automated effort. If the number of EILS contracts increases to the point that a non-automated solution is not sufficient, then an automated solution could be proposed. The proposal should take into consideration the timing of implementation in relation to Nodal Go-Live.