## Slide 1: TPTF Update for TAC May 04, 2007 Carrie Tucker

## Slide 2: Agenda
Item | Description | Purpose
1. Meeting Summary | Summary of recent TPTF activities | For review
2. Next Meetings | Upcoming activities | For review
3. Approval of Milestones | Request TAC approval of the following Milestones – Business Requirements complete for: EDW Section 17 Conceptual System Design complete for: Outage Scheduler | For Vote

## Slide 3
Meeting Summary
Meetings April 2 – 3 and April 23 – 25
On April 2, TPTF discussed the following:
  Enterprise Data Warehouse (EDW) Project
    Disposition of comments for the EDW Data Collection and Market Monitoring Requirements Specification for Nodal Section 17, Market Monitoring and Data Collection
  Update on Resource Registration Systems & Processes
  Integrated ERCOT Readiness and Transition (IRT) Project
    Overview of Early Delivery System (EDS) 3 Detailed Plan
    Market Participant (MP) Registration Approach Document
      On April 2, TPTF approved the Registration Approach v0.52, as modified by TPTF. The motion was approved by a ballot vote of 100% in favor, with four abstentions (CenterPoint Energy, NRG Texas, City of Dallas, and Town of Flower Mound). All Market Segments were present.

## Slide 4
Meeting Summary – April 2 (continued)
On April 2, TPTF discussed the following:
  IRT Project
    Draft NPRR for Clarification of Standard Form Agreement (SFA)
      On April 2, TPTF approved a draft NPRR for Standard Form MP Agreement and Registration corrections, as modified by TPTF. The motion was approved by a ballot vote of 85.7% in favor, with two abstentions (CenterPoint Energy and NRG Texas). All Market Segments were present.
    MP Qualification Guide Update
  Integration and Design Authority (IDA) Project
    External Interfaces Specification
    IDA Punchlist Update
  Project Management Office
    Change Control Update
    Nodal Scorecard Update

## Slide 5
Meeting Summary – April 3
On April 3, TPTF discussed the following:
  Project Management Office
    Change Control Update (continued)
  Review Process for Detail System Design Documents
  Congestion Revenue Rights (CRR) Project
    Available CRR Detail System Design Documents
    Optimization Runtime Options
  NPRR047, Credit Monitoring – ERCOT Staff Clarifications
    On April 3, TPTF approved the “clarifications and editorial changes” made to NPRR047 in Section 4.4.10(3) and Section 16.11.6.1.5(1) by TPTF. The motion was approved by a ballot vote of 100% in favor, with one abstention (Calpine). All Market Segments were present.
  Draft NPRR for Posting Requirements
    On April 3, TPTF approved the Draft NPRR for Posting Requirements as modified by TPTF. The motion was approved by a ballot vote of 100% in favor, with three abstentions (Calpine, City of Dallas, and Town of Flower Mound). All Market Segments were present.

## Slide 6
Meeting Summary – April 3 (continued)
On April 3, TPTF discussed the following:
  NPRR040, Synchronization of Emergency Electric Curtailment Plan (EECP) Event realignment
  Draft NPRR for Scarcity Pricing Mechanism (companion to PRR709)
  NPRR042, Corrections to Section 5, Transmission Security Analysis and Reliability Unit Commitment (RUC)
    Reviewed language changes in Section 5.7.2
    On April 3, TPTF approved the modification to NPRR042 within the “Reason for Revision” box. The motion was approved by a ballot vote of 100% in favor, with eight abstentions (City of Dallas, Town of Flower Mound, Stream Energy, StarTex Power, Strategic Energy, Accent Energy, Cirro Group, and Green Mountain Energy). All Market Segments, except Independent Generator, were present.

## Slide 7
Meeting Summary – April 23
On April 23, TPTF discussed the following:
  Nodal Program Update
  IDA Project
    Understanding Market Participant Data Access
    MP Interface Document
  Inter-Control Center Protocol (ICCP) Communications Handbook & Discussion of Other Interface Documents
  Review and consideration of draft NPRRs:
    External Transmission Networks
    Modeling of Generic Transmission Constraints
    Companion to PRR647, Gross and Net MW/Mvar Data Reporting
  Discussion of Operating Guides Revision Task Force (OGRTF) comments to draft NPRR:
    Synchronization of EECP Event Realignment

## Slide 8
Meeting Summary – April 23 (continued)
On April 23, TPTF discussed the following:
  Review and consideration of draft NPRR:
    Companion to PRR709, Scarcity Pricing Mechanism
      On April 23, TPTF approved a draft NPRR that is a companion to PRR709, Scarcity Pricing Mechanism, as modified by TPTF. The motion was approved by a ballot vote of 100% in favor, with two abstentions (City of Allen and City of Eastland). All Market Segments were present.

## Slide 9
Meeting Summary – April 24
On April 24, TPTF discussed the following:
  Review and consideration of draft NPRR on Hub Clarification
    On April 24, TPTF approved a draft NPRR on Hub Clarification, as modified by TPTF. The motion was approved by a ballot vote of 100% in favor, with one abstention (City of Garland). All Market Segments were present.
  Review and consideration of NPRR053, Creation of New Trading Hub at Venus Switching Station
    On April 24, TPTF approved a Motion to table TPTF discussion of NPRR053 until after the Hub Clarification draft NPRR approved by TPTF on April 24 is approved by the Board. The motion included a statement that the flaws present in NPRR053 are significant and it cannot be implemented as-is. The motion was approved by a ballot vote of 100% in favor, with one abstention (LCRA). All Market Segments were present.

## Slide 10
Meeting Summary – April 24 (continued)
On April 24, TPTF discussed the following:
  Market Management System (MMS) Project
    Review Disposition of Comments and consider possible approval of:
      Outage Scheduler Conceptual System Design (CSD)
        On April 24, TPTF approved the Outage Scheduler CSD as modified at TPTF 042407. The motion was approved by a ballot vote of 100% in favor, with three abstentions (GEUS, City of Allen, and City of Eastland). All Market Segments, except Independent Retail Electric Provider, were present.
  EDW Project
    Disposition of comments for the EDW Data Collection and Market Monitoring Requirements Specification for Nodal Section 17, Market Monitoring and Data Collection
      On April 24, TPTF approved the EDW Data Collection and Market Monitoring Requirements Specification for Nodal Section 17, Market Monitoring and Data Collection v0.99, as modified by TPTF. The motion was approved by a ballot vote of 100% in favor, with three abstentions (City of Dallas, Town of Flower Mound, and Exelon). All Market Segments were present.

## Slide 11
Meeting Summary – April 24 (continued)
On April 24, TPTF discussed the following:
  Wind Power Forecasting CSD Update
  PRS Assignment
    Review NPRR045, Wind Power Forecasting
  CRR Optimization Runtime Update
    On April 24, TPTF approved a draft NPRR on Reconfiguring the Annual CRR Auction as modified at TPTF 042407. The motion was approved by a ballot vote of 90% in favor, with seven abstentions (Calpine, Stream Energy, StarTex Power, Strategic Energy, Accent Energy, Cirro Group, Green Mountain Energy). All Market Segments were present.

## Slide 12
Meeting Summary – April 25
On April 25, TPTF discussed the following:
  Market Information System (MIS) Update
  Training Update
  TPTF Review Disposition of Comments and consider possible approval of:
    Energy Management System (EMS) CSD
  IRT Project
    Update on EDS-1 Activities
    Update on EDS-2 Approach
    Update on EDS-3 Detailed Plan
    Update on MP Qualification Guide
  Update on Nodal Transition Readiness Center and EDS Communication Plan

## Slide 13
Next Meetings
Next meetings
  Monday May 7 and Tuesday May 8
  Monday May 21 through Wednesday May 23
  Monday June 11and Tuesday June 12
  Monday June 25 through Wednesday June 27

## Slide 14
Next Meetings (continued)
On May 7-8, we plan to discuss:
  Nodal Program Update
  EDW Project
    Requirements for archiving data elements from each project
    Initial Review of Compliance Requirements
  IDA Project
    Review MP Interface Document
    Update on Integration Activities
  Review and consideration of draft NPRRs:
    External Transmission Networks
    Modeling of Generic Transmission Constraints
    Companion to PRR647, Gross and Net MW/Mvar Data Reporting
    Constraint Competitiveness Test
    Discussion of OGRTF comments to draft NPRR:
      Synchronization of EECP Event Realignment

## Slide 15
Next Meetings (continued)
On May 7-8, we plan to discuss:
  Review of Service Level Agreement (SLA) for Sandbox environment
  Review of whitepapers regarding Combined Cycle Units and Jointly Owned
  Units
  Commercial Systems (COMS) Project
    Updated COMS business requirements
    Posting of COMS use cases
  MMS Clarification Issues
  EMS Project
    Review of Wind Power Forecasting CSD
    Review of EMS CSD
  IRT Project
    Review of EDS 3 Detailed Plan
    Review of EDS 4 Plan
  MIS Update
  Market Readiness Advisor Update

## Slide 16
TAC Approval of Milestones
On April 24, TPTF approved the EDW Data Collection and Market Monitoring Requirements Specification for Nodal Section 17, Market Monitoring and Data Collection v0.99, as modified by TPTF. The motion was approved by a ballot vote of 100% in favor, with three abstentions (City of Dallas, Town of Flower Mound, and Exelon). All Market Segments were present.
On April 24, TPTF approved a Motion to approve Outage Scheduler CSD as modified at TPTF 042407. The motion was approved by a ballot vote of 100% in favor, with three abstentions (GEUS, City of Allen, and City of Eastland). All Market Segments, except Independent Retail Electric Provider, were present.

## Slide 17
TAC Approval of Milestones (continued)
The Transition Plan says: “Any declaration of the accomplishment of a major milestone (business requirements, conceptual design, and successful completion of Market Participant testing) or a decision to proceed is contingent on the approval of both ERCOT and TAC.”
Request TAC approval of the following Milestones –
  Business Requirements complete for:
    EDW Section 17
  Conceptual System Design complete for:
    Outage Scheduler

## Slide 18
Questions
?