## Slide 1: ERCOT Service Availability Metrics and Retail Systems Update
April 2007

## Slide 2: 2007 Net Service Availability

## Slide 3: April 2007 Net Service Availability

## Slide 4: Retail Systems Architecture Change & RFP
Architecture change has been successful
  Application stability has improved
  Reflected in 100% availability for March and April
Additional hardware has been ordered to make architecture change failover capable and highly available
  Implement in testing environment in June/July
  Move to production environment in July/August
Retail Infrastructure, Architecture and Application analysis proposals have been received and are being reviewed
  Vendor will be selected in May

## Slide 5: Retail Market IT Services SLA Update
Retail Market IT Services SLA expanded to include MarkeTrak and TML in addition to Transaction Processing
Data Extracts & Reporting SLA is being prepared by ERCOT – it will be treated as a separate service & agreement and completed after the Retail Market IT Services SLA
Timeline & Next Steps
  Week of 5/7 - distribute SLA document & summary reports to distribution lists and solicit feedback
    Retail transaction processing notice list, Retail market call list, TDSP primary contact list, CR primary contact list
  Week of 5/28 – distribute any changes to the documents based on market participant feedback
  Final review at June 6th TDTWG meeting
  Present at June 13th RMS for approval