## Slide 1: RMS 2007 Goals Update to TAC
May 3,2007

## Slide 2: RMS 2007 Goals Update
Complete and improve SCR745, Retail Market Outage Evaluation & Resolution, implementation and reporting.
  Reported to be moving into closing stage. MP’s will now define post success criteria and monitor to see if action accomplished intent of eliminating single points of failure.
Update ERCOT Service Availability Agreement to be inclusive of service degradation Issues.
  An updated SLA is in development and is inclusive of, in a separate report, service degradation issues. Anticipate RMS vote on new SLA during June 13 RMS meeting.
Monitor implementation of SCR748, Website Enhancements for ERCOT Outage Notifications.
  Slated for 3Q07 implementation

## Slide 3: RMS 2007 Goals Update
Successful TX SET 3.0 Implementation
  TX SET and MCT have defined processes inclusive of market shutdown timing prior to and during transition.
  TTPT developed additional scripts to support MP testing
  Flight 0407 Market testing in progress
Define MarkeTrak Ph II enhancements and performance monitoring
  MMWG has been developing documentation identifying enhancements to market tool. ERCOT has taken market feedback and is developing first draft of SCR that will be reviewed at May 10 MMWG meeting.
  IGTF is also contributing suggestions for change to support consistent and timely resolution to variances.

## Slide 4: RMS 2007 Goals Update
Monitor PUCT Activities: Advanced Meter Rulemaking, Performance Measures and, Prepay Rulemakings
  AMR Special Meeting to discuss proposal for adoption May 8 and then to PUC Open Meeting on May 10. COMET/Retail Metering WG monitoring along with onsite renewable generation activity.
  CR's and TDSP's met collaboratively for the purpose of developing a joint recommendation for the pending Performance Measures Rulemaking. The recommendation was presented to Staff on April 30.
  Prepay Rulemaking: No Update
Priority Move-ins: Continue PRR672, Retail Market Timing Necessary for PUCT Project 29637, effort to improve ERCOT throughput of 814_20 maintenance transaction
  PRR707 developed and approved to support ERCOT ability to improve 814_20 processing

## Slide 5: RMS 2007 Goals Update
New goal added at 5/3/07 TAC Leadership Meeting:
  Identify and Elevate the issues related to net metering and small renewable distributed generation