## Slide 1: TDTWG Update to RMS
Wednesday
May 9th, 2007

## Slide 2: Primary Activities in Progress
Monitor/Support Implementation of SCR745
Addressing ERCOT System Outages and system failures
Provide input to Phase 2 of the Retail Market Transaction Processing Service Availability (RMTPSA) AKA SLA
Review Requirements for Customer Bill file from MCT meeting on Thursday 4/26/07
Discussion on requirements for a data transport failover capability

## Slide 3: #1
1. TDTWG continues working with ERCOT to support implementation of SCR745 including the new architecture design
Supported conversion to new ERCOT NAESB application, completed on 3-9-2007. Stabilization complete 3-30-2007.
Continue supporting changes to Paperfree deployment phase. Volume tests on new platform 15 days at 70M+ transactions. Validated platform is currently being purchased.

## Slide 4
2. Continue working with the ERCOT Manager of Operations to address each system incident.
At the 5-2 TDTWG meeting, system incidents for April were reviewed.
High level overview of new Service Desk Tool (PR60055- BMC Remedy)
#2

## Slide 5: #3
3.Continue working with ERCOT and MPs to revise the Retail Market Transaction Processing Service Availability (AKA SLA) document.
TDTWG reviewed the new draft SLA. Suggested a few revisions. Revised draft sent to RMS, TAC and TDTWG lists for comments. A conference call is proposed for late May with the final revision to be provided to RMS in June.

## Slide 6: #4
4. CBCI file and the TDTWG NAESB EDM v1.6 Implementation Guide.
TDTWG reviewed and agrees with the Flat File (FF) format and file naming convention for the Customer Billing Contact Information (CBCI) file as recommendation at the MCT meeting on 4-26-2007 and has added the information to the TDTWG NAESB EDM v1.6 Implementation Guide.

## Slide 7: #5
5. Discussion on requirements for a data transport failover capability
TDTWG discussed several Market NAESB failure scenarios (Point to Point, ERCOT, Market wide) and has recommended a workshop scheduled for June 14th to draft language to add to the TDTWG NAESB EDM v 1.6 Implementation Guide to address this issue.

## Slide 8: Thank You