## Slide 1: Flight Testing Update

## Slide 2: Flight 0407
Details
Flight Kick-Off Conference Call: 04/13/07
Flight to begin with Day 1 transactions flowing: 04/16/07
Flight 0407 scheduled to conclude: 05/29/07
  Contingency Testing scheduled to conclude: 06/15/07

## Slide 3: Flight 0407
Flight Manifest
6 TDSPs
4 New REPs – 21 New Relationships
1 New Umbrella DUNs
0 Existing REPs testing in a new territory – 0 New Relationships
1 Existing REPs testing new functionality
1 Existing REP testing Change of Service Provider
1 Existing REP (New Umbrella DUNs) changing Banks
22,032 Total Tasks

## Slide 4: Flight 0407
Progress
Connectivity complete
Flight started on time
As of 05/02/07 at 9:00 AM
  Day 13
    30.94% complete
    46.67% by end of day

## Slide 5: Flight 0407
Progress (continued)
22 outstanding transactions for Week 1
  1 Inbound to ERCOT
  6 Outbound from ERCOT
  15 Point-to-Point
732 outstanding transactions for Week 2
  497 Inbound to ERCOT
  165 Outbound from ERCOT
  70 Point-to-Point

## Slide 6: Flight 0407
Progress (continued)
1520 outstanding transactions for Week 3
    (Test Days 11-13)
  316 Inbound to ERCOT
  1072 Outbound from ERCOT
  132 Point-to-Point
X outstanding transactions for Week 4
    (Test Days 16-18)
  X Inbound to ERCOT
  X Outbound from ERCOT
  X Point-to-Point

## Slide 7: Flight 0407
Reminder
Flight 0407 is testing for TX SET Version 3.0
CRs which have elected not to test for TX SET 3.0 will lose their ERCOT certification
10 scripts were developed specifically for TX SET 3.0

## Slide 8: Flight 0407
Reminder
Round Robin testing approach
  Each existing CR who is currently certified in an IOU or MOU/EC territory will test with at least one IOU TDSP or MOU/EC TDSP
  By testing with at least one IOU or MOU/EC TDSP, the CR will be certified in all IOU and MOU/EC TDSP territories with whom they were previously certified

## Slide 9: Flight 0407
Food for Thought…
Flight 0407 is the largest Flight since MIMO in 0504
  MIMO had 28,669 Total Tasks (compared to 22,032)
  MIMO had 2,028 Total Scripts (compared to 2,157)
  The next largest Flight was 0104, which had a total of 16,000 Total Tasks

## Slide 10: Questions
Notes: <number>
<footer>
<header>
<date/time>