## Slide 1: Project Funding Update
Troy Anderson
Program Management Office
April 23, 2007

## Slide 2
Managing Project Funding Changes
History
  Texas SET 3.0 gave up funds (>$1M) upon gating to Execution in February
  CO CART had an immediate need to fund facilities work that was seeking BoD approval that very month
  ERCOT followed process by getting Strategic Review Team and Executive Committee approval
  RMS was disturbed by the abrupt nature of the funding transfer
  TAC asked RMS and ERCOT to discuss process improvements
  Results of this discussion noted on next slide…

## Slide 3
Managing Project Funding Changes
Process for Managing Changes in Project Funding
  Individual CARTs have authority to make project budget changes <$100k
    They must still manage within their allocated CART budget
  Project budget changes >=$100k go to the ERCOT Strategic Review Team (directors) for review and approval
    CARTs bring forward proposals for reallocation of funds (including the CART which was releasing the funds in question)
  Project budget changes >=$500k go to the ERCOT Executive Committee for review and approval
    Executives act on SRT recommendation (affirm/reject/change)
  Project budget changes >=$1M go to the ERCOT Board of Directors for review and approval
    Appropriate DPO manager solicits input from impacted market subcommittee
    Final ERCOT recommendation goes before the BoD
      Market input is included in BoD materials

## Slide 4
Summary of Process Change
  Added step to solicit market subcommittee input on changes greater than $1M
    This information is gathered by the DPO manager who is giving up the funds
  The market input should be gathered at the next regularly scheduled market subcommittee meeting
  If timing doesn’t allow this process to occur at a regularly scheduled subcommittee meeting, the DPO manager will contact the subcommittee chair to determine if either:
    An emergency subcommittee meeting is warranted… or…
    A market notice should be sent to gather input from market participants
  The market input will be included in the BoD packet
    This provides additional input for the BoD members to consider
Managing Project Funding Changes