## Slide 1: EDS 1 Early Delivery Systems
Testing Preparation WebEx Meeting
Jonathan Pulcini, Project Manager
May 9, 2007

## Slide 2: EDS 1 – Early Delivery Systems
Agenda:
1:00 pm -1:30 pm
  Scheduling Discussion
  Submitting ICCP Service Request Form
  Scheduling/Service Request Q&A
1:30 pm – 3:00 pm
  Discussion on the latest revisions to the ICCP handbook
  ICCP Handbook Q&A

## Slide 3: EDS 1 – Early Delivery Systems
Point to Point Verification Testing - Scheduling
Testing Timeline is June 1st – Sept 30th
EDS1 is scheduling with MPs currently for all time slots
Contact Jonathan Pulcini at eds1@ercot.com to schedule testing

## Slide 4: EDS 1 Testing Timeline
June | Initial TSP and QSE Testing: confirmed ONCOR ELECTRIC DELIVERY COMPANY, CENTERPOINT ENERGY HOUSTON ELECTRIC LLC AND NRG TEXAS LP.
July | QSE Testing and TSP Testing: Schedule is currently open
August | QSE Testing: Schedule is currently open
September | QSE and TSP Testing: Schedule is currently open

## Slide 5: Testing Preparation
By May 30th
  Confirm testing schedule with ERCOT for each MP.
  MP must confirm number of testing resources available during scheduled time slot.
  Any other questions or issues that need to be addressed; ERCOT will schedule a call with MP to answer questions as needed.
POC for EDS1 Testing - Contact Jonathan Pulcini at eds1@ercot.com to schedule testing

## Slide 6: Testing Preparation
Two weeks before testing
  MP network teams will confirm and test connectivity with ERCOT (ERCOT Transition Readiness Center will facilitate scheduling connectivity tests).
  QSEs will submit ICCP points via ICCP Service Request process to allow ERCOT to load and verify data prior to testing.
One week before testing
  TSPs will submit all new and existing ICCP points via ICCP Service Request process to allow ERCOT to verify data with existing ICCP data.
  ERCOT will reconfirm list of stations and schedule with MP.
  ERCOT will send testing checklists to MPs for final confirmation.
POC for EDS1 Testing - Contact Jonathan Pulcini eds1@ercot.com to schedule testing

## Slide 7: ICCP Service Request Process
Purpose
  Define a process to capture all changes for ICCP points being submitted by Market Participants (MP) for the NODAL market modifications.
  Establish a secure and historical central records of telemetry change requests to ensure accuracy and consistency in managing ICCP changes.
Process
  Market Participants (MPs) will submit ICCP changes using the ICCP Service Request Form to the ERCOT ICCP team through the Texas Market Link (TML).
  The ICCP team processes these changes as received and performs a series of checks with the MP to verify the accuracy of the changes (ICCP point additions/ deletions) before and after they are loaded into the system.

## Slide 8: ICCP Service Request Process
ICCP Change Request Form
  Standard Excel form that a MP must use to submit any ICCP changes.
  Required information that both the ICCP Team and ERCOT Operations need to process the changes correctly.
  ICCP Service Request Form was sent along with meeting materials and will be posted to Nodal website.
Secure Access and Authorization
  Market Participant’s (MP) access Texas Market Link by user digital certificate.
  MP’s authorized representative’s certificate acts as MP’s authorization for ICCP changes.
Procedure
  Walk through procedure in next slides .

## Slide 9
ICCP Change Request Form

## Slide 10
ACCESS TO TEXAS MARKET LINK
Access to TML is via User Digital Certificate issued by Market Participant’s User Security Administrator.

## Slide 11
Select ‘Market Activities’ and then ‘Create Service Request’ to create a new ICCP service request.

## Slide 12
Must be submitted by MP’s Primary or Secondary Authorized Representative

## Slide 13
Choose ICCP Service Request from the Request Type and ICCP Change Request from the Request Sub-type drop down list.
Note: ERCOT is in the process of modifying the TML interface to reflect these changes. A Market Notice will be sent to all MPs when this modification is completed.

## Slide 14
Provide a description of the service request in the long description field – for example, ‘New ICCP Changes for XXX Substation’.

## Slide 15
Attach a completed ICCP Change Request Form to the service request and Submit.

## Slide 16: Questions?
Point to Point Scheduling
Point to Point Testing
ICCP Service Request Process
ICCP Change Request Form

## Slide 17: ICCP Handbook Discussion
ICCP Handbook
  Drafted and available on ERCOT.COM on 4/18
  Comments on draft were due from MPs by May 2
  Reviewed with changes in yesterday’s TPTF meeting; review still ongoing
  Some common ICCP Q/A attached to today’s materials
  ICCP Q/A Today – Bill Blevins and ICCP Team

## Slide 18: For more information . . .
Visit Texas Nodal Website: http://nodal.ercot.com
Subscribe to biweekly newsletter: http://lists.ercot.com/cgi-bin/majordomo. Select TexasNodalNews
E-mail questions, comments or feedback to the Nodal Transition Readiness Center at TexasNodal@ercot.com or call (512) 248-3900 to speak with a representative
Contact your account manager