## Slide 1: PMO Update to PRS
Troy Anderson
Program Management Office
May 17, 2007

## Slide 2
PMO Update
Agenda
  Revision to CART Budget Change Process
  2008 Project Prioritization
    Schedule of activities (update)
    Additional Information
  Cost/Benefit Analysis Review Team
    Updated process flow and CBA form
  Nodal Protocol Revision Requests Review Status

## Slide 3
Managing Project Funding Changes
History
  Texas SET 3.0 gave up funds (>$1M) upon gating to Execution in February
  CO CART had an immediate need to fund facilities work that was seeking BoD approval that very month
  ERCOT followed process by getting Strategic Review Team and Executive Committee approval
  RMS was disturbed by the abrupt nature of the funding transfer
  TAC asked RMS and ERCOT to discuss process improvements
  Results of this discussion noted on next slide…

## Slide 4
Managing Project Funding Changes
Process for Managing Changes in Project Funding
  Individual CARTs have authority to make project budget changes <$100k
    They must still manage within their allocated CART budget
  Project budget changes >=$100k go to the ERCOT Strategic Review Team (directors) for review and approval
    CARTs bring forward proposals for reallocation of funds
  Project budget changes >=$500k go to the ERCOT Executive Committee for review and approval
    Appropriate DPO manager solicits input from impacted market subcommittee
    Executives act on SRT recommendation (affirm/reject/change)
      Market input is included in Executive Committee materials
  Project budget changes >=$1M go to the ERCOT Board of Directors for review and approval
    Final ERCOT recommendation goes before the BoD
      Market input is included in BoD materials

## Slide 5
Summary of Process Change
  Added step to solicit market subcommittee input on changes greater than $500k
    This information is gathered by the DPO manager who is giving up the funds
  The market input should be gathered at the next regularly scheduled market subcommittee meeting
  If timing doesn’t allow this process to occur at a regularly scheduled subcommittee meeting, the DPO manager will contact the subcommittee chair to determine if either:
    An emergency subcommittee meeting is warranted… or…
    A market notice should be sent to gather input from market participants
  The market input will be included in the EC/BoD packets
    This provides additional input for approving authorities to consider
Managing Project Funding Changes

## Slide 6
PMO Update
2008 Project Prioritization
  Schedule
    May - Development of 2008 CART PPLs and supporting documents
      COPS – Scheduled 2 conference calls to discuss (5/21, 6/5)
      RMS – Conducted an initial review of projects on 5/9
      ROS – Will review initial SO list when posted by ERCOT
    June
      Approval by market subcommittees
        MO - COPS (June 11)
        RO - RMS (June 13)
        SO - WMS (June 20)
        CO, IO, MO, RO, SO – PRS (June 21)
      Approval by TAC (June 28)
    July - Initial review at Finance & Audit Committee (July 17)
    August - Available for Board review

## Slide 7
PMO Update
2008 Project Prioritization
  Additional Information
    SO CART is proposing the following for 2008:
      Small amount of funding to complete projects in progress
      No new projects to be added (except emergency situations)
      All projects not yet started on the list either cancelled or moved to the Parking Lot
    Draft 2008 PPLs and other key documents will be posted to the following page on ERCOT.com:
      http://www.ercot.com/services/comm/projects/pp/index.html

## Slide 8
PMO Update
CRB Status Report
  Meeting held on 5/11
  CBA Review
    No CBAs to review this month
  CBA Process Improvements
    http://www.ercot.com/calendar/2007/05/20070511-CRB.html
    CBA Process Flow
      Ready for PRS review
    CBA Form
      Reviewed enhanced CBA form
      Used PRR672 (Retail Market Timing Necessary for PUCT Project 29637 – Phase 1) as a test case with the new form
      Ready for PRS review

## Slide 9
PMO Update
NPRR Review Status
  The following NPRRs have been confirmed to have no impact by the Nodal Change Control Board:
  NPRR Description
  NPRR001 * Sec 1, Zonal PRR Synchronization & ERCOT Staff Clarifications
  NPRR003 * Sec 5, Zonal PRR Synchronization & ERCOT Staff Clarifications
  NPRR007 * Sec 9, Zonal PRR Synchronization & ERCOT Staff Clarifications
  NPRR010 * Synch. of PRR630 & Sec 3, Mgmt Activities for ERCOT System
  NPRR011 * Revision to Credit Requirements
  NPRR013 * Sec 2, Zonal PRR Synchronization & ERCOT Staff Clarifications
  NPRR015 * Zonal PRR Synchronization Section 22 Attachment H
  NPRR017 * Discontinuation of Interest Charge for Defaulting Entities at Time of Uplift
  NPRR019 * Black Start Testing Requirements
  NPRR023 * Correction to Formatting of Section 8.1.2.2.1
  NPRR025 * Definition of Annual Planning Model
  NPRR027 * Block Offers in CRR Auction
  NPRR028 * CRR Trading in Blocks Only
  NPRR030 * Addition of CRR Account Holder Qualification Criteria
  NPRR038 * Synchronization of PRR624
  NPRR043 Corrections to Sec 7, Congestion Revenue Rights
  NPRR046 * Real-Time ICCP Communications Only
  NPRR048 Revised Wording of Opportunity Outages for Transmission Facilities
  NPRR050 Clarifications for HSL Values for WGRs & WGR Values to be Used in the RUC Capacity Short
  * Items that had been previously approved by PRS, TAC and the Board of Directors
  Review process continues for remaining NPRRs

## Slide 10
PMO Update
June 2007 Report Items
  Recent Project Developments
  2008 Project Prioritization
  CBA Review Board Report
  NPRR Review Status