## Slide 1: ERCOT Project Update Commercial Operations Subcommittee May 8, 2007 Adam Martinez Market Operations Division Projects Organization
Please Note: These slides are best viewed in Slideshow mode

## Slide 2
2007 MO PPL
Unplanned 2006 Carry-Over Projects
(Green Shaded Area)
Projects Above the Capability Line
(Orange Shaded Area)
Projects Below the Capability Line
(Yellow Shaded Area)

## Slide 3: Unplanned 2006 Carry-Over Projects
Only remaining active project is ERCOT.com Registered Access
  Scope of project is presentation of Operations and System Planning Data (Tmaps) data on the ERCOT public website

## Slide 4: Projects ABOVE the Capability Line
Only one project Not Yet Started above the capability line – QSE Dispute Extract
  Market source, Priority 2 – High, Rank 12, $50-$100K initial budget
  ERCOT will be initiating the project in early May
  Project will deliver an extract to provide QSEs with detailed information regarding all submitted settlement disputes

## Slide 5: 2008 PPL Proposed Planning Schedule/Timeline
Friday, April 27th
Communicated 2008 PPL Planning Process and Schedule to MOROCART
Friday, May 4th – Discuss and Create 2008 MO/RO PPLs
Overview/Training on New CBA Form (to be used on all Carryover and Not Yet Started Projects)
Review all active projects “above the capability line” on current 2007 MO/RO PPLs and identify carryover and funding for 2008
Review all inactive projects “below the capability line” on current 2007 MO/RO PPLs and determine if still needed
Identify any new projects
Friday, May 11th
Review PRs, CBAs and TCEs for all carryover projects and any new projects identified
Friday, May 18th
Review remaining project PRs, CBAs and TCEs and undertake scoring of new projects

## Slide 6: 2008 PPL Proposed Planning Schedule/Timeline (cont’d)
Friday, May 25th
Finalize project priority and rank recommendations and budget estimates for 2008 MO/RO CART PPLs
Monday, June 4th (approximately)
SRT approval of 2008 MO/RO CART PPLs
Monday, June 11th
COPS approval of MO CART 2008 PPL
Monday June 25th (approximately)
ERCOT Executive Committee approval
Thursday, June 28th
TAC approval

## Slide 7: Questions / Contacts
Adam D. Martinez
Manager, Market Operations Divisional Projects Organization
ERCOT
(512) 248-3883
amartinez@ercot.com