## Slide 1: 2008 Project Prioritization Process
Troy Anderson
Program Management Office

## Slide 2: Project Prioritization Process
Agenda
  2008 Prioritization Elements
  Guiding Principles
  Prioritization Process Schedule
  Initial CART Budgets
  Required Documents
Notes: <number>
<footer>
<header>
<date/time>

## Slide 3
Project Prioritization Process
2008 Prioritization Elements
  “Guiding Principles for Project Prioritization” (see next slide)
  Joint ownership of Divisional PPLs between Market Subcommittees and Divisional Project Organizations (DPOs)
    MO COPS Adam Martinez
    RO RMS Adam Martinez
    SO WMS / ROS Cagle Lowe
    CO PRS Paula Feuerbacher
    IO PRS John Kassel
  Market Subcommittees and DPOs will recommend the placement of the cutline in the Divisional PPL
    Increased focus on resource capability
  ERCOT Project Summaries
  2008 Prioritization folder on ERCOT.com
    www.ERCOT.com / “Quick Links” / “View Project Status”

## Slide 4: “Guiding Principles of Prioritization”
Priority | Description
In Flight | Carryover from 2007
1 | Projects required by Statute, PUCT Order, NERC compliance or critical reliability of: Grid Operations IT Infrastructure Commercial Settlement
2 | High value for a majority of market segments or ERCOT
3 | High value to one or two segments, or Medium value for a majority of market segments or ERCOT
4 | Medium value for only one segment
9 | Parking lot for non-prioritized projects

## Slide 5: 2008 Prioritization Process Schedule
TAC
PRS
WMS
RMS
ROS
COPS
Finance & Audit Committee
Board of Directors
--- Actual Dates May Change ---
6/19 – Status Update
7/17 – Recommendation to BoD
--- Actual Dates May Change ---
7/17 – Preliminary Budget Review
8/21 – Final Budget Review
5/8 – Prioritization Overview
6/11 – Prioritize Project List
ERCOT
5/4 – Post document templates for market
5/31 – Complete ERCOT project summaries
5/31 – Complete required documents for new projects
6/4 – Strategic Review Team (SRT) review
6/11 – Initial review at Executive Committee (EC)
6/14 – Distribute Subcommittee project lists to PRS
6/22 – Distribute TAC materials
7/9 – Final review at Executive Committee (EC)
5/9 – Prioritization Overview
6/13 – Prioritize Project List
5/10 – Prioritization Overview
6/14 – Prioritize Project List
5/15 – Prioritization Overview
6/20 – Prioritize Project List
4/20 – Prioritization Overview
5/17 – Process Update
6/21 – Final Prioritization Review
5/3 – Prioritization Overview
6/7 – Process Update
6/28 – Approve 2008 Priority List
Note: Many of the entities above may choose to schedule a special meeting to conduct their 2008 project prioritization

## Slide 6
Initial CART Budgets
Initial 2008 CART Budgets (as proposed during 2007 project prioritization)
    CO - Corporate Operations $ 2.0M
    IO - IT Operations 8.0M
    MO - Market Operations 0.3M
    RO - Retail Operations 5.0M
    SO - Systems Operations 0.5M
    Zonal Total $ 15.8M
    Critical Path Items for Nodal 5.2M
      Grand Total $ 21.0M
  Overall project budget is less than prior years due to impacts of Nodal implementation
  CART budgets are subject to change based on ERCOT/market priorities and resource capabilities

## Slide 7: Required Documents
Documents Required for Placement on Divisional PPL
  Market
    PRR / SCR / etc.
    Impact Analysis (prepared by ERCOT staff)
    Cost Benefit Analysis (prepared by ERCOT staff)
  ERCOT
    Project Request
    Time & Cost Estimate
    Cost Benefit Analysis
Joint Market / ERCOT Deliverable
  Divisional PPL with 2008 priorities, ranks, budgets and a proposed cutline

## Slide 8
Questions?