## Slide 1: 2008 Project Priority List / Funding Level Review
2008 Project Prioritization Status
  CO (Corporate Operations) initial CART draft
    Reviewed by Executive Committee on 6/4
  IO (IT Operations) initial CART draft
    Reviewed by Executive Committee on 6/4
  MO (Market Operations) draft ready for COPS approval on 6/11
  RO (Retail Operations) draft – RO CART to determine cutline on 6/4
    Will be presented to RMS for approval on 6/13
  SO (System Operations) draft ready for ROS approval on 6/14
    Followed by WMS approval on 6/20
On track for:
  PRS review and approval on 6/21
  TAC review and approval on 6/28

## Slide 2: 2008 Project Priority List / Funding Level Review
2008 Project Prioritization and Funding Request (non-Nodal)
Program Area | Budget Request | Project Count | Previously Approved | Critical | High | High/Med
CO | $ 6M - $10M | 33 | 5 | 10 | 18 | 0
IO | $ 9M - $10M | 9 | 0 | 9 | 0 | 0
MO | $ 1M - $ 2M | 6 | 1 | 1 | 4 | 0
RO | $ 5M - $ 6M | 18 | 8 | 2 | 8 | 0
SO | $ 50k | 2 | 2 | 0 | 0 | 0
Total | $ 21M - $28M | 68 | 16 | 22 | 30 | 0
Counts By Priority (above line)
Remaining Steps
Further internal analysis of CO and IO lists
Determination of RO CART cutline by ERCOT

## Slide 3: 2008 Project Priority List / Funding Level Review
2008 Project Prioritization Notes by Program Area
  CO
    Large number of projects in various areas
    Strong focus on process improvement
  IO
    Keeping up with computing infrastructure needs
  MO
    Reduced budget request due to Nodal resource demands
  RO
    Funding request is similar to prior years
    Several projects anticipating PUCT rulemakings
  SO
    Reduced budget request due to Nodal resource demands
    Only two projects will be executed (both started in 2007)
Market lists posted at:
  http://www.ercot.com/services/comm/projects/pp/index.html