## Slide 1: TPTF Update for TAC June 07, 2007 Trip Doggett

## Slide 2: Agenda
Item | Description | Purpose
1. Meeting Summary | Summary of recent TPTF activities | For review
2. Next Meetings | Upcoming activities | For review
3. Approval of proposed changes to ERCOT Nodal Transition Plan | TPTF approved a motion to present proposed changes to the Transition Plan in all sections except 5.4.10 | For Vote
4. Approval of Milestones | Request TAC approval of the following Milestones – Commercial Systems (COMS) Business Requirements complete for: Day-Ahead Market (DAM) Ancillary Services (AS) Settlements v1.1 DAM Make-Whole Settlements v1.1 Eligibility Process for Settlements v1.1 Financial Transfer v1.1 AS Real-Time (RT) Settlements v1.1 Black Start Services RT Settlements v1.1 RT Emergency Operations Settlements v1.1 Voltage Support RT Settlements v1.1 Average Incremental Energy Cost (AIEC) Settlements v1.1 Reliability Unit Commitment (RUC) Settlements v1.1 Settlement Invoices v1.1 Settlement Statements v1.1 MP Registration Requirements v1.1 | For Vote

## Slide 3
Meeting Summary
Meetings May 7 – 8 and May 21 – 23
On May 7, TPTF discussed the following:
  Enterprise Data Warehouse (EDW) Project
    EDW documents for future TPTF review
    Update on status of EDW Performance and Compliance Requirements Document
  Integration and Design Authority (IDA) Project
    Update on MP Interface Document
    Update on Integration Activities
  MIS Update
  Nodal Program Update
  IDA White Paper Review
    Combined-Cycle Unit Modeling
    Joint Owned Unit Modeling

## Slide 4
Meeting Summary – May 7 (continued)
On May 7, TPTF discussed the following:
  Market Management System (MMS) Clarification Issues
    SCED Timestamp
    Timing of reallocation of McCamey Flowgate Rights before DAM
    Modeling of Interruptible Loads
    Modeling of weekly energy constraints for RUC
    Dynamically Scheduled Resource Output Schedule Validation
    Draft NPRR for SCED Up Ramp Rate
  Service Level Agreement for Nodal Sandbox
    On May 7, TPTF approved the SLA for the Sandbox Environment provided the SLA for EDS testing is available for TPTF to review by June 15, 2007. The motion carried by roll-call vote, with 100% in favor and two abstentions (City of Dallas and Town of Flower Mound). All Market Segments were represented.

## Slide 5
Meeting Summary – May 7 (continued)
On May 7, TPTF discussed the following:
  Draft NPRR – Constraint Competitiveness Test
    On May 7, TPTF voted to endorse the Draft NPRR for Constraint Competitiveness Test. The motion carried by roll-call vote, with 100% in favor and no abstentions. All Market Segments, except the Independent Generators, were represented.

## Slide 6
Meeting Summary – May 8
On May 8, TPTF discussed the following:
  Schedule to review COMS use-cases and updated Requirements Documents
  Review of Nodal Transition Plan through Section 6.1
  ERCOT Market Rules review of draft PRR – Process for Transition to Nodal Market
  Review of TPTF Charter
  Continue Review of Nodal Transition Plan
    On May 8, TPTF moved to present TAC with TPTF’s proposed changes to all sections of the Transition Plan, with the exception of Section 5.4.10. The motion carried by roll-call vote, with 92.9% in favor and 7.1% in opposition. All Market Segments were represented.
  Market Readiness Metrics Update
  MMS Update on pre-FAT testing for accelerated delivery of SCED

## Slide 7
Meeting Summary – May 8 (continued)
On May 8, TPTF discussed the following:
  Disposition of comments for EMS CSD
    On May 8, TPTF voted to waive notice for a vote on the EMS CSD. The motion carried by roll-call vote, with 100% in favor and no abstentions. All Market Segments, except Independent Retail Electric Provider (REP), were represented.
    On May 8, TPTF voted to provisionally approve, for a period to extend no longer than 30 days from May 8, 2007, the EMS CSD, version 0.11, after which it will return to TPTF for final approval. Final approval by TPTF is contingent upon and will follow ERCOT's incorporation of the TPTF-reviewed whitepapers and TPTF-approved NPRRs that address design matters applicable to the EMS and EMS-MMS interfaces that are dated prior to May 8, 2007. The motion carried by roll-call vote, with 90.9% in favor and 9.1% in opposition, with five abstentions (CenterPoint, NRG Texas, Calpine, City of Allen, and City of Eastland). All Market Segments, except Independent REP, were represented.
  Update on Draft NPRR for External Transmission Networks
  Update on ICCP Communication Handbook
  Update on EMS Wind Power Forecasting CSD

## Slide 8
Meeting Summary – May 8 (continued)
On May 8, TPTF discussed the following:
  Early Delivery System Update
  Update on Draft NPRR for Electrical Bus Clarification

## Slide 9
Meeting Summary – May 21
On May 21, TPTF discussed the following:
  FAT/SAT testing philosophy
  Nodal Program Update
  Limiting Transmission Element outages upon Nodal Implementation
  Update on MMS Clarification Notes
  Integration and Design Authority (IDA) Project
    External Interfaces Specification
      On May 21, TPTF approved the web services highlighted with the triple asterisks (“***”) in v0.95 of the External Interfaces Specification as a baseline with the provision of updates not less than monthly from May 21, 2007 through October 1, 2007 and as needed thereafter. The sections not marked with the triple asterisks (“***”) are not yet approved by TPTF. The motion carried by roll-call vote, with 100% in favor with three abstentions (CenterPoint, City of Dallas, and Town of Flower Mound). All Market Segments were represented.
  Draft NPRR Companion to PRR647

## Slide 10
Meeting Summary – May 22
On May 22, TPTF discussed the following:
  Draft NPRR Companion to PRR647
    On May 22, TPTF approved the draft NPRR for Synchronization with PRR647, Gross and Net MW/Mvar Data Reporting, as modified by TPTF on May 21, 2007. The motion carried by roll-call vote with 100% in favor with one abstention (FPL Energy). All Market Segments were represented.
  PRS Assignment
    NPRR045, Wind Power Forecasting
  EMS Wind Power Forecasting CSD
  IRT Project
    EDS 2 Approach Document
      On May 22, TPTF approved the EDS 2 Approach v0.92. The motion carried by roll-call vote, with 100% in favor and no abstentions. All Market Segments were represented.
    EDS 3 Plan
    MP Registration and Qualification Guide

## Slide 11
Meeting Summary – May 22 (continued)
On May 22, TPTF discussed the following:
  Modeling of Generic Transmission Constraints
    On May 22, TPTF approved the draft NPRR for Modeling of Generic Transmission Constraints as modified by TPTF. The motion carried by roll-call vote with 100% in favor with four abstentions (LCRA, Austin Energy, City of Dallas, and Town of Flower Mound). All Market Segments were represented.
  ICCP Communication Handbook
    On May 22, TPTF approved the ICCP Communication Handbook v0.21. The motion carried by roll-call vote, with 100% in favor and no abstentions. All Market Segments, except the Independent REP Market Segment, were represented.

## Slide 12
Meeting Summary – May 23
On May 23, TPTF discussed the following:
  Draft NPRR for Electrical Bus Clarification
    On May 23, TPTF approved the draft NPRR for Electrical Bus Clarification as modified at TPTF May 23, 2007. The motion carried by roll-call vote, with 100% in favor with three abstentions (GEUS, City of Allen, and City of Eastland). All Market Segments were represented.

## Slide 13
Meeting Summary – May 23 (continued)
On May 23, TPTF discussed the following:
  Commercial Operations Updated Requirements
    Day-Ahead Market (DAM) Ancillary Services (AS) Settlements Requirements v1.1
    DAM Make-Whole Settlements Requirements v1.1
    Eligibility Process for Settlements Requirements v1.1
    Financial Transfer Requirements v1.1
    AS Real-Time (RT) Settlements Requirements v1.1
    Black Start Services RT Settlements Requirements v1.1
    RT Emergency Operations Settlements Requirements v1.1
    Voltage Support RT Settlements Requirements v1.1
  On May 23, TPTF approved the set of eight updated COMS Requirements (in the bulleted list above). The motion carried by roll-call vote, with 100% in favor with four abstentions (GEUS, CenterPoint, City of Eastland, and City of Allen). All Market Segments were represented.

## Slide 14
Meeting Summary – May 23 (continued)
On May 23, TPTF discussed the following:
  Commercial Operations Updated Requirements
    Average Incremental Energy Cost (AIEC) Settlements Requirements v1.1 and Reliability Unit Commitment (RUC) Settlements Requirements v1.1
      On May 23, TPTF approved the AIEC Settlements Requirements v1.1 and the RUC Settlements Requirements v1.1. The motion carried by roll-call vote, with 100% in favor with one abstention (CenterPoint). All Market Segments were represented.
    Settlement Invoices Requirements v1.1 and the Settlement Statements Requirements v1.1
      On May 23, TPTF approved the Settlement Invoices Requirements v1.1 and the Settlement Statements Requirements v1.1. The motion carried by roll-call vote, with 94.4% in favor, 5.6% opposed, with five abstentions (LCRA, Austin Energy, CenterPoint, City of Allen, and City of Eastland). All Market Segments were represented.

## Slide 15
Meeting Summary – May 23 (continued)
On May 23, TPTF discussed the following:
  Commercial Operations Updated Requirements
    RMR RT Services Requirements v1.1
      On May 23, TPTF approved the updated RMR RT Services Requirements v1.1. The motion carried by roll-call vote, with 75% in favor and 25% opposed, with five abstentions (Brazos, Austin Energy, City of Garland, CPS San Antonio, and Reliant). All Market Segments were represented.
      NOTE: TAC is not being asked to approve this milestone. These requirements included NPRR024 requirements because the COMS team thought NPRR024 was in Baseline 1. We learned after the meeting that NPRR024 is not in Baseline 1, so the requirements will be revised and resubmitted.
    MP Registration Requirements
      On May 23, TPTF approved the MP Registration Requirements v1.1. The motion carried by roll-call vote, with 100% in favor with four abstentions (CenterPoint, City of Allen, City of Eastland, and Reliant). All Market Segments were represented.

## Slide 16
Meeting Summary – May 23 (continued)
On May 23, TPTF discussed the following:
  Update on EDW Requirements
  Nodal Project Baseline Update
  Roll-Up reporting method for Readiness Metrics
  MIS Update
  Nodal Readiness Center Webpage
  Update on Market Readiness Metrics Inventory
  IDA White Paper Review
    Combined-Cycle Unit Modeling
    Joint Owned Unit Modeling

## Slide 17
Next Meetings
Next meetings
  Monday June 11 and Tuesday June 12
  Thursday, June 21
  Monday June 25 through Wednesday June 27
  Monday July 9 and Tuesday July 10
  Monday July 23 through Wednesday July 25

## Slide 18
Next Meetings (continued)
On June 11, we plan to discuss:
  Nodal Program Update
  PRS Assignment
    Review ERCOT Comments dated 5/8/07 to NPRR058, Clarification of Standard Form Market Participant Agreement
  Review and consideration of draft NPRR:
    Synchronization of PRR698, Remove Default QSE Provision
  Review and consideration of possible changes to Section 5.4.10 of the ERCOT Nodal Transition Plan
  Review plan to limit Transmission Element outages during transition
  Review of TPTF Charter
  Review Disposition of Comments for and consider possible approval of:
    Wind Power Forecasting CSD
  IRT Project
    Review Disposition of Comments for and consider possible approval of:
      EDS 3 Plan

## Slide 19
Next Meetings (continued)
On June 11, we plan to discuss:
  Review and consideration of draft NPRR:
    External Transmission Networks
  Review Disposition of Comments for and consider possible approval of:
    Service Level Agreement for EDS 1 and 2
  Discussion of NPRR049, Generation Subsystem Changes to Incorporate Approved Whitepapers - Settlements clarification
  COMS Project
    Review of Disposition of Comments for and consider possible approval of:
      Additional updated Requirements (v1.1)
      COMS CSDs
      Reliability Must Run Services Real-Time Settlements Requirements
      Real-Time Energy Settlements Requirements
      DAM Energy Settlements Requirements
  Review and consideration of whitepapers:
    Combined Cycle units
    Jointly-Owned Units

## Slide 20
Next Meetings (continued)
On June 11, we plan to discuss:
  EDW Project
    Review Disposition of Comments for and consider possible approval of:
      Performance Monitoring and Compliance Requirements
      EDW CSD
  Discussion of EDS testing philosophy
  Review Disposition of Comments for:
    Market Readiness Metric Inventory
On June 12, we plan to discuss:
  Carryover Items from June 11
  See Joint PRS/TPTF agenda – Discussions of baseline recommendations, including, but not limited to, content of baseline 1, content of future baselines, and value engineering related to impact analyses of baseline 1 items

## Slide 21
Proposed changes to ERCOT Nodal Transition Plan
On May 8, TPTF moved to present TAC with TPTF’s proposed changes to all sections of the Transition Plan, with the exception of Section 5.4.10. The motion carried by roll-call vote, with 92.9% in favor and 7.1% in opposition. All Market Segments were represented.

## Slide 22
TAC Approval of Milestones
On May 23, TPTF approved the set of eight updated COMS Requirements (in the bulleted list below). The motion carried by roll-call vote, with 100% in favor with four abstentions (GEUS, CenterPoint, City of Eastland, and City of Allen). All Market Segments were represented.
  Day-Ahead Market (DAM) Ancillary Services (AS) Settlements Requirements v1.1
  DAM Make-Whole Settlements Requirements v1.1
  Eligibility Process for Settlements Requirements v1.1
  Financial Transfer Requirements v1.1
  AS Real-Time (RT) Settlements Requirements v1.1
  Black Start Services RT Settlements Requirements v1.1
  RT Emergency Operations Settlements Requirements v1.1
  Voltage Support RT Settlements Requirements v1.1
On May 23, TPTF approved the AIEC Settlements Requirements v1.1 and the RUC Settlements Requirements v1.1. The motion carried by roll-call vote, with 100% in favor with one abstention (CenterPoint). All Market Segments were represented.

## Slide 23
TAC Approval of Milestones (continued)
On May 23, TPTF approved the Settlement Invoices Requirements v1.1 and the Settlement Statements Requirements v1.1. The motion carried by roll-call vote, with 94.4% in favor, 5.6% opposed, with five abstentions (LCRA, Austin Energy, CenterPoint, City of Allen, and City of Eastland). All Market Segments were represented.
On May 23, TPTF approved the MP Registration Requirements v1.1. The motion carried by roll-call vote, with 100% in favor with four abstentions (CenterPoint, City of Allen, City of Eastland, and Reliant). All Market Segments were represented.

## Slide 24
TAC Approval of Milestones (continued)
The Transition Plan says: “Any declaration of the accomplishment of a major milestone (business requirements, conceptual design, and successful completion of Market Participant testing) or a decision to proceed is contingent on the approval of both ERCOT and TAC.”
Request TAC approval of the following Milestones –
  Commercial Systems (COMS) Business Requirements complete for:
    Day-Ahead Market (DAM) Ancillary Services (AS) Settlements v1.1
    DAM Make-Whole Settlements v1.1
    Eligibility Process for Settlements v1.1
    Financial Transfer v1.1
    AS Real-Time (RT) Settlements v1.1
    Black Start Services RT Settlements v1.1
    RT Emergency Operations Settlements v1.1
    Voltage Support RT Settlements v1.1
    Average Incremental Energy Cost (AIEC) Settlements v1.1
    Reliability Unit Commitment (RUC) Settlements v1.1
    Settlement Invoices v1.1
    Settlement Statements v1.1
    MP Registration Requirements v1.1

## Slide 25
Questions
?