| NPRR Number | 041 | NPRR Title | Corrections to Section 4, Day-Ahead Operations |
| --- | --- | --- | --- |
| Group Number | Baseline1 Group 2 | Group Title | Multiple Projects with Impact Category of 1 |
| Impact Analysis Date |  | 06/08/07 |  |
| Cost/Budgetary Impact |  | In order to mitigate the potential cost of the overall program delay, the project change control process prioritized items through value engineering and packaged/grouped items to optimize testing cycles and costs. The development effort to deliver the functionality and integration of Baseline1 Group 3 is estimated in the range of $2 - 3 million. |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | None. ERCOT and vendor are aggressively working to minimize any impact to schedule. |  |
| ERCOT Staffing Impacts (across all areas) |  | ERCOT Staff impacts are not yet known. |  |
| ERCOT Computer System Impacts |  | In order to mitigate the potential cost of the overall program delay, the project change control process prioritized items through value engineering and packaged/grouped items to optimize testing cycles and costs. The implementation of Baseline1 Group 2 will require enhancements to the following systems: - Network Model Management Systems (NMMS) - Net metering scheme (NPRR035); - Load rollover scheme (WPIDA007); - RAP/SPS (WPIDA009 and CI0010) to be added to CIM model. - Power flow consistency (WPIDA004) requires additional validation. - Energy Management System (EMS) - A new requirement for power flow (WPIDA004). - Market Management System (MMS) - Handling of new object in CIM model net meter (NPRR035); Handle credit processing in DAM (NPRR047); - SPS/RAP (WPIDA009 and CI0010) and Load rollover (WPIDA007) processing in Day Ahead Market (DAM) and Reliability Unit Commitment (RUC); - Accepting Resource parameters directly from Market Participants into MMS with reasonable validation (CI0057); - Implement distributed Load reference for shift factors in DAM (WPIDA004); - Change displays and queries to reflect IDA proposed time display format – assumes no GMT (WPIDA002); - Vendor standard product does not support generator MVar capability curve (WPIDA013). - Enterprise Integration (EIP) - Additional net meter (NPRR035); - Available, allocated and remaining credit limit information flows (NPRR047); - Resource parameter source system information flow (CI0057 and Group 10 NPRR008). - Congestion Revenue Rights (CRR) – Coordination with CMM to handle credit processing in CRR auction (NPRR047). - Integration and Product Testing (INT) – Additional testing. Other system changes may be required to fully implement this change. Risk mitigation: - Coordination between projects needed for majority of items in this group. - Time standards and DST (WPIDA002) has program-wide implications. - Business processes related to CI0057 have not yet been fully defined. |  |
| ERCOT Business Function Impacts |  | No significant additional high-level impacts to business functions are anticipated to INT. The business function impacts are not yet known for the MMS project. |  |
| Grid Operations & Practices Impacts |  | No significant additional high-level impacts to grid operations & practices are anticipated. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: - Reflected in time requirements section of this document. Impact to Other Projects: NA

Comments

Category 1 impact is Core Functionality (Code & Internal Process, all Algorithms, and Emergency & Safety). Baseline1 Group 2 items included: - NPRR035 - Nodal Protocol Clarifications Required For Net Metering Provisions - NPRR041 - Corrections to Section 4, Day - Ahead Operations - NPRR047 - Credit Monitoring – ERCOT Staff Clarifications (a.k.a Draft Comm Ops_NPRR_ CMM) - CI10 - Business Process for SPS/RAP in Nodal - CI57 - Move Resource Parameters from Registration to MMS - WPIDA002 - Time Standards and DST - WPIDA004 - Power Flow Consistency Requirements - WPIDA007 - Load Rollover - WPIDA008 - State Estimator Maintenance - WPIDA009 - SPS and RAP Modeling - WPIDA013 - Seasonal/Temperature/Hydrogen Pressure based Reactive Capacity Curves and MW Capability Curve