## Slide 1: Yearly Project Prioritization Process Overview and New RO Projects Troy Anderson et. al. June 2007
<number>
Notes: <number>

## Slide 2: Project Prioritization History
<number>
Pre-2006
  1 PPL (Project Priority List) for the entire organization
  Created the concept of “capability”
    Allowed delivery teams to go below the cutline to maximize resource utilization
2006 - Creation of CARTs (Continuous Analysis & Requirements Teams)
  5 PPLs (one per CART) created to support the reality that resource limitations are a critical factor in project planning and delivery
    Resource constraints within a CART are the most common delivery limitation
  Established funding allocation rules to help ensure that available funds are allocated to the most critical projects
  Established relationships between CARTs and market subcommittees to ensure market representation in the process

## Slide 3: Yearly Project Prioritization Process – Step 1
<number>
Each CART uses the current PPL as a starting point for planning the next year’s project list
  Determine which projects will complete prior to year end
    These projects are not relevant for next year’s planning
  Determine which projects will not complete by the end of 2007
    Budget estimate completed for current year vs. next year spending
    Given a “0 – Previously Approved” priority on the new PPL
    Ranked in same order as current year PPL unless otherwise determined
    Use decimal rank (0.1, 0.2, etc.)
  Work with the market to determine the following:
    Add new efforts that are likely to be undertaken in the next year
      Based on market input, ERCOT will estimate the cost of new projects
    If any projects on the list should be deleted

## Slide 4: Yearly Project Prioritization Process – Step 2
<number>
Prioritizing and ranking the next year’s PPL
  Determine proper priority for all projects
    See “Guiding Principles of Project Prioritization” for guidance
  Rank projects within each priority
    Sort the rows within each priority in order of importance
    Highest “1 – Critical” item should be ranked “1”
    Number the rest of the list “2”, “3”, “4”, etc. until you reach the last item in the “4 – Medium” priority
    “Parking Lot” items are not ranked
    Decimal rankings (such as 3.5 and 4.5) are reserved for new projects or project re-rankings which occur over the course of the year
  Agreement between market subcommittees and ERCOT CART members on project prioritization and rank is important because the same delivery resources are used to deliver similar projects

## Slide 5: Yearly Project Prioritization Process – Step 3
<number>
Determination of delivery capability by CART
  Each CART analyzes estimated resource demands of the projects on the list to determine how many projects on the list can be addressed in the upcoming year
  A “Resource Capability Line” is added to the PPL to indicate the projects that can be expected to be worked in the next year
  Projects will move in relation to this line over the course of the year as new projects are added, budget estimates are revised, and projects are re-ranked

## Slide 6: Yearly Project Prioritization Process – Step 4
<number>
Stakeholder approval of next year’s project list – priority, rank and resource capability line
  Market
    Seek market subcommittee approval of draft PPLs at June meetings
    Seek PRS approval at June meeting
    Seek TAC approval at July meeting
  ERCOT
    Seek SRT (Strategic Review Team [ERCOT directors]) approval in June
    Seek EC (Executive Committee) approval in June
  Board of Directors
    Seek Finance & Audit Committee and Board of Directors approval in August/September timeframe

## Slide 7: Yearly Project Prioritization Process – Step 5
<number>
Upon Board of Directors approval, the new PPL will become the current PPL to reflect the revised priorities and new additions to the CART plans
As the end of the current year approaches, if it appears that project funding is running less than budget, CARTs may be encouraged to initiate projects scheduled to start in the next year

## Slide 8
<number>
Yearly Project Prioritization Process – Project Status Values
Following are the project status values used on the PPL (in alphabetical order):
  Below Line Project is below the cutline (not funded)
  Cancelled Project has been cancelled (budget will be zero)
  Closing Project has implemented deliverables but final accounting activities are still taking place
  Complete Project is complete and final cost is known
  Execution Project is in the process of creating and installing the deliverables as assigned (follows Planning phase)
  Initiation Project is just starting (PM assigned, initial documents are completed, etc.)
  New Project is newly added to the list
  Not Yet Started Project is above the line but has not yet been started
  On Hold Project is temporarily on hold
  Planning Project is planning out the design of the deliverable(s) and resources required to implement
Notes: <number>

## Slide 9
NEW RO Projects for 2008
Requested by ERCOT - Overview

## Slide 10: NEW RO Projects for 2008 Requested by ERCOT - Overview
Objective
Objective of the following information is to provide a high-level description of the New Projects that have been requested by ERCOT for the 2008 RO PPL.
New Market Projects are derived from an SCR, RMGRR, or PUCT Ruling

## Slide 11: PR50061_02: EDW Paperfree and NAESB Transition
<number>
ERCOT Business Owner:
Jackie Ashbaugh

## Slide 12: EDW EAI Transition (Paperfree and NAESB)
<number>
Background
One of the business drivers for PR50061_01 was to move PaperFree and NAESB data from the Data Archive to the Operational Data Store (ODS) so that the Data Archive could be decommissioned. Accomplishing this objective in advance of the AIX migration in mid-2007 resulted in two separate “sub-projects” PR50061_01 and PR50061_02.
  PR50061_01: addresses the effort to migrate the Paperfree and NAESB Data Archive to ODS and transition replication from the source systems to the new Paperfree and NAESB ODS schemas. Planning to complete in 2007
  PR50061_02 addresses two reports currently pulling from the source databases as well as the replication of the “new” NAESB schema. Planning to complete in 2008.

## Slide 13: EDW EAI Transition (Paperfree and NAESB Transition)
ERCOT / Market Benefit
By pulling data for the 997 and Load Loss Reports from the ODS rather than the source systems there will be less operational overhead in the source systems increasing processing efficiencies that can beneficial to both ERCOT and Market.

## Slide 14: EDW EAI Transition (Paperfree and NAESB)
<number>
Scope/Impacts
Hardware, Software, Licensing necessary to support the scope of this project
Code/Configuration changes to Shareplex and COGNOS Applications
Transition of 997 Report to pull from ODS.
Transition of Load Loss Report to pull from ODS.
Replication of “new” NAESB schema (PREDIT01).in ODS
Budget
$100k-$250k

## Slide 15
<number>
Calvin Opheim
June 11, 2007
Enrollment Postcard Notification Process
ERCOT Business Owner:
Dale Goodman

## Slide 16: Enrollment Postcard Notification Process
Background
This is an enhancement to the method for generating Enrollment Postcard Notification and Customer Objection files processing within ERCOT (starting at the point of receiving file from vendor; stopping at the point of vendor pickup).
  Maps and processes for support were created during Retail Pilot in 2001 with few updates. This project is necessary in order to re-write the file generation process internally at ERCOT and bring the process into compliance with technology changes from recent changes (RBP).
  Currently there is manual monitoring and manual reprocessing required if a file transfer fails or transactions fail.
Notes: <number>

## Slide 17: Enrollment Postcard Notification Process
<number>
ERCOT / Market Benefit
Bring the process into compliance with technology changes from recent changes (RBP)
Improved business requirements – which would provide
  Improved production support (including the creation of a Service Level Agreement)
  Improved exception handling
  Update documentation for support and business
  Ensure files are delivered to vendor for processing in a timely manner

## Slide 18: Enrollment Postcard Notification Process
<number>
Scope/Impacts
Code/Configuration changes to Paperfree and TIBCO
Improve audit ability
Improve exception handling
  File level
  Transaction level
Improved monitoring capabilities
  Proactive vs. reactive (waiting for the return postcards)
Budget
$100k-$250k

## Slide 19: MarkeTrak Phase 3
<number>
ERCOT Business Owner:
Karen Farley

## Slide 20: MarkeTrak Phase 3
Background
MarkeTrak is a web based database application supported to track ERCOT Retail market issue management and data discrepancies in the market
This project is necessary to expand capabilities and efficiencies of the MarkeTrak Retail Issue Resolution System including but not limited to upgrades from Serena.
Notes: <number>

## Slide 21: MarkeTrak Phase 3
<number>
  ERCOT/Market Benefit
  Provide ability for Mass Update
  Automate DEV LSE Siebel changes in MarkeTrak
  Provide Market Participant ability to produce market wide metrics on issues without the ability to view issue details
  Automate retrieval of relevant retail information from ERCOT systems to MarkeTrak for expedition of issue resolution
  Automate generation of ERCOT Initiated Issues for Siebel Exception
  Upgrade Serena Team Track Application to maintain support compliance

## Slide 22: MarkeTrak Phase 3
<number>
Scope
Code/Configuration changes to MarkeTrak (Team Track) Application
Code/Configuration change to associated application adapters
Training
Budget
$100k-$250k

## Slide 23
<number>
Retail Application Upgrades
ERCOT Business Owner:
Karen Farley, Jackie Ashbaugh, Christian Brennan

## Slide 24: Retail Application Upgrades
<number>
Background
System upgrades can provide functionality and compatibility changes that have a need for controlled planning and execution efforts that are performed in the project “life-cycle” (documentation, testing, release planning, etc.)
This project is necessary to allow ERCOT to plan and implement upgrades to the systems below not currently within another project on the PPL. In addition, the impact analysis done during planning would provide risk management of other projects/releases.
  Upgrade Windows 2000 Servers
  Upgrade Oracle 10g (may require Siebel App Upgrade-need IA) (Follow up with Anita)
    -PFREE
    -Siebel
    -EDI
  INOVIS Software Upgrade (SIR11324)
  PaperFree Upgrade
  Siteminder v5.5
  TIBCO - BusinessWorks, EMS, Administrator as needed for 2008

## Slide 25: Retail Application Upgrade
ERCOT / Market Benefit
Continue Operating System Maintenance and Support. Currently having compliance issues with Blades running 2000.
Maintain supportability and compliance
New features are available in INOVIS that make it easier to navigate and use the GUI for Administrator.
Recommended security upgrades in new version of Siteminder
<number>

## Slide 26: Retail Application Upgrade
Scope
Hardware, Software, and licensing required for upgrades
  Upgrade Windows 2000 Servers
  Upgrade Oracle 10g (Retail DB)
  Possible Siebel Application Upgrade
  INOVIS Software Upgrade
  TIBCO Application Upgrade
  Paperfree Application Upgrade
  Siteminder v5.5
Budget
Cost Estimate of $1M.
<number>