## Slide 1: RO Projects Financial Overview Retail Market Subcommittee June 13, 2007 Hope Parrish Market Operations Division Projects Organization

## Slide 2
2007 RO PPL
Projects ABOVE the current Capability Line
(Orange Shaded Area)
Unplanned 2006 Carry-over Projects
(Green Shaded Area)
Projects BELOW the current Capability Line
(Yellow Shaded Area)

## Slide 3: Unplanned 2006 Carry-Over Projects
No status changes on these projects since last month.

## Slide 4: Projects ABOVE the Capability Line
2 projects had name changes
  PR 50088_01, Formerly ETS Transition to EDW became Data Research and Reporting
  PR 60015_01, Formerly ESI ID Account Table Split became Registration Data Model Enhancement
2 projects gated into Planning phase
  PR 60015_01, Registration Data Model Enhancement
  PR 60008_01, T&Cs Requirements not limited to TX SET changes

## Slide 5: Projects BELOW the Capability Line
PR 60007_01, Performance Measure Reporting Requirements project remains right under the capability line awaiting pending PUCT action
5 Projects Cancelled
  PR60042_01 867 Inbound Map Rewrite (combined into MO Project IDR Enhancement)
  PR50058_01 Retail Enhancements to TML
  PRNEW 997 Records logged to ETS (combined to PR50088_01 Data Research and Reporting)
  PRNEW MID Reporting Enhancements (Moved to MO Project-COMS Extract, Report & Web Services Monitoring & Usage Statistics
  PR50091 Estimated Meter Read Data (SCR737) recommended for Withdraw at May RMS

## Slide 6: Financial Overview as of 6/8/2007
RO PPL Budget Activity | Amount | Notes/comments
Approved RO Capability Line Budget Funding | $4.88M | Current approved RO funding allocation Designates where the capability line falls
Current Forecast Spend of projects above the Capability Line | $3.75M | Based on current expectations and run rates for active and not started projects above the capability line Budget range of $3M – $4M
Budget Variance | ~$1.13M | Budget Variance is difference between RO Capability Line Budget Funding and Current Forecast Spend of projects above the Capability Line Includes proposed “carry-over” amounts into 2008 for current projects on the 2007 list Budget Variance could be applied to the funding required for the Performance Measures Reporting project CART will need to evaluate when to release the funds.
As communicated at May RMS, the DPO fully expected that we may see the variance rise as we complete the 2008 PPL planning process and active project in Planning can more fully identify spend expectations for 2007 and carry-overs into 2008
Expect Performance Measures Project to initiate in 2007 that will be able to use funds from the variance.

## Slide 7: Questions / Contact
Hope Parrish
Project Manager
Market Operations Divisional Projects Organization
ERCOT
(512) 248-6522
hparrish@ercot.com