| NPRR Number | 006 | NPRR Title | Section 4, ERCOT Staff Clarifications |
| --- | --- | --- | --- |
| Group Number | Baseline1 Group 6 | Group Title | Impacts to individual systems - Market Management System (MMS) |
| Impact Analysis Date |  | 06/08/07 |  |
| Cost/Budgetary Impact |  | In order to mitigate the potential cost of the overall program delay, the project change control process prioritized items through value engineering and packaged/grouped items to optimize testing cycles and costs. The development effort to deliver the functionality and integration of Baseline1 Group 6 is estimated in the range of $250,000 - 500,000. |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | None. ERCOT and vendor are aggressively working to minimize any impact to schedule. |  |
| ERCOT Staffing Impacts (across all areas) |  | ERCOT Staff impacts are not yet known. |  |
| ERCOT Computer System Impacts |  | In order to mitigate the potential cost of the overall program delay, the project change control process prioritized items through value engineering and packaged/grouped items to optimize testing cycles and costs. The implementation of Baseline1 Group 6 will require enhancements to the following systems: - MMS - Revisions to accommodate changes to Day Ahead Operations, Qualified Scheduling Entity (QSE) Registration and Qualification, derated Congestion Revenue Right (CRR) settlement quantity using the Day Ahead Market (DAM) Settlement Point Price (SPP), Ancillary Services (AS) offers for the AS Market, removal of pseudo Resources. Other system changes may be required to fully implement this market change. Risk mitigation: - MMS - There is greater risk in not implementing this change. |  |
| ERCOT Business Function Impacts |  | No significant additional high-level impacts to business functions are anticipated. |  |
| Grid Operations & Practices Impacts |  | No significant additional high-level impacts to grid operations & practices are anticipated. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: - Reflected in time requirements section of this document. Impact to Other Projects: - NA

Comments

Baseline1 Group 6 items included: - NPRR002 – Section 3, Zonal PRR Synchronization and ERCOT Staff Clarifications - NPRR006 – Section 4 ERCOT Staff Clarifications - NPRR012 – CRR Granularity in CRR Auction - NPRR014 – Zonal PRR Synchronization for Section 16 - NPRR022 – MIS Posting for Area Trades - NPRR039 – Ancillary Service Offers for the Supplementary Ancillary Service Market - NPRR051 – Removal of the Pseudo Resource Requirement in the Real Time SCED Process - NPRR052 – Settlement for Non-Modeled Generators