| NPRR Number | 008 | NPRR Title | PRR307 Inclusion in Nodal |
| --- | --- | --- | --- |
| Group Number | Baseline1 Group 10 | Group Title | Controllable Load Resources |
| Impact Analysis Date |  | 06/08/07 |  |
| Cost/Budgetary Impact |  | In order to mitigate the potential cost of the overall program delay, the project change control process prioritized items through value engineering and packaged/grouped items to optimize testing cycles and costs. The development effort to deliver the functionality and integration of Baseline1 Group 10 is estimated in the range of $1 - 2 million. |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | None. ERCOT and vendor are aggressively working to minimize any impact to schedule. |  |
| ERCOT Staffing Impacts (across all areas) |  | ERCOT Staff impacts are not yet known. |  |
| ERCOT Computer System Impacts |  | In order to mitigate the potential cost of the overall program delay, the project change control process prioritized items through value engineering and packaged/grouped items to optimize testing cycles and costs. The implementation of Baseline1 Group 10 will require system enhancements to accommodate the following: - Revisions to Network Model Management Systems (NMMS), Energy Management System (EMS), Enterprise Integration (EIP) and Market Management System (MMS) to include provision of controllable Load Resources to provide regulation services. - EMS and Enterprise Integration (EIP) are impacted in the Ancillary Service monitoring function. - MMS - Major changes in market infrastructure and market applications to support this new type of Load Resources in the Day Ahead Market (DAM), Supplemental Ancillary Service Markets (SASM), and Deliverability Evaluation Function (DEF) . Controllable Load Resources is not in the MMS vendor’s standard product. Other system changes may be required to fully implement this change. Dependencies: EIP dependency on GROUP 2: CI0057. |  |
| ERCOT Business Function Impacts |  | No significant additional high-level impacts to business functions are anticipated. |  |
| Grid Operations & Practices Impacts |  | No significant additional high-level impacts to grid operations & practices are anticipated. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: - Reflected in time requirements section of this document. Impact to Other Projects: - NA

Comments

Baseline1 Group 10 items included: - NPRR008 – PRR 307 Inclusion in Nodal