| NPRR Number | 016 | NPRR Title | TPTF Cleanup Items for Sections 2, 3, and 16. |
| --- | --- | --- | --- |
| Group Number | Baseline1 Group 5 | Group Title | Impact Category of 1 or 2 to MMS and EMS |
| Impact Analysis Date |  | 06/08/07 |  |
| Cost/Budgetary Impact |  | In order to mitigate the potential cost of the overall program delay, the project change control process prioritized items through value engineering and packaged/grouped items to optimize testing cycles and costs. The development effort to deliver the functionality and integration of Baseline1 Group 5 is estimated in the range of $100,000 - $250,000. |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | None. ERCOT and vendor are aggressively working to minimize any impact to schedule. |  |
| ERCOT Staffing Impacts (across all areas) |  | ERCOT Staff impacts are not yet known. |  |
| ERCOT Computer System Impacts |  | In order to mitigate the potential cost of the overall program delay, the project change control process prioritized items through value engineering and packaged/grouped items to optimize testing cycles and costs. The implementation of Baseline1 Group 5 will require enhancements to the following systems: - Market Management System (MMS) - Revisions to accommodate changes to Security-Constrained Economic Dispatch (SCED), Registration System, and Current Operating Plan (COP) validation. Other system changes may be required to fully implement this market change. |  |
| ERCOT Business Function Impacts |  | No significant additional high-level impacts to business functions are anticipated. |  |
| Grid Operations & Practices Impacts |  | No significant additional high-level impacts to grid operations & practices are anticipated. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: - Reflected in time requirements section of this document. Impact to Other Projects: - NA

Comments

Category 1 impact is to Core Functionality (Code & Internal Process, all Algorithms, and Emergency & Safety). Category 2 impact is Procedural (Business Process, Procedures, Display Presentation). Baseline1 Group 5 items included: - NPRR004 – Section 8, Zonal PRR Synchronization and ERCOT Staff Clarifications - NPRR009 – Section 6 PRR Synchronization and ERCOT Staff Clarifications - NPRR016 –TPTF Cleanup items for Sections 2, 3, and 16