| NPRR Number | 033 | NPRR Title | Settlement of CRRs When DAM Does Not Execute |
| --- | --- | --- | --- |
| Group Number | Baseline1 Group 8 | Group Title | Settlement of CRRs When DAM Does Not Execute |
| Impact Analysis Date |  | 06/12/07 |  |
| Cost/Budgetary Impact |  | In order to mitigate the potential cost of the overall program delay, the project change control process prioritized items through value engineering and packaged/grouped items to optimize testing cycles and costs. The development effort to deliver the functionality and integration of Baseline1 Group 8 is estimated in the range of $50,000 - 100,000. Budget impact $50,000 to 100,000 for NPRR033. |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | None. ERCOT and vendor are aggressively working to minimize any impact to schedule. |  |
| ERCOT Staffing Impacts (across all areas) |  | ERCOT Staff impacts will be determined through the normal budgeting process. |  |
| ERCOT Computer System Impacts |  | In order to mitigate the potential cost of the overall program delay, the project change control process prioritized items through value engineering and packaged/grouped items to optimize testing cycles and costs. The implementation of Baseline1 Group 8 will require enhancements to the following systems: Revisions to Commercial System (COMS) and Market Management System (MMS) to accommodate changes to Settlement and Billing (S&B) and Credit Monitoring and Management (CMM). Other system changes may be required to fully implement this market change. This potential changes are not anticipated to have any impact to cost. |  |
| ERCOT Business Function Impacts |  | No significant additional high-level impacts to business functions are anticipated. |  |
| Grid Operations & Practices Impacts |  | No significant additional high-level impacts to grid operations & practices are anticipated. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: - Reflected in time requirements section of this document. Impact to Other Projects: - NA

Comments

Baseline1 Group 8 items included: - NPRR033 – Settlement of CRRs When DAM Does Not Execute - NPRR034 - Conforming Section 10 to Nodal Format