| NPRR Number | 009 | NPRR Title | Section 6 PRR Synchronization and ERCOT Staff Clarifications |
| --- | --- | --- | --- |
| Group Number | Baseline1 Group 5 | Group Title | Impact Category of 1 or 2 to MMS and EMS |
| Impact Analysis Date |  | 06/12/07 |  |
| Cost/Budgetary Impact |  | In order to mitigate the potential cost of the overall program delay, the project change control process prioritized items through value engineering and packaged/grouped items to optimize testing cycles and costs. The development effort to deliver the functionality and integration of Baseline1 Group 5 is estimated in the range of $100,000 - $250,000. Budget impact $50,000 to $100,000 for NPRR009. |  |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. |  | None. ERCOT and vendor are aggressively working to minimize any impact to schedule. |  |
| ERCOT Staffing Impacts (across all areas) |  | ERCOT Staff impacts will be determined through the normal budgeting process. |  |
| ERCOT Computer System Impacts |  | In order to mitigate the potential cost of the overall program delay, the project change control process prioritized items through value engineering and packaged/grouped items to optimize testing cycles and costs. The implementation of Baseline1 Group 5 will require enhancements to the following systems: - Market Management System (MMS) - Revisions to accommodate changes to Security-Constrained Economic Dispatch (SCED), Registration System, and Current Operating Plan (COP) validation. Other system changes may be required to fully implement this market change. These potential changes are not anticipated to have any impact on cost. |  |
| ERCOT Business Function Impacts |  | No significant additional high-level impacts to business functions are anticipated. |  |
| Grid Operations & Practices Impacts |  | No significant additional high-level impacts to grid operations & practices are anticipated. |  |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None.

Evaluation of Interim Solutions (e.g., manual workarounds)

None.

Feasibility of Implementation

Impact on Resource Availability: - Reflected in time requirements section of this document. Impact to Other Projects: - NA

Comments

Category 1 impact is to Core Functionality (Code & Internal Process, all Algorithms, and Emergency & Safety). Category 2 impact is Procedural (Business Process, Procedures, Display Presentation). Baseline1 Group 5 items included: - NPRR004 – Section 8, Zonal PRR Synchronization and ERCOT Staff Clarifications - NPRR009 – Section 6 PRR Synchronization and ERCOT Staff Clarifications - NPRR016 –TPTF Cleanup items for Sections 2, 3, and 16